## Slide 1: P802.11bh Report to EC on Conditional Approval to SA Ballot
Date: 2024-01-18
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P80211TGbh to SA Ballot.
This document was approved during the interim session of the 802.11 working group on 19 January 2024
  Passed in the Working Group: ?? – Yes; ?? – No; ?? – Abstain.

## Slide 3: Status Summary
80211TGbh completed one comment collection and 2 WG Letter Ballots.
The ballot results on Draft 1.0 achieved > 75% needed for an approved draft
578 comments were received on drafts 1.0 and 2.0.

## Slide 4: 802.11 WG Letter Ballot Results
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
258 | 10 January 2022 | Technical Letter Ballot for D1.0 | Technical | 443 | 277 | 63 | 20 | 5 | 216 | 41 | 84
270 | 11 November 2022 | First Recirculation Ballot for D2.0 | Recirculation | 443 | 311 | 75 | 21 | 5 | 250 | 40 | 86
273 | 7 May 2023 | Second Recirculation Ballot for D3.0 | Recirculation | 443 | 337 | 76 | 18 | 1.3 | 258 | 22 | 92.1
273.1 |  | LB 273 Post-Ballot vote change |  | 443 | 337 | 76 | 18 | 1.3 | 269 | 11 | 96
To be updated

## Slide 5: 802.11 WG Letter Ballot Comments
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
274 | 1 July 203 | Technical Letter Ballot for D1.0 | 294 (181 T, 96 E, 17 G)
282 | 5 January 2024 | First Recirculation Ballot for D2.0 | 284 (141 T, 135 E, 8 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter | LB274 | LB282 | Total
Tomoko Adachi | 4 |  | 4
Rojan Chitraker | 1 | 3 | 4
Liwen Chu |  | 2 | 2
Mark Hamilton | 6 | 1 | 7
Daniel Harkins | 5 | 6 | 11
Jerome Henry | 7 | 6 | 13
Po-Kai Huang |  | 4 | 4
Massinissa Lalam |  | 3 | 3
Joseph Levy | 8 | 2 | 10
Chaoming Luo | 3 | 2 | 5
Stephen McCann | 8 |  | 8
Michael Montemurro | 7 | 4 | 11
Henry Prasinksi |  | 3 | 3
Emily Qi |  | 1 | 1
Mark Rison | 37 | 81 | 118
Graham Smith | 5 | 19 | 24
Robert Stacey | 2 |  | 2
Sigharth Thakur | 1 |  | 1
James Yee |  | 5 | 5
Total | 94 | 140 | 234

## Slide 7: Unsatisfied Technical Comments – Topics
Jarkko Kneckt – Peer to peer communication
Daniel Harkins – Password identifiers
Andrew Myles – Regulatory - enablement
Yongho Seok – Off-channel TWT
Yan Zhang – No response – PHY equations
Jouni Malinen – Password identifiers
John Coffey – Receiver Sensitivity
Mark Hamilton –Various topics
Mark RISON – Various topics
Chaoming Luo – Block ACK segmentation and reassembly
Graham Smith – Spatial reuse
To be updated

## Slide 8: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
To be updated

## Slide 9: TGbh Timeline
 | Open | Close
Second Recirculation Ballot (D3.0) | January 2024 | February 2024
Initial SA Ballot (D4.0) | March 2024 | April 2024
Second SA Ballot Recirculation (D5.0) | April 2024 | May 2024
EC approval to RevCom | July 2024 | 
RevCom and Standards Board | September 2024 | 

## Slide 10: References