## Slide 1: TGbh Closing Report
Date: 2024-01-18
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
Janary 2023 Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-23/2124r3
Motions: 11-22/0651r33
Completed resolution of all comments on D2.0 LB!
Comment resolution on D2.0 spreadsheet: 11-24/0040r9
  (Not updated, yet, for Thursday’s meetings)
Will bring motions later in today’s agenda for recirc LB on D3.0

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) May 2023
  Recirculation LB (D2.0) Nov 2023
  Initial SA Ballot (D3.0) Mar 2024
  Final 802.11 WG approval Jul 2024
  802 EC approval Jul 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference
Tuesday, February 13, 9:30am ET, 2 hours
March plans
2 slots
Complete WG LB process on D3.0
Start SA ballot process