## Slide 1: TGbn March Closing Report
Date: 2024-03-14
Authors:

## Slide 2: TGbn (Ultra High Reliability)
TGbn had scheduled 7 sessions during the March plenary
  Discussed more than 45 technical submissions
    Covering a variety of topics:
      Multi AP coordination, relay operation, pilots, LDPC, sounding, A-PPDU, coexistence, distributed RU, non primary channel access, dynamic secondary operation, channel access, power save, roaming, feedback reports, preamble, modulation, coordinated beamforming, etc.
    Consensus reached on power save mechanisms and additional design details on distributed RUs
Agenda is available in 11-24/0235r14
Motions are available in 11-24/171r5
Goals for May 2024:
  Discuss technical submissions

## Slide 3: Teleconference Plan
Mar 25 (Monday) Holiday
Mar 28 (Thursday) – MAC/PHY 10:00-12:00 ET
Apr 01-04 (Monday, Thursday) Holiday
Apr 08 (Monday) – MAC/PHY 19:00-21:00 ET
Apr 11 (Thursday) – MAC/PHY 10:00-12:00 ET
Apr 15 (Monday) – Joint 19:00-21:00 ET
Apr 18 (Thursday) – Joint 10:00-12:00 ET
Apr 22 (Monday) – MAC/PHY 19:00-21:00 ET
Apr 25 (Thursday) – MAC/PHY 10:00-12:00 ET
Apr 29 (Monday) – Joint 19:00-21:00 ET
May 02 (Thursday) Holiday
May 06 (Monday) – MAC/PHY 19:00-21:00 ET

## Slide 4: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028