## Slide 1: 802.11 WG March 2024 Session Report
Date: 2024-03-14
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the March 2024 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 3: Attendance Data

## Slide 6: Attendees by affiliation (attended at least one meeting January to March)

## Slide 7: Attendance by subgroup (January to March)

## Slide 8: Attendance by affiliation (March plenary session)

## Slide 9: Attendance by breakout (March plenary session)

## Slide 10: Closing Reports

## Slide 11: 802.11 WG Editor’s Closing Report (March 2024)
Date: 2024-03-14
Authors:

## Slide 12: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 13: Agenda and Report for 2024-03-12 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft and Amendment alignments
  11bc publication and 11be, 11bf, 11bh, 11bk ordering
11bf and 11bh MDR/MEC
ANA number spaces

## Slide 14: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@intel.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbk – Roy Want RoyWant@google.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 15: March meeting roundtable status report
11bc – In publication editing
11be – 1045 pages for D5.0. Expect to align the draft with the baseline when REVme 5.0 is published with 11az, 11bd, 11bb, and 11bc amendments.
11bf – LB281 just finished. 308 comments. Working on comment resolution. Expect to complete and go to recirc out of the March meeting. Plan to start MDR.
11bh – LB282 just finished, 284 comments, Working through comment resolution. Expect to complete and go to recirc out of the January meeting. Plan to start MDR.
11bi – Plan to have D0.1 out of January meeting session, and check with the group and see whether the draft is ready for CC or not.
11bk –Current draft is D 1.0. completed LB 279, 401 comments. Expect to complete and go to recirc out of the March or May meeting.
REVme – 606 comments on initial SA Ballot. Plan to go SA recirc out of the January meeting. 4 new amendments will be included in recirc.

## Slide 16: Editor Amendment Ordering
Data as of November 2023
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Changes are usually based on MDR readiness.
Amendment Number | Task Group | Page Count | Projected RevCom Date
REVme | TGm | 6203 | Sep 2024
802.11-2024 Amendment 1 | TGbh | 34 | Sep 2024
802.11-2024 Amendment 2 | TGbe | 1031 | Dec 2024
802.11-2024 Amendment 3 | TGbk | 94 | Dec 2024
802.11-2024 Amendment 4 | TGbf | 220 | Mar 2025

## Slide 17: 11bf and 11bh MDR/MEC
https://mentor.ieee.org/802.11/dcn/24/11-24-0140-05-0000-p802-11bh-d3-0-mdr-report.docx
https://mentor.ieee.org/802.11/dcn/24/11-24-0141-05-0000-p802-11bf-d3-0-mdr-report.docx

## Slide 18: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | me | bh | be | bk | bf |  |  |  | 
me | Y | 5.0 |  |  |  |  | FrameMaker 2020 | Yes | Emily Qi, Edward Au | 10-March
bh | Y | 4.2 | 3.0 |  |  |  | FrameMaker | No | Carol Ansley | 10-March
be | Y | 5.0 | 3.0 | 5.01 |  |  | FrameMaker (old) | Yes | Edward Au | 10-March
bk | Y | 3.0 | 1.0 | 3.0 | ? |  | Word | No | Roy Want | 16-Jan
bf | Y | 4.1 | 1.0 | 4.1 | 1.0 | 3.0 | FrameMaker 2020 | No | Claudio da Silva | 10-March
March 2024
Changes from last report shown in red.

## Slide 19: ARC Closing Report
Date: 2024-03-14
Authors:

## Slide 20: Abstract
This document is the closing report for ARC SC,
March 2024 Session

## Slide 21: Work Completed - 1
Agenda is here: 11-24/0263r4
IEEE Std 802 revision:
  Completed comment resolution of WG LB (802.1 “hosting”).
  The last significant open issue is what to do to better describe EPD/LPD. In P802REVc meeting, continued/finished review of a proposal for replacement text, which will remove the EPD and LPD terminology, and instead refer to/describe how the LLC does protocol discrimination with a protocol identifier (EtherType, LSAP addresses/SNAP, etc.) and how it formats the protocol identifier in LPDUs (2 styles). Made some edits from suggestions for improvement of the draft.
  Will recirc out of March, and likely again from an April telecon. Expect to start SA ballot out of May.

## Slide 22: Work Completed - 2
Considered follow-on architecture work, from the IEEE Std 802 results, and discussed 802.11be architecture fit
Annex G:
  Agreed we could probably use 3 Annexes, all informative, on:
    Frame Exchange and Frame Exchange Sequence explanation
    Overview/introduction/index to specific frame usage/order, with references into the body text subclauses
    Discussion of how “real-world” implementation designs relate/map to the architecture in 802.11
WBA E2E QoS presentation
  Deferred to May.

## Slide 23: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates (slide 20):
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      802.11’s “Portal”, and mapping to/usage of IEEE Std 802 terminology
      Access Domains: “802 Access Domains”? In 802.11, an ESS? TGbe implications?
      Is the DS a bridge (small ‘b’)?
      Clarify EPD/LPD within 802.11: 11-20/0174r0
        Follow the lead from 802REVc?
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 24: Plans
Ongoing work:
Monitor results of IEEE P802REVc recirculation ballot(s)
Annex G replacement phase 2, continued
WBA E2E QoS coordination, continued
Monitoring/future activities, or other relevant topics, if any contributions
Teleconferences – None expected. If needed, will schedule with 10-days notice.
Two meeting slots requested in May

## Slide 25: Coex SC Closing Report
Date: 2024-03-15
Authors:

## Slide 26: Abstract
Closing report for IEEE 802.11 Coex SC (Coexistence Standing Committee) for March 2024.

## Slide 27: Coex SC’s week at a glance
Met three times & tutorial on AFC
Two Coex SC (only) slots
One joint session with 15.4ab
7 Coex submissions & discussions with 15.4ab

## Slide 28: ETST BRAN Update to 802.11 (1/3)
EN 301 893 (Wireless Access System/Radio Local Area Network (WAS/RLAN) in the license-exempt 5 GHz band)
Version 2.2.0 one of the first Harmonized Standards (HSs) to undergo Standardisation Request deliverables Approval Process (SRdAP)
SRdAP replacing ENAP
Resolution of all comments provided; recirculation to start soon
EN 303 753 (Wideband Data Transmission Systems (WDTS) for mobile and fixed radio equipment operating in the 57 GHz to 71 GHz band)
ETSI TC BRAN addressed all comments on the initial 90 d ENAP
Additional 90 d EN Approval Procedure (ENAP) ongoing

## Slide 29: ETST BRAN Update to 802.11 (2/3)
EN 303 687 (Wireless Access System/Radio Local Area Network (WAS/RLAN) in the license-exempt 6 GHz band)
Version 1.1.1 published by ETSI and reviewed by European Commission (EC)
EC criticizes normative reference to IEEE 802.11ax-2021 because EC does not recognize IEEE as SDO
ETSI TC BRAN developed response to EC
Ongoing / new work item discussions:
  Spectrum mask for 320 MHz
  Discussions on Client-to-Client operation and medium access requirements for Narrowband Frequency Hopping (NB FH)

## Slide 30: ETST BRAN Update to 802.11 (3/3)
EN 302 502 (Broadband Fixed Wireless Access (BFWA))
In Europe, multiple assignments for the 5.8 GHz band
No progress on open work item since 2017
In January 2024, ETSI’s Board approved TC BRAN’s request to stop the EN 302 502 WI
National Standards Body Group (NSBG) approved Stopping a Work Item

## Slide 31: Update from Bluetooth SIG Work
Recent actions
Continued review of sharing simulation results at Bluetooth SIG and ETSI BRAN
Heard several proposals for access mechanisms
  LBT
  Secondary Channel Deferral LBT
  Secondary Channel Deferral LBT with EDT Ramp-up
  Dynamic Puncturing
Discussion of acceptable limits

## Slide 32: Technical Submissions & Discussion Items (1/2)
Tutorial “Automated Frequency Coordination (AFC)” (Monday 802 tutorial)
Additional technical submissions addressed
Improving performance of LBT-enabled NB devices (24/521)
Follow-up to IEEE 802.11-24/0055r0, “Evaluation of Puncturing for Coexistence of IEEE 802.11 and Bluetooth in 6 GHz” (24/445) --> and discussion of underlying ETSI BRAN submission showing details on the performance of Bluetooth (24/603)

## Slide 33: Technical Submissions & Discussion Items (2/2)
Joint Session Coex SC with 802.15.4ab
CCA Modes in 802.15.4 (24/360)
Next steps:
  Continue with joint session in May;
  Intermediate telco (if submissions are announced)
  Suggest to review CCA Mode presentation in .15.4 to provide feedback
Potential way forward
  Continue technical discussions to increase technical awareness on potential coexistence schemes …. and thus prepare for subsequent discussions in ETSI BRAN
  Consider joint work on specific draft text
  Develop a “joint” position on potential technical coexistence approaches to present at ETSI BRAN

## Slide 34: Plans for May
Coex slots:
One joint 802.11 Coex SC – 802.15.4ab – Tuesday EVE
Two 802.11 Coex (only) slots (one before and one after the joint session with .15.4ab)
Joint 802.11 802.15.4ab slot:
Agenda tbd.
Coex (only):
VC Elections
Update on ETSI BRAN
Update on Bluetooth SIG
Technical submissions (tba)
Progress discussion on a potential joint view on potential coexistence schemes for the June ETSI BRAN meeting
Note: coexistence-related topics are welcome. Please contact the Chair

## Slide 35: Telcos
One telco to continue discussion with 802.15.4ab
Coex SC members will join 802.15.4ab telco bridge.
Coex SC – 15.4ab JOINT Telco
Tuesday, April 30, 2024
9:00h -- 10:00h ET
Webex Provided by 802.15.4ab

## Slide 36: References for this week
Agenda for this week: 11-24/0265
Snapshot Slide: 11-24/0266
Meeting / Chair’s Slide Deck: 11-24/0267
Closing report: 11-24/0268
Meeting minutes: 11-24/0609

## Slide 37: Coex Submissions
ETSI TC BRAN update, January 2024 | 18-24/0023
CCA Modes in 802.15.4 | 11-24/0360
Bluetooth SIG March 2024 Update | 11-24/0311
Follow-up to IEEE 802.11-24/0055r0 Puncturing for Coexistence | 11-24/0445
Improving performance of LBT-enabled NB devices | 11-24/0521
ETSI TC BRAN update, January 2024 | 18-24/0023
Balancing Wideband & Narrowband Frequency Hopping Channel Access Mechanisms for Operation in 6GHz | ETSI BRAN Submission (see https://www.ieee802.org/11/private/ETSI_documents/BRAN/05-CONTRIBUTIONS/2024/2024_02_19_OR_BRAN%23123/BRAN(24)123011r1_Balancing_Wideband_and_Narrowband_Frequency_Hopping_Channel_.pdf)

## Slide 38: PAR Review SC Report to 802.11
After reviewing 2 PARs/CSD that were available for the 2024 March 802 Mixed-mode Plenary, 802.11 made comments on 2 of the 2 PARs/CSDs.
The feedback on our comments was generally positive and most of our changes were accepted or accepted with minor modification by the respective WG.
Respectfully submitted Jon Rosdahl 802.11 PAR Review SC Chair

## Slide 39: WNG SC Closing Report
Date: 2024-03-15
Authors:

## Slide 40: Abstract
Closing report for WNG SC for March 2024 mixed-mode plenary meeting

## Slide 41
Summary
Final Agenda
  https://mentor.ieee.org/802.11/dcn/24/11-24-0234-00-0wng-agenda-for-wng-sc-2024-march.pptx
Presentations at March 2024 meeting
  “Wi-Fi AFC Spectrum Sharing for Radio Astronomy,” Kevin Gifford, Stefan Tschimben, Mark Lofquist (University of Colorado – Boulder) 24/0567r0
  “Modeling and Generation of Realistic Network Activity,” Stefan Tschimben, Isabella Bates (University of Colorado – Boulder) 24/0548r0
  “WLAN for High-Mobility Users,” Azin Neishaboori (General Motors) 24/0378r0
  “Data offload using WLAN in connected vehicle case,“ Jing Ma (Toyota Motor Corporation) 24/415r1
Minutes
  https://mentor.ieee.org/802.11/dcn/24/11-24-0581-00-0wng-wng-meeting-minutes-2024-march-denver-meeting.docx
Plans for May
  TBD: call for presentations will be sent out in April
No motions in the SC, no straw polls

## Slide 42: IEEE 802 JTC1 Standing Committee March 2024 (mixed-mode) closing report
Date: 2024-03-15
Author:

## Slide 43: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba/az
Agenda - 11-24/0175r00; Minutes – 11-24/0593
802.11ax/ay/ba/az IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs (in IEEE)
  802.3’s situation has turned for the better
Next steps: keep waiting!
  Resolution possible but progress is unclear
  Observe how IEEE 802.3 fares in the parallel ITU-T SG15 process
WG | Completed | In-process
802.1 | 50 | 14
802.3 | 32 | 8
802.11 | 13 | 14
802.15 | 3 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 105 | 50

## Slide 44: The IEEE 802 JTC1 SC will undertake its usual work at its mixed-mode meeting in Warsaw in May 2024
IEEE 802 JTC1 SC plans for May 2024 …
  Execute PSDO process, to the extent possible
    There are current ballots open for IEEE 802.1Q-REV (FDIS: 4 July), IEEE 802f (CIB: 17 April), and IEEE 802.3-REV (CIB: 17 April).
    But this doesn’t include IEEE 802.11 
  Monitor ISO/IEC JTC 1/SC 6 activities
    And remain hopeful the ISO/CS and IEEE have a breakthrough on the IPR issues

## Slide 45: REVme Closing Report – March 2024
Date: 2024-03-14
Authors:

## Slide 46: Work Completed
Started resolving comments received in the SA Ballot recirculation on REVme D5.0
Bit assignment to resolve conflict between IEEE 802.11 Std 802.11az-2023 and P802.11be D5.0.
  In response to the issue described in https://mentor.ieee.org/802.11/dcn/24/11-24-0563-01-000m-dmg-positioning-bit.docx, the REVme CRC debated the solution and agreed in a motion to modify the draft as proposed.
  There was a request to make a public announcement of the bit assignment change, as it changes the published value in IEEE 802.11az-2023

## Slide 47: Plans for May
Teleconferences scheduled
  March 25, April 29, May 6
Reminder on Adhoc meeting on April 16-18 in San Diego, CA
  Details are provided in https://mentor.ieee.org/802.11/dcn/24/11-24-0618-00-000m-invitation-letter-for-april-revme-adhoc-san-diego.docx
Continue comment resolution from SA Ballot recirculation on REVme D5.0.

## Slide 48: TGme Timeline (No changes)
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
July 2023 – D4.0 Recirculation
Sep 2023 – D5.0 Initial SA Ballot
Feb 2024 – D6.0 Recirculation SA Ballot (roll-in of published amendment 11az, 11bd, 11bc, 11bb)
May 2024 – D7.0 Recirculation SA Ballot
Jul 2024 – D8.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval

## Slide 49: TGbe January Closing Report
Date: 2024-03-14
Authors:

## Slide 50: TGbe (Extremely High Throughput)
TGbe had scheduled 5 sessions during the March plenary
  Two Joint, one MAC/PHY and two MAC ad-hoc sessions
    Discussed comment resolution documents
      All comments in the PHY and Joint tabs are resolved
  Instructed the editor to generate IEEE802.11 TGbe D5.1
    TGbe D5.1 is expected to be available by end of March 2024
Agenda is available in 11-24/0237r10
Motions List is available in 11-23/442r45
Goals for May 2024:
  Complete comment resolution from initial SA ballot
CID Distribution (415)
~5%
~90%
~5%
MAC
JOINT
PHY

## Slide 51: Teleconference Plan
March 27 (Wednesday) – MAC 10:00-12:00 ET
April 03 (Wednesday) – Joint* 10:00-12:00 ET
April 10 (Wednesday) – MAC 10:00-12:00 ET
April 17 (Wednesday) – Joint* 10:00-12:00 ET
April 24 (Wednesday) – MAC 10:00-12:00 ET
May 02 (Wednesday) Holiday
May 08 (Wednesday) – MAC 10:00-12:00 ET
PHY ad-hoc calls, on demand, with 10-day advanced notice (in parallel with MAC)

## Slide 52: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 Recirculation LB Nov 2023
Initial SA Ballot Jan 2024
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024

## Slide 53
Task Group BF March 2024 Closing Report
Date: 2024-03-14
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 54: Abstract
This document is the closing report for Task Group BF for the March 2024 session.

## Slide 55: TGbf (WLAN Sensing)– March 2024
Progress during March 2024 session
  6 slots scheduled for TGbf
  Comment resolution for D3.0 (LB281)
    100% of all LB281 comments are now resolved or marked as “ready for motion”
    (308 /308, Please refer to the figure)
  Approved some TGbf motions:
    Approved IEEE802.11bf MDR report
    Approved report to EC on conditional approval for SA ballot
    PAR/CSD/CAD Re-affirmation
    Request conditional approval to go to IEEE SA ballot
    TGbf Recirculation LB (D4.0)
Goals for the next two months
  Release the Draft 4.0
  TGbf Recirculation LB (D4.0)
  Requested 3 calls
Chart: P802.11bf D3.0 CR Status
| Technical | General | Editorial
Received | 153 | 15 | 140
Resolved | 153 | 15 | 140

## Slide 56: TGbf Timeline
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022  April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022 Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023  July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Conditional EC Approval–SA Ballot Mar 2024
  Recirculation LB (D4.0) July 2023 à Jan 2024à Apr 2024
  SA Ballot pool formation Apr 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024à May 2024
  1st SA Ballot Recirculation (D5.0) Sep 2024
  2nd SA Ballot Recirculation (D6.0) Jan 2025
  3rd SA Ballot Recirculation (D7.0) Mar 2025
  Final 802.11 WG approval July 2024à Jan 2025à Mar 2025
  802 EC approval July 2024à Jan 2025à Mar 2025
  RevCom and SASB approval Sep 2024à Mar 2025à Jun 2025
PAR modification approved by the WG Nov 2023
802EC approval Mar 2024
NesCom/SASB approval Mar 2024

## Slide 57
Teleconference Times (plan after March Plenary)
    April 17 (Tuesday) 10：00 - 12:00 ET
    April 25 (Thursday) 23：00 - 01:00 ET
    May 7 (Tuesday) 10：00 - 12:00 ET
  ** Note:
  When conflict with CAC, the call may be changed.
  ()
  Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.

## Slide 58: TGbh Closing Report
Date: 2024-03-14
Authors:

## Slide 59: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
March 2024 Session (mixed-mode)

## Slide 60: Work Completed
Agenda is here: 11-24/0262r7
Motions: 11-22/0651r39
Completed resolution of all comments on D3.0 LB283
Comment resolution on D3.0 spreadsheet: 11-24/0380r2
Added ANA assignments, modified a bit assignment that conflicted with 802.11be, completed MDR/MEC and approved changes to draft
Will produce D4.0, with the above
Will bring motions later in today’s agenda for recirc LB on D4.0, and conditional approval for Initial SA ballot

## Slide 61: Timeline
PAR approved Feb 2021
First TG meeting Mar 2021
D0.2 CC May 2022
Initial WG Letter Ballot (D1.0) May 2023
Recirculation LB (D2.0) Nov 2023
SA ballot pool open Jan 2024
Recirculation LB (D3.0) Jan 2024
Recirculation LB (D4.0) Mar 2024
Initial SA Ballot (D4.0) Apr 2024
Final 802.11 WG approval Jul 2024
802 EC approval Jul 2024
RevCom and SASB approval Sep 2024

## Slide 62: Teleconference (as CRC)
Tuesday, April 9, 9:30am ET, 2 hours
Complete WG LB process on D4.0
Request SA ballot on D4.0
May plans
5 slots
Comment resolution on Initial SA ballot
SA first recirc D5.0

## Slide 63: TGbi Closing Report
Date: 2024-03-14
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 64: IEEE 802.11 TGbi
TGbi met 5 times during this plenary session.
We reviewed text submissions, and worked to harmonize several submissions. We did not get agreement on enough topics to start a Comment Collection yet.
We continue to call for submissions of text that address requirements.
We now plan an initial draft for comment collection in May. If we have sufficient content in a draft earlier, we may send out a draft for comment collection earlier.

## Slide 65: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: January 2024 March 2024 May 2024
LB initial: May 2024 July 2024 September 2024
LB re-circ: December 2024
Ballot Pool: January 2025
MDR: January 2025
SA ballot: May 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026

## Slide 66: IEEE 802.11 TGbi
Upcoming teleconferences will be on Thursdays at 10am ET, later calls may shift to Wednesdays to avoid TGbn if needed.
  Mar 28
  Apr 4, 11, 18, 25
  May 2, 9

## Slide 67: TGbk 320MHz Positioning March Meeting Closing Report
Date: 2024-03-14
Authors:

## Slide 68: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 March 2024 plenary meeting.

## Slide 69: March Meeting Progress and Targets Towards the May Meeting
Work completed during this meeting:
  Reviewed, and approved resolution to 70 Technical and General CIDs.
  Reviewed 16 CR submissions and approved 22 motions.
  TG approved 1st recirculation ballot (WG motion expected later in this session).
  Reviewed and considered progress – no change to timelines.
Work expected towards March meeting:
  Generated P802.11bk D2.0.
  Run 15 day WG recirculation ballot.
  Consider ballot result and initiate MDR process.
Jonathan Segev, Intel corporation
Chart: LB279 Comments Totals by type
| Comments totals
Overall | 401
Editorial | 226
Technical | 163
General | 12

## Slide 70: TGbk Projected Timeline (previous)
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
Final SA
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR start
MDR cmp
D4.0
D5.0
Final SA
07/23
SA Recir.
10/24

## Slide 71: TGbk Projected Timeline (updated)
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR
start
MDR cmp
D4.0
D5.0
Final SA
11/24
SA Recir.
10/24

## Slide 72: Scheduled TGbk telecons
  Thu. Apr. 25th 11:00am PT / 13:00 ET (1:30)
  Tue. Apr. 30th 10:00am PT / 13:00 ET (2:00)
  Tue. May 7th 10:00am PT / 13:00 ET (2:00)
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 73: TGbn March Closing Report
Date: 2024-03-14
Authors:

## Slide 74: TGbn (Ultra High Reliability)
TGbn had scheduled 7 sessions during the March plenary
  Discussed more than 45 technical submissions
    Covering a variety of topics:
      Multi AP coordination, relay operation, pilots, LDPC, sounding, A-PPDU, coexistence, distributed RU, non primary channel access, dynamic secondary operation, channel access, power save, roaming, feedback reports, preamble, modulation, coordinated beamforming, etc.
    Consensus reached on power save mechanisms and additional design details on distributed RUs
Agenda is available in 11-24/0235r14
Motions are available in 11-24/171r5
Goals for May 2024:
  Discuss technical submissions

## Slide 75: Teleconference Plan
Mar 25 (Monday) Holiday
Mar 28 (Thursday) – MAC/PHY 10:00-12:00 ET
Apr 01-04 (Monday, Thursday) Holiday
Apr 08 (Monday) – MAC/PHY 19:00-21:00 ET
Apr 11 (Thursday) – MAC/PHY 10:00-12:00 ET
Apr 15 (Monday) – Joint 19:00-21:00 ET
Apr 18 (Thursday) – Joint 10:00-12:00 ET
Apr 22 (Monday) – MAC/PHY 19:00-21:00 ET
Apr 25 (Thursday) – MAC/PHY 10:00-12:00 ET
Apr 29 (Monday) – Joint 19:00-21:00 ET
May 02 (Thursday) Holiday
May 06 (Monday) – MAC/PHY 19:00-21:00 ET

## Slide 76: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 77: IEEE 802.11 Mar 2024 Plenary AMP SG Closing Report
Chair: Bo Sun (Sanechips)
Vice Chair: Steve Shellhammer (Qualcomm)
Secretary : Hao Wang (Tencent)

## Slide 78: AMP SG’s Progress during this week
5 AMP SG meetings were planned and held during Mar plenary session.
26 AMP PAR comments and 19 AMP CSD comments were received and proceeded during the week.
The AMP PAR and CSD were updated based on approved comment resolutions and were approved during WG interim-week plenary to submit to EC for approval.
6 technical submissions were presented and discussed.
AMP SG agenda for the week is as below:
  https://mentor.ieee.org/802.11/dcn/24/11-24-0242-06-0amp-amp-sg-meeting-agenda-for-mar-plenary-2024.pptx
Goal of future AMP SG work:
  PAR/CSD development and technical discussion.

## Slide 79: AMP SG Timeline Update and Teleconference Plan
No AMP SG teleconference planned before May 802W interim
May 2023
Jul 2023
Sep 2023
Nov 2023
Jan 2024
SG Kick-off
PAR/CSD draft
PAR/CSD development
PAR/CSD development
May 2024
TG kickoff
Mar 2024
Comments reply and potential update
WG approve PAR/CSD submitted to EC for review
EC Review in Feb
EC meeting
EC meeting

## Slide 80: March 2024 IMMW SG Closing Report
Date: 2024-03-14
Authors:

## Slide 81: Work Completed
Completed work
  7 contributions focused on the scope of the project
  Good progress on convergence on PAR document.
    Straw poll on PAR document 24/116r2: 67Y, 16N, 25A
  Minutes:
    Document 24/585r0: will be uploaded soon

## Slide 82: Plans for May
Teleconference plan:
No conf calls
In May:
  Approve PAR and CSD documents

## Slide 83: March 2024 AIML TIG Closing Report
Date: 2024-03-14
Authors:

## Slide 84: Abstract
Final closing report for the AIML TIG March 2024

## Slide 85: Work Completed
  1 Meeting Slot
    Monday PM1
    Agenda: 11-24/199r0
    SP and Motion Booklet: 11-22/984r10
  Achievements
    Reached consensus on the scope and closing down criteria for an AIML Standing Committee
    Passed motion to request the WG chair to form an AIML SC (Yes 80, No 6, Abs 9)
    Approved the final AIML TIG Technical Report (11-22/987r5)
  Gratitude to the WG leadership and AIML TIG members
  Looking forward to working with you all on relevant AIML topics in the AIML SC

## Slide 86: ITU AHG Closing Report for March 2024 Plenary
Date: 2024-03-14
Authors:

## Slide 87
    Had one Session: Thu 03/14/2024 16:00 MT
Contributions
      11-24-0481 r1: Proposed modifications to ITU-R M.1450-5 for May 2024 WP5A Meeting (endorsed r1)
      11-24-0605 r1: Proposed Response to SG15-LS76 on New Version of the HNT Standards Overview and Work Plan (endorsed r1; motion is planned by Dorothy)
Discussion Items
      Liaison Statements from ITU-T Study Group 15 (Item 5.b)
        LS84, WLAN management control interface G.wmci for an in-premises network (see AI next slide)
        LS76, the Home Network Transport (HNT) Standards Overview and Work Plan
      Liaison Document from ITU-T SG 15 on FTTH Workshop (see AI next slide)
      Liaison Statement Documents Availability of Addendum 1 to Circular Letter 5/LCCE/109" received from ITU-R Working Party 5D (noted)
    Next Steps:
  Reporting of ITU AHG endorsed contribution for WP5A to 802.11 & 801.18 for further processing, EC approval and submission to WP5A (by May 2nd deadline)
  Working Party 5A Next Meeting Dates Monday 2024-05-13 - Thursday 2024-05-23
  Next AHG Meeting: No meeting during the May 24 Interim (conflicting with WP5A session)
Meeting Minutes: 11-24-0282

## Slide 88: Action Items
Regarding ITU-T SG15-LS84, Liaison Statements WLAN management control interface G.wmci for an in-premises network
  Considering WLAN and fibre co-existing in in-premises network, it is beneficial to provide a means to help coordinate the traffic over WLAN and fibre.
  ITU-T SG 15 Q3/15 has initiated a new project (G.wmci) to develop a data model and associated interface design [very low latency management communication channel] to convey wireless coordination[/management] information.
  ITU-T SG 15, Q3 started working on this Recommendation and expect inputs or guidelines from IEEE 802.11 groups (e.g. ARC)
Regrading ITU-T SG15-LS110, Liaison Document on the 4th FTTR Joint Workshop
  Joint effort between ITU-T, ETSI, CCSA and BBF, workshops on fibre-to-the-room (FTTR)
  Workshop to be divided into two parts, FTTR standards development by different SDOs, and general technical discussion on FTTR topics
  Target date is July 12 (expected to change to earlier in the week) prior to IEEE July 24 Plenary in Montreal
  IEEE is invited to participate and share views; e.g. providing an overview of any relevant FTTR activities
  Individual members are encouraged to consider participating in this open (free) workshop

## Slide 89: Internal Liaisons

## Slide 90: 802.15 Liaison Report – March 2024
Date: 2024-03-12
Authors:

## Slide 91: 802.15 WG Standards Pipeline (Jan. update)

## Slide 92: 802.15 WG Standards Pipeline (updated)

## Slide 93: SG Next Generation SUN PHYs
What is it?
  Next Gen (2nd ) SUN/Smart Utility Network OFDM (802.15.4 amendment)
  Higher data rates and longer range PHY enhancements through improved link budget.
  Enablement of city wide simple star networks, dense networks with >10K nodes, Power efficient for battery operated end node.
  Target PHY is the existing SUN-OFDM PHY .
Status:
  Early stages of development;
  Review properties of target spectrum (channel masks, channel scheme, modulation)
  Continue use case development

## Slide 94: 802.15.4ab Next Generation UWB
What is it:
  Builds on 802.15.4z increasing footprint and usefulness to additional usages beyond range measurement and improve IR signal limitations.
  Main areas of enhancements:
    Ranging resiliency and improved
    Waveforms optimization and support for sensing usages
    Improved data rates
    Support for additional spectrum
    Interference mitigation and co-existence with other wireless (802.11, BLE).
Status:
  Continue comment resolution for pre-WG approved draft.

## Slide 95: 802.15.4ab Next Generation UWB
Major areas of discussion:
  Continue CR for pre-approved draft.
  Continued discussion of co-existence and LBT of NB operation.

## Slide 96: 802.15.4ac Privacy
What is it:
  Modifications to the IEEE Std 802.15.4 medium access control (MAC address in frames, group address/PAN ID)
  Improved user privacy to protect from user tracking and profiling attack.
  Amongst the mechanisms MAC address randomization and rolling MAC address.
Status:
  In draft development; targeting initial draft out of May meeting.
  First draft of primitives' requirements.
  Progress on the identified issues of current standard: static MAC address , MAC address set across multiple radios in a single physical device, MAC address refresh, security context refresh for group and unicast, network discover and more.

## Slide 97: 802.15.16t Narrow Band Licensed Operation (NB-Lic)
What is it:
  Licensed Narrow Band (NB) Operation in channels bandwidth between 5 – 100KHz in the VHF/UHF bands such as 160MHz, 450MHz, 700MHz and 900MHz, taking advantage of the superior channel propagation properties. Targeted usages mission critical operation.
Status and main discussion topics:
  In advanced stage of WG letter ballot (D1.1).

## Slide 98: 802.15.6ma - Enhanced Dependability Body Area Network (ED-BAN)
What is it:
  Enhancements to the BAN (Body Area NW) Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and support for vehicle body area networks (VBAN).
  This revision focuses on international operation.
Status:
  In development of initial draft, most focus on PHY protocol aspect (coex 15.4ab)
  Evaluation of ranging functionality performance
  Preliminary MAC frame formats in support of PHY development

## Slide 99: Next Generation Optical Camera Communication (OCC)
What is it:
  Interest group to evaluate the value of a new OCC standard with focus on 190-10K nm
  Future applications include indoor/outdoor and submerged applications with data rates of 100Mbps and mobility of up to 350Km/h and 200m range.
Technology and techniques considered:
  Introduction of MIMO OFDM, relaying and heterogenous operation (RF based networks).
Status:
  In initial stages, group reviewed submissions on benefit of GAN based AI and software defined vehicular network.

## Slide 101: 802.18 Liaison Report – March 2024
Date: 13 March 2024
Author:

## Slide 102: RR-TAG at a glance
Membership as of 12 March 2024
  58 voters (including 8 on LMSC)
  3 nearly voters
  14 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Stuart Kerry (OK-Brit; Self)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  Secretary: VACANT
  IEEE SA Program Manager: Jodi Haasz (IEEE SA)
Ad-hoc chair
  IEEE Statement Update on Spectrum (ISUS): VACANT

## Slide 103: Progress since the 2024 January interim
Reviewed the latest ongoing consultations:
  US FCC: 6 GHz Second Further Notice of Proposed Rulemaking
Approved the following IEEE 802 LMSC submission:
  Colombia ANE: 6 GHz band coexistence study
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.
Update from ETSI BRAN on 18 January 2024.

## Slide 104: Objectives this week (1)
Review and consider approval of an IEEE 802 LMSC’s response to the following consultations
  US FCC: 6 GHz Second Further Notice of Proposed Rulemaking
    Draft response: 18-24/0007
  US NSF: Request for Information on the National Spectrum Research and Development Plan (Tentative)
Discuss the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific
  ETSI BRAN March 2024 update
  Update on UWB Regulation Framework in Europe
  Overview on CEPT ECC Report in PC on OOB limits for VLB RLAN in 6 GHz

## Slide 105: Objectives this week (2)
Invited presentation (bimonthly members enrichment activities)
  Title: The RSPG Work Programme for 2024-2025
  Speaker: Dr. Aleksander Sołtysik
    Chair, European Commission Radio Spectrum Policy Group
    Permanent Representation of Poland to the European Union
  Document: 18-24/0025
Source: Aleksander Soltysik

## Slide 106: Objectives this week (3)
Conduct officer election by using DirectVote Line
Chair candidate:
  Edward Au (Huawei Technologies)
Vice Chair candidates (in alphabetical order of their family names):
  Stuart Kerry (OK-Brit; Self)
  Gaurav Patwardhan (Hewlett Packard Enterprise)
  Al Petrick (Skywork Solution)
  Ben Rolfe (Blind Creek Associates)

## Slide 107: THANK YOU VERY MUCH for your support
Thank you very much for all of your support these 2 years:
34 submissions to consultations issued by 19 administrations all over the world, with increasing number of comments accepted/recognized
11 submissions to ITU-R WP5A through collaboration with IEEE 802.11 ITU AHG
3 IEEE SA Government Engagement Program on Standards webinars
6 invited presentations as part of the member enrichment activities (one per mixed-mode plenary/interim since May 2023)

## Slide 108: Goals for the next two-year term
Focus Area | Option | Concept
Identify opportunities | Public consultations | Continue to advocate for policies that can support the growth of the 802 wireless-related ecosystems by contributing to relevant regulatory consultations worldwide.
Increase the awareness | 802 participants centric | Drive excitement for spectrum and regulation topics through the bimonthly members enrichment activities.
 | Policy makers centric | Partner with IEEE SA to organize webinars with policy makers through the IEEE SA Government Engagement Program on Standards (GEPS).

## Slide 109: 802.19 WG March 2024 Liaison Report
Date: 2024-3-12
Authors:

## Slide 110: IEEE 802.19 Overview
IEEE 802.19 group reviews coexistence assessment documents (CAD) produced by working groups developing new wireless standards for unlicensed devices.
IEEE 802.19 develops standards for coexistence between wireless standards of unlicensed devices.
Group has 47 voters as of March 2024.
Officers before elections
Position | Person
Working Group Chair | Steve Shellhammer (Qualcomm)
Working Group Vice Chair | Tuncer Baykas (Ofinno)
Liaison To/From 802.11 | Tuncer Baykas (Ofinno)
Liaison To/From 802.15 | Ben Rolfe (Blind Creek Associates)

## Slide 111: Coexistence Assessment documents
There were no ballots on Coexistence Assessment documents since the January Interim session

## Slide 112: Agenda
Elections (Monday PM2)
  Tuncer Baykas, Chair
  Steve Shellhammer, Vice Chair
  Benjamin Rolfe, TG3a Chair
802 Rule Change Discussion (Monday PM2)
TG3a Enhancing Sub-1GHz Coexistence (Thursday PM3)
  Workplan

## Slide 113: Discussion
  Require in-person attendance to obtain and retain voting right of IEEE 802 WGs.
  SP: What is the earliest this rule should become effectively?
  Never: 5
  March 2024: 1
  July 2024: 5
  March 2025: 4
  After March 2025, based on Data: 5

## Slide 114: March 2024

## Slide 115: External Liaisons

## Slide 116: Wi-Fi Alliance (WFA) Liaison Update
Date: 2024-03-07
Authors:
Name | Company | Address | Phone | Email
Carlos Cordeiro | Intel |  |  | Carlos.Cordeiro@intel.com

## Slide 117: Major updates (1/2)
This year marks the 25th Anniversary of the WFA
The last WFA F2F member meeting took place Feb 20th-22nd, 2024, in Singapore
The FCC approved Wi-Fi Alliance Services for commercial operation of its 6 GHz Automated Frequency Coordination (AFC) system; one of the seven approved AFC operators
The next WFA F2F member meeting will take place May 21st-23rd, 2024, in Austin, TX

## Slide 118: Major updates (2/2)
Technical activity at WFA that has recently (since Q2/23) led to certification
  Wi-Fi 7
  QoS Management
  EasyMesh
Technical activity at WFA that is expected to lead to certification
  6 GHz standard power
  Wi-Fi Direct
  Wi-Fi proximity ranging

## Slide 119: Additional work areas
Examples of additional WFA technical work
  Security
  Automated Frequency Coordination
  Customer Experience
  Wi-Fi HaLow
  Wi-Fi Data Elements
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Spectrum regulatory

## Slide 120: Recent publications
Wi-Fi Alliance® introduces Wi-Fi CERTIFIED 7™, https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-introduces-wi-fi-certified-7
Wi-Fi Alliance® celebrates the 2023 World Radiocommunication Conference (WRC-23) decisions on the 6.425-7.125 GHz frequency band, https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-celebrates-the-2023-world-radiocommunication-conference-wrc-23
Wi-Fi Alliance® subsidiary demonstrates commercial operation readiness, https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-subsidiary-demonstrates-commercial-operation-readiness
Wi-Fi Alliance® commends FCC on expanding regulatory framework for 6 GHz, https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-commends-fcc-on-expanding-regulatory-framework-for-6-ghz
New Wi-Fi CERTIFIED 6® testing to support authorization of 6 GHz Standard Power Devices, https://www.wi-fi.org/news-events/newsroom/new-wi-fi-certified-6-testing-to-support-authorization-of-6-ghz-standard-power

## Slide 121: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 122: IEEE 802.11-IETF Liaison Report
Date: 2024-03-13
Authors:

## Slide 123: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for March 2024.

## Slide 124: IETF Meetings
Upcoming Meetings:
  March 16-22, 2024 – Brisbane, QLD, AU
  July 20-26 – Vancouver, BC, CA
http://www.ietf.org
  Newcomer training: https://www.ietf.org/about/participate/get-started/
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://datatracker.ietf.org/group/edu/materials/

## Slide 125: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Proceedings: https://datatracker.ietf.org/iabasg/ietfieee/meetings/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 16, 2024
    Notifications of IEEE 802.11bf PAR modification and IEEE 802.11pb PAR and CSD
    “Transfer” of RFC 8110 (Opportunistic Wireless Encryption) to IEEE 802.11

## Slide 126: IETF protocol use with 802.11 technology
There have been no RFCs published in the last two months that reference IEEE 802.11

## Slide 127: BOFs at IETF 119 March 16-22, 2024
See https://datatracker.ietf.org/wg/bofs/
deleg | New DNS Delegation
srv6ops | SRv6 Operations
sconepro | Secure Communication of Network Properties
alldispatch | IETF-Wide "Dispatch" Session
spice | Secure Patterns for Internet CrEdentials

## Slide 128: IETF/IRTF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
hrpc | Human Rights Protocol Considerations
ccamp | Common Control and Measurement Plane
grow | Global Routing Operations
masque | Multiplexed Application Substrate over QUIC Encryption
mls | Messaging Layer Security
multi | Multiformats
opsawg | Operations and Management Area Working Group
spice | Secure Patterns for Internet CrEdentials

## Slide 129: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 130: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Revised: IPv6 Neighbor Discovery Prefix Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-prefix-registration/ (February 2024)
    Mentions IEEE 802.11 as one possible Low-power and Lossy Network to which this specification is applicable
  Submitted to IESG: IPv6 Neighbor Discovery Multicast and Anycast Address Listener Subscription: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (November 2023)
    Makes essentially the same mention of IEEE 802.11 as one possible Low-power and Lossy Network to which this specification is applicable
  Some other specifications reference IEEE 802.15.4.

## Slide 131: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
    Active Internet-Drafts make reference to IEEE 802.15.4 Time-slotted Channel Hopping
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 132: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Updated: Randomized and Changing MAC Address: https://datatracker.ietf.org/doc/draft-ietf-madinas-mac-address-randomization/ (February 2024)
  Updated: Randomized and Changing MAC Address Use Cases and Requirements: https://datatracker.ietf.org/doc/draft-ietf-madinas-use-cases/ (February 2024)

## Slide 133: EAP Method Update (EMU)
See http://datatracker.ietf.org/wg/emu/
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  In WG Call for Adoption: The eap.arpa domain and EAP provisioning: https://datatracker.ietf.org/doc/draft-dekok-emu-eap-arpa/ (March 2024)
  Needs revision: Tunnel Extensible Authentication Protocol (TEAP) Version 1: https://datatracker.ietf.org/doc/draft-ietf-emu-rfc7170bis/ (February 2024)
  Revised: Bootstrapped TLS Authentication with Proof of Knowledge (TLS-POK): https://datatracker.ietf.org/doc/draft-ietf-emu-bootstrapped-tls/ (February 2024)
  Ready for adoption: Using the Extensible Authentication Protocol with Ephemeral Diffie-Hellman over COSE (EDHOC): https://datatracker.ietf.org/doc/draft-ingles-eap-edhoc/ (November 2023)
  Ready for adoption: EAP-FIDO: https://datatracker.ietf.org/doc/draft-janfred-eap-fido/ (December 2023)
  Related: EAP Multiple Pre-Shared Keys (EAP-MPSK) Method and Post-Quantum Cryptography enhancement in EAP-AKA prime

## Slide 134: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  Revised: Authorized update to MUD [Manufacturer Usage Description] URLs: https://datatracker.ietf.org/doc/draft-ietf-opsawg-mud-acceptable-urls/ (March 2024)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 135: Internet Area Working Group
https://datatracker.ietf.org/wg/intarea/
Updates
  (Still) In RFC Editor’s queue: IANA Considerations and IETF Protocol and Documentation Usage for IEEE 802 Parameters: https://datatracker.ietf.org/doc/draft-ietf-intarea-rfc7042bis/ (November 2023)
    Discusses several aspects of IEEE 802 parameter and their use in IETF protocols, specifies IANA considerations for assignment of points under the IANA OUI, and provides some values for use in documentation.
  Revised: Protocol Numbers for SCHC: https://datatracker.ietf.org/doc/draft-ietf-intarea-schc-protocol-numbers/ (October 2023)
    Requests an Ethertype for use of native Static Context Header Compression over IEEE 802 networks (for IP and non-IP protocols).

## Slide 136: Transport Layer Security (TLS)
See: http://datatracker.ietf.org/wg/tls/
Updates
  Revised: TLS Encrypted Client Hello: https://datatracker.ietf.org/doc/draft-ietf-tls-esni/ (March 2024)
  Revised: The Transport Layer Security (TLS) Protocol Version 1.3 : https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (March 2024)

## Slide 137: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  In RFC Editor queue: Deterministic Networking (DetNet): Packet Ordering Function: https://datatracker.ietf.org/doc/draft-ietf-detnet-pof/ (January 2024)
  Revised: Reliable and Available Wireless Architecture: https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (March 2024)
  New: Requirements for Reliable Wireless Industrial Services: https://datatracker.ietf.org/doc/draft-ietf-detnet-raw-industrial-req/ (January 2024)

## Slide 138: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/
  ANIMA designs protocols to allow network operations (e.g., on-boarding) to be carried out without requiring low-level management of individual devices
Updates:
  Revised: BRSKI with Pledge in Responder Mode (BRSKI-PRM): https://datatracker.ietf.org/doc/draft-ietf-anima-brski-prm/ (March 2024)
  Revised: A Voucher Artifact for Bootstrapping Protocols: https://datatracker.ietf.org/doc/draft-ietf-anima-rfc8366bis/ (March 2024)
  Publication requested: BRSKI-AE: Alternative Enrollment Protocols in BRSKI: https://datatracker.ietf.org/doc/draft-ietf-anima-brski-ae/ (March 2024)
  Revised: Constrained Bootstrapping Remote Secure Key Infrastructure (cBRSKI): https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-voucher/ (March 2024)

## Slide 139: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage