**IEEE P802.15**

**Wireless Personal Area Networks**

|  |  |  |
| --- | --- | --- |
| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) | |
| Title | Proposed modification of time line for TRD | |
| Date Submitted | [September 2015] | |
| Source | Akifumi Kasamatsu,  Norihiko Sekine, Iwao Hosako,  and Hiroyo Ogawa NICT 4-2-1, Nukuikita, Koganei, 184-8795, Tokyo, Japan | Voice: + 81 42 327 6876 Fax: +81 42 327 7938 E-mail: kanno@nict.go.jp |
| Re: |  | |
| Abstract | This contribution proposes a new time line for TRD. | |
| Purpose | To modify the time line for TRD to reflect the current discussion in TG3d. | |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. | |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. | |

**Background**

Time Planning for the Task Group <Doc.: IEEE 802.15-14-0155-07-003d> was agreed in March meeting in 2015. Technical Requirement Document (TRD) will be finalized by November meeting in 2015.

In September meeting in 2015, the lower frequency range covered by TG3d devices was extended up to 252 GHz and Call for Contribution will be prepared to correct further technical parameters in these frequency ranges.

To refelect the current activity of TG3d in the TRD, the following change to the time line for TRD is prposed.

**Proposal**

The original time line;

*Proposal to start on TRD: May 2014*

*Proposal to finalize TRD: November 2015*

Th proposed time line;

*Proposal to start on TRD: May 2014*

*Proposal to finalize TRD: January 2016*

The meeting is requested to revise the time line for the other documents accordingly.