## Slide 1: P802.15.3RevB Report to LMSC on Unconditional Approval to go to RevCom
Date: 2022-05-09
Author(s):
Name | Affiliations | Address | Phone | Email
Thomas Kürner | TU Braunschweig |  |  | 

## Slide 2: Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for approval to send IEEE P802.15.3RevB/D5 to RevCom.
The WG motion to request unconditional approval was approved during the May session of the 802.15 working group on 18 May 2023.
  Passed in the Working Group X yes, X no, X abstain

## Slide 3: Status Summary
The P802.15.3RevB Draft went through two (re)circulations in SA Ballot
Draft P802.15.3RevB/D4 achieved > 75% needed for an approved draft
The WG has resolved 90 comments received on drafts P802.15.3mb/D4 and D5
List of all resolved comments:
  https://mentor.ieee.org/802.15/dcn/23/15-23-0222-01-03ma-p802-15-3-sa-ballot-collected-comments.xlsx

## Slide 4: P802.15.3RevB SA Ballot Results
(Re) circulation | Ballot Close Date | Document / draft number | Ballot Type | Ballot Group Members | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Initial | 13 Mar 2023 | P802.15.13/D4 | Initial | 106 | 80 | 75% | 10 | 12% | 68 | 2 | 97%
R1 | 07 Apr 2023 | P802.15.3RevB/D5 | Recirculation | 106 | 86 | 81% | 10 | 11% | 76 | 0 | 100%
Aggregate Vote |  |  |  | 106 | 86 | 85% | 10 | 11% | 76 | 0 | 100%

## Slide 5: P802.15.13 SA Ballot Comments
(Re) circulation | Ballot Close Date | Document / draft number | Total Comments
Initial | 13 Mar 2023 | P802.15.13/D4 | 87 (55 T, 29 E, 3 G)
R1 | 07 Apr 2023 | P802.15.13/D5 | 3 (2 T, 1E)
Total |  |  | 90 (57 T, 30E, 3 G)

## Slide 6: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D02 | 8 January 2023 | All comments were resolved
Registration Authority Committee (RAC) | D05 | 7 April 2023 | Editorial change can be made during publication, confirmed by SA Staff
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Final MEC report: https://mentor.ieee.org/802.15/dcn/23/15-23-0225-00-03ma-802-15-3revb-mec-review.pdf

## Slide 7: Unsatisfied MBS comments by commenter
Voter | Initial | 1st Rec | Comment | Total
Thomas, Angela | 0 | 2 | Topic: Assignment of Address Block Latest comment: “The RA assigns the address block but not the EUI-48. Disposition Status: REJECTED Disposition Detail: This is an editorial change, and it has been confirmed by the IEEE SA editorial staff that the change can be made during publication. Topic: Reference to IEEE 802-2014 Latest comment: “IEEE Std 802-2014 will soon be obsolete.”. Disposition Status: REJECTED Disposition Detail: This is an editorial change, and it has been confirmed by the IEEE SA editorial staff that the change can be made during publication. | 2
Total | 0 | 2 |  | 2

## Slide 8: IEEE P802.15.RevB Timeline
Event | Date
Initial SA Ballot (30 day ballot) | 10 Feb 2023 - 13 Mar 2023
TG Comment Response Complete (P802.15.13-D4) | 16 Mar 2023
Final SA Ballot Recirculation on P802.15.13-D5 (15-day ballot) | 23 Mar 2023 – 7 April 2023
TG comment resolutions (P802.15.13-D5) | 17 May 2023
WG motion “WG 802.15 has reviewed and approves the CSD 15-21-0477-04-03ma-draft-csd-15-3ma.docx, and the CA document 15-22-0462-05-03ma-coexistence-assurance.docand requests unconditional approval from the EC to submit P802-15-3-Rev B-D5.pdf to RevCom.” | 17 May 2023
Request approval from LMSC to forward draft to RevCom | 6 June 2023
Post to RevCom (submittal deadline) | 19 May 2023
RevCom meeting | 27-29 June 2023