## Slide 1: P802.15.3RevB Report to LMSC on Unconditional Approval to go to RevCom
Date: 2022-07-12
Author(s):
Name | Affiliations | Address | Phone | Email
Thomas Kürner | TU Braunschweig |  |  | 

## Slide 2: Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for approval to send IEEE P802.15.3RevB/D6 to RevCom.
The WG motion to request unconditional approval was approved during the May session of the 802.15 working group on 13 July 2023.
  Passed in the Working Group 33 yes, 0 no, 0 abstain

## Slide 3: Status Summary
The P802.15.3RevB Draft went through three (re)circulations in SA Ballot
Draft P802.15.3RevB/D4 achieved > 75% needed for an approved draft
The WG has resolved 90 comments received on drafts P802.15.3mb/D4 and D5
List of all resolved comments:
https://mentor.ieee.org/802.15/dcn/23/15-23-0222-02-03ma-p802-15-3-sa-ballot-collected-comments.xlsx

## Slide 4: P802.15.3RevB SA Ballot Results
(Re) circulation | Ballot Close Date | Document / draft number | Ballot Type | Ballot Group Members | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Initial | 13 Mar 2023 | P802.15.13/D4 | Initial | 106 | 80 | 75% | 10 | 12% | 68 | 2 | 97%
R1 | 07 Apr 2023 | P802.15.3RevB/D5 | Recirculation | 106 | 86 | 81% | 10 | 11% | 76 | 0 | 100%
R2 | 06 Jul 2023 | P802.15.3RevB/D6 | Recirculation | 106 | 87 | 82% | 11 | 12% | 76 | 0 | 100%
Aggregate Vote |  |  |  | 106 | 87 | 82% | 11 | 12% | 76 | 0 | 100%

## Slide 5: P802.15.13 SA Ballot Comments
(Re) circulation | Ballot Close Date | Document / draft number | Total Comments
Initial | 13 Mar 2023 | P802.15.13/D4 | 87 (55 T, 29 E, 3 G)
R1 | 07 Apr 2023 | P802.15.13/D5 | 3 (2 T, 1E)
R2 | 06 July 2023 | P802.15.13/D6 | 0
Total |  |  | 90 (57 T, 30E, 3 G)

## Slide 6: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D02 | 8 January 2023 | All comments were resolved
Registration Authority Committee (RAC) | D05 | 7 April 2023 | All comments were resolved
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Final MEC report: https://mentor.ieee.org/802.15/dcn/23/15-23-0225-00-03ma-802-15-3revb-mec-review.pdf

## Slide 7: IEEE P802.15.RevB Timeline
EventRevCom | Date
Initial SA Ballot (30 day ballot) | 10 Feb 2023 - 13 Mar 2023
TG Comment Response Complete (P802.15.13-D4) | 16 Mar 2023
Final SA Ballot Recirculation on P802.15.13-D5 (15-day ballot) | 23 Mar 2023 – 7 April 2023
CRG comment resolutions (P802.15.13-D6) | 23 June 2023
WG motion “WG 802.15 has reviewed and approves the CSD 15-21-0477-04-03ma-draft-csd-15-3ma.docx, and the CA document 15-22-0462-05-03ma-coexistence-assurance.docand requests unconditional approval from the EC to submit P802-15-3-Rev B-D6.pdf to RevCom.” | 13 July 2023
Request approval from LMSC to forward draft to RevCom | 14 July 2023
Post to RevCom (submittal deadline) | 11 August 2023
RevCom | 19-21 September 2023