## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t May 30 2023 Teleconference Presentation
Date Submitted: 2023-05-30
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t Ad Hoc Teleconference Agenda
Review Contributions for Comment Resolution on Draft
Review Draft 0.92 and approve for Comment Collection
Adjourn

## Slide 3: Contributions for May 30 2023 Teleconference
30-May-2023 ET | 2022 | 643 | 14 | TG16t (Lic-NB) | Direct Peer to Peer | Vishal Kalkundrikar (Ondas) | 30-May-2023 09:29:45 ET | 

## Slide 4: Plan following May Interim
Task Group will review D0.92 at Teleconference - May 30th and 9am PT.
If any changes needed, update to D0.93,
Circulate (.92 or .93 as applicable) externally to 802.15 WG, and early participants in TG16t from industry.
Conduct comment collection during June to close by June 30
Review and resolve comments in Berlin
Start WG Letter Ballot on D1.0 after Berlin

## Slide 5: Teleconference notes and actions
Reviewed 653r14, created 643r15 with comments and notes.
Tim will upload 643r15
Task Group has 1 week to review 643r15 (or subsequent)
Any further comments can be added as a new revisions to 643, or by email to reflector and Vishal.
Internal Task Group Comments on 643 close on June 4th.
Vishal and Harry will generate D0.92 from final version of 643 and any comments starting on June 5th.
Initiate comment collection later in week of June 5th.
Comment collection to close week before Berlin meeting.

## Slide 6: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | July 2023
Working Group Recirculation Letter Ballot | Sep 2023
SA Ballot | Jan 2024
Forward to RevCom | July 2024
PAR Expiration Date: 31 Dec 2024
If needed, request PAR extension July 2024

## Slide 7: Future Meetings
July 2023 Plenary
  July 10-13, 2023 Berlin, Germany
Sept 2023 Wireless Interim
  Sept 11-14, 2023 Atlanta, GA
November 2023 Plenary
  Nov 13-17, 2023 Honolulu, HI, USA
January 2024 Wireless Interim
  January 15-19, 2024 Panama City Panama

## Slide 8: Closing
Any Other Business
Actions
Adjourn