## Slide 1
  GRIDMAN Task Group Closing Report - Session #79
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-12—0386-01-Gdoc
Date Submitted:
  2012-05-17
Source:
  Tim Godfrey Voice:
  EPRI E-mail:
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
Base Contribution:
  N/A
Purpose:
  Session #79 (Atlanta, GA) Closing Report for GRIDMAN Task Group
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: GRIDMAN Closing Report Session #79, Atlanta, Georgia
17 May 2012

## Slide 3: Accomplishments this week
Resolved all 53 comments on 802.16n/D2. Resolutions are in commentary database IEEE 802.16-12-0340-02-Gdoc
  33 accepted/accept modified, 5 rejected, 15 superseded
Resolved all 112 comments on 802.16.1a/D2. Resolutions are in commentary database: IEEE 802.16-12-0341-02-Gdoc
  74 accepted / accept modified, 5 rejected, 32 superseded, 1 withdrawn

## Slide 4: Session #79 Output Documents
This closing Report – IEEE 802.16-12-0386-01-Gdoc
GRIDMAN Commentary Database at end of Session for 802.16n/D2 : IEEE 802.16-12-0340-02-Gdoc
GRIDMAN Commentary Database at end of Session for 802.16.1a/D2: IEEE 802.16-12-0341-02-Gdoc
Minutes of Session #79 – IEEE 802.16-12-0385-00-Gdoc
Two Recirculation Letter Ballot drafts (Available June 6)
  On 802.16rev3: P802.16n/D3
  On 802.16.1: P802.16.1a/D3

## Slide 5: WG Motion 1
WG Motion: "To authorize the editor to generate Draft P802.16n/D3 based on Draft P802.16n/D2 and the comment resolutions in “IEEE 802.16-12-0340-02-Gdoc" and to conduct 30 day Letter Ballot Recirculation #37b on Draft P802.16n/D3”
  Move: Tim Godfrey
  Second: Anh Tuan
  Vote: 14 / 0 / 0

## Slide 6: WG Motion 2
WG Motion: "To authorize the editor to generate Draft P802.16.1a/D3 based on Draft P802.16.1a/D2 and the comment resolutions in "IEEE 802.16-12-0341-02-Gdoc " and to conduct 30 day Letter Ballot Recirculation #38b on Draft P802.16.1a/D3.”
  Move: Tim Godfrey
  Second: Eunkyung Kim
  Vote: 14 / 0 / 0

## Slide 7: Timetable before Session #80
June 6 – Updated Drafts available
June 8 – 30 day recirculation letter ballot opens
July 9 – Close of LB, Comments due AOE, call for reply comments.
July 16 - Reply comments due start of Session #80

## Slide 8: GRIDMAN Timetable
Approved SRD Nov 2010
SARM finalized, AWD ToC approved Jan 2011
Contributions for AWD Mar - July 2011
Contributions for AWD Sept 2011
Contributions for AWD Nov 2011
WG LB (issue D1) Jan 2012
WG LB Recirc 1 (issue D2) Mar 2012
WG LB Recirc 2 (issue D3) May 2012
Sponsor July 2012
Forward to RevCom Nov 2012
SA Approval Mar 2013