## Slide 1
  Proposed P802.16r Activity Schedule
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-14-0044-00-gcon
Date Submitted:
  2014-06-11
Source:
  Roger Marks Voice: +1 802 capable
  EthAirNet Associates E-mail: r.b.marks@ieee.org
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
  Action item, IEEE 802.16 WG telecon meeting of 2014-06-09
Base Contribution:
  none
Purpose:
  Review on 802.16 reflector, then incorporation in submission to IEEE 802 EC by 2014-07-07
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: Background: 802 EC
Minutes of IEEE 802 Executive Committee meeting of 2014-03-21 (link) includes:
  Action Item: Marks to provide 802.16 report to the EC with detailed schedule for each of the projects, which shall be posted 1 week prior to the July 2014 Opening EC Meeting.
  July 2014 Opening EC Meeting: 14 July
  One week before: 7 July

## Slide 3: Background: 802.16
Minutes of IEEE 802.16 WG telecon meeting of 2014-06-09 (link) includes:
  Action Item: Marks to prepare 802.16r schedule indicating intention to withdraw PAR, with decision at Session #92 but with presentation to 802.15 regarding possible transfer of project.

## Slide 4: Proposed P802.16r Schedule (1/2)
[2014-07-11: NesCom deadline]
2014-07-14: IEEE 802.16 Opening Plenary agrees on summary slides
2014-07-16: 802.16 WG Chair meets with 802.15 WG to present summary slides and discuss possible transfer of P802.16r to 802.15
2014-07-17: IEEE 802.16 Closing Plenary decision on withdrawal of PAR

## Slide 5: Proposed P802.16r Schedule (2/2)
2014-09-15: IEEE 802.15 WG meeting
2014-10-07: IEEE 802 EC decision on withdrawal/transfer of PAR (telecon)
2014-10-20: deadline for PAR withdrawal/change submission to NesCom
2014-12-10: IEEE-SA Standards Board meeting