## Slide 1
  Proposed P802.16.3 Activity Schedule
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-14-0045-00-03R0
Date Submitted:
  2014-07-18
Source:
  Roger Marks Voice: +1 802 capable
  EthAirNet Associates E-mail: r.b.marks@ieee.org
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
  Discussion at IEEE 802.16 WG telecon meeting of 2014-06-09
Base Contribution:
  none
Purpose:
  Review in P802.16.3 meeting of 2014-07-19, then incorporation in submission to IEEE 802 EC by 2014-07-07
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: Background: 802 EC
Minutes of IEEE 802 Executive Committee meeting of 2014-03-21 (link) includes:
  Action Item: Marks to provide 802.16 report to the EC with detailed schedule for each of the projects, which shall be posted 1 week prior to the July 2014 Opening EC Meeting.
  July 2014 Opening EC Meeting: 14 July
  One week before: 7 July

## Slide 3: Proposed P802.16.3 Schedule July 2014
2014-07-14: IEEE 802.16 Opening Plenary agrees on summary slides
2014-07-16: 802.16 WG Chair meets with 802.15 WG to present summary slides and discuss possible transfer of P802.16.3 to 802.15

## Slide 4: Proposed P802.16.3 Schedule towards WG Letter Ballot
2014-07: finalize IEEE 802.16.3 Architecture and Requirements for Mobile Broadband Network Performance Measurements
2014-07: call for contributions toward P802.16.3 draft
2014-08, 2014-09, 2014-10: teleconferences to develop drafts
2014-11-03 to 2014-11-06: WG meeting

## Slide 5: Proposed P802.16.3 Schedule WG Letter Ballot
2014-11-06: WG decision to open WG ballot
2014-11 to 2014-12: WG ballot
2015-01: comment resolution
2015-02 to 2015-03: WG ballot recirc #1
2015-03: conditional approval for sponsor ballot
2015-03: WG ballot recirc #2

## Slide 6: Proposed P802.16.3 Schedule Sponsor Ballot
2015-03 to 2015-04: Sponsor Ballot
2015-05: comment resolution
2015-06 to 2015-07: Sponsor Ballot recirc
2015-07: conditional approval for RevCom submittal