## Slide 1: 802.1 Motions for EC consent agenda, including supporting material
Closing IEEE 802 EC November 2016, San Antonio
<number>
Notes: <number>

## Slide 2: Agenda
PARs to NesCom (ME)
  P802c - Amendment: Local Medium Access Control (MAC) Address Usage,
  P802.1AR: Standard - Secure Device Identity
  P802.1CS - Standard: Link-local Registration Protocol
Drafts to Sponsor ballot (ME)
  IEEE P802c - Local Medium Access Control (MAC) Address Usage
  IEEE P802.1Qch - Cyclic Queuing and Forwarding
Draft Standards to RevCom (ME)
  IEEE P802.1AEcg – MAC Security Amendment: Ethernet Data Encryption Devices
  IEEE P802d - URN Namespace
  IEEE P802.1Qci - Per-Stream Filtering and Policing
Items to SC6 (ME)
  FDIS comment responses for IEEE Stds 802.1Qcd-2015, to SC6 under PSDO
  IEEE Std 802.1AC-2016, 802.1Qbu-2016, 802.1Qbz-2016, 802.1Q-2014/Cor 1-2015, to SC6 for adoption under PSDO
  IEEE P802.1Qch to SC6 for information under PSDO
<number>

## Slide 3: PARs to NesCom
<number>

## Slide 4: MOTION
Approve forwarding IEEE 802c PAR modification documentation in http://www.ieee802.org/1/files/public/docs2016/802c-thaler-PAR-Mod-0916.pdf to NesCom
Approve CSD documentation in http://.org/1/files/public/docs2015/lasg-mjt-802c-CSD-0315-v02.pdf
Supporting Material:
  No comments were received on the PAR. The CSD wasn't changed by the PAR modification. The CSD in the motion is the CSD that was previously approved by the EC (March 2015 motion #14)
Mover: Pat Thaler Second:
For____Against____Abstain____
Notes: <number>

## Slide 5: MOTION
802.1 requests EC approval of the CSD and to forward the following PAR to Nescom:
  P802.1AR-Rev “Secure Device Identity”
  http://www.ieee802.org/1/files/public/docs2016/ar-seaman-rev-draft-par-0916-v02.pdf
  http://www.ieee802.org/1/files/public/docs2016/ar-seaman-rev-draft-csd-0916-v02.pdf
Proposed: Randall Second: Weis
For: Against: Abstain:
[No comments were received on the PAR or CSD from other Working Groups.]
Notes: <number>

## Slide 6: Motion: Approval of PAR and CSD P802.1CS
Approve forwarding P802.1CS PAR documentation in http://ieee802.org/1/files/public/docs2016/cs-LRP-PAR-1116-v01.pdf to NesCom
Approve CSD documentation in http://ieee802.org/1/files/public/docs2016/cs-LRP-CSD-1116-v01.pdf
In the WG (y/n/a): <y>,<n>,<a>
Proposed: Glenn Parsons Second: Pat Thaler
In EC, mover: Glenn Parsons Second: Pat Thaler
For____Against____Abstain____

## Slide 7: Drafts to sponsor ballot
<number>

## Slide 8: Supporting material for 802c to sponsor ballot

## Slide 9: Date P802c ballot closed and vote tally
Stage Open Close
WG Letter Ballot 2016-09-23 24 Oct 2016
Ballot tally
21* Approve (87.5%)
3 Disapprove
10 Abstain
Return ratio requirement met (56.9%)
*Initial results; have not reclassified Disapprove ballot voters based on comment resolution

## Slide 10: Comment resolution
24 Comments
Comment resolution
  DCB Task Group (802.1)
  Addressed all comments
  See http://ieee802.org/1/files/private/802-c-drafts/d1/802c-D1-2-dis.pdf
  All comments of 2 Disapprove voters resolved to satisfaction
  No response from 3rd Disapprove voter

## Slide 11: Only remaining disapprove:
Source: Geoff Thompson Type: Editorial
Printed page numbers and pdf page numbers do not match.
Please use a single Arabic numbering scheme throughou the entire draft for balloting so that printed page numbers and pdf page numbers match.
REJECT.
PDF page numbers are set to display correctly in PDF readers. The page numbering system is per the Style Manual.

## Slide 12: Schedule for recirculation ballot and resolution meeting
2016-11-11 EC Conditional Approval for Sponsor Ballot
2016-12-06 NesCom PAR Modification
2016-12-07 IEEE-SA SB PAR Modification
2016-12-08 form Sponsor Ballot Group to 2017-01-15
2016-12-08 WG recirc to 2017-01-06
2017-01-15 ballot resolution at interim
2017-01-20 WG recirc to 2017-01-30
2017-02-07 Sponsor Ballot to 2017-03-07

## Slide 13: RAC Interactions
Have coordinated with RAC
Updates to RAC during two RAC meetings
RAC Chair has participated in ballots and comment resolution
As agreed with RAC, draft revision of the RA tutorial “Guidelines for Use Organizationally Unique Identifier (OUI) and Company ID (CID)” being co-developed and circulated during the ballots

## Slide 14: MOTION
Conditionally approve sending P802c to Sponsor Ballot
Confirm the CSD for P802c in http://ieee802.org/1/files/public/docs2015/lasg-mjt-802c-CSD-0315-v02.pdf
P802c-D1.2 had 87% approval at the end of the last sponsor recirculation ballot.Subsequently 2 of the “no” voters changed their vote to “yes” resulting in an approval of 95%.
In the WG (y/n/a) : <y>,<n>,<a>
Mover: Glenn Parsons Second: Pat Thaler
For____Against____Abstain____
Notes: <number>

## Slide 15: Motion: Approval to start sponsor ballot 802.1Qch
Move to:
Approve sending P802.1Qch D1.1 to Sponsor Ballot
Confirm the PAR for P802.1Qch in https://development.standards.ieee.org/get-file/P802.1Qch.pdf?t=84883700003
Confirm the CSD for P802.1Qch in http://www.ieee802.org/1/files/public/docs2014/ch-mjt-cyclic-queuing-and-forwarding-par-csd-0814-v01.pdf
P802.1Qch D1.1 had 100% approval at the end of the last WG recirculation ballot.
In the WG (y/n/a): <y>,<n>,<a>
Proposed: Tony Jeffree Second: Pat Thaler
In EC, mover: Glenn Parsons Second: Pat Thaler
For____Against____Abstain____

## Slide 16: Supporting information – P802.1Qch
Working Group recirculation ballot closed 28 September2016
Results:
No outstanding Disapprove votes, no Must Be Satisfied comments.
Category | Total | Percentage
Yes | 19 | 100.00%
No | 0 | 0.00%
Abstain | 17 | 47.22%
No. of Voters | 56 | 100.00%
Voters responding | 36 | 64.29%

## Slide 17: Draft standards to RevCom
<number>

## Slide 18: P802.1AEcg - (MAC) Security Amendment: Ethernet Data Encryption Devices Initial sponsor ballot summary and recirculation plan
P802.1AEcg D1.4 passed its initial Sponsor Ballot:
79% Response rate, 100% Approval.
57 of 72 voters voted, 56 approved, 1 abstained due to lack of time. 15 comments.
Recirculation to be initiated during week of 14th November. BRC to teleconference 8th December, 1 pm Pacific as already announced on the 802.1 email exploder. Further recirculation with BRC teleconference (to be scheduled during 8th Dec BRC) if necessary.
Initial Sponsor Ballot comments and proposed dispositions, revised draft including these changes as discussed/confirmed by the BRC during the November 802 plenary :
http://www.ieee802.org/1/files/private/cg-drafts/d1/802-1AEcg-d1-4-sponsor-ballot-pdis0.pdf
http://www.ieee802.org/1/files/private/cg-drafts/d1/802-1AEcg-d1-6-sponsor-recirc.pdf
PAR and CSD:
https://standards.ieee.org/develop/project/802.1AEcg.html
  http://www.ieee802.org/1/files/public/docs2014/cg-draft-aecg-csd-0714-v3.pdf

## Slide 19: MOTION
EC confirms the PAR and CSD and conditionally approves to forward P802.1AEcg to RevCom.
Proposed: Seaman Second: Randall
For: Against: Abstain:
EC proposed: Parsons Second:
For: Against: Abstain:

## Slide 20: 802d to RevCom conditional
Conditionally approve sending P802d to RevCom.
Confirm the PAR for P802d in http://www.ieee802.org/1/files/public/docs2015/new-parsons-URN-Namespace-PAR-1115-v01.pdf
Confirm the CSD for P802d in http://www.ieee802.org/1/files/public/docs2015/new-parsons-URN-Namespace-CSD-1115.pdf
P802d-D1.0 had 100% approval at the end of the last sponsor recirculation ballot.
In the WG (y/n/a): <y>,<n>,<a>
Proposed: Tony Jeffree Second: Pat Thaler
In EC, mover: Glenn Parsons Second: Pat Thaler
For____Against____Abstain____
Notes: <number>

## Slide 21: Supporting information – P802d
Sponsor Recirculation ballot closed 08 October 2016
Results:
No outstanding Disapprove votes and no Required comments; a small number of editorial changes made.
Recirculation ballot will be conducted during November timeframe with a possible final recirculation during December timeframe if required as a result of further comments received.
Ballot resolution will occur on weekly TSN calls if necessary

## Slide 22: 802.1Qci to RevCom conditional
Conditionally approve sending P802.1Qci to RevCom.
Confirm the PAR for P802.1Qci in: https://development.standards.ieee.org/get-file/P802.1Qci.pdf?t=86069100003
Confirm the CSD for P802.1Qci in http://www.ieee802.org/1/files/public/docs2015/new-nfinn-input-gates-csd-0115-v03.pdf
P802.1Qci-D2.0 had 96% approval at the end of the last sponsor recirculation ballot.
See http://www.ieee802.org/1/files/public/Exec_files/P802-1Qci-D2-0-required-comments.pdf for supporting documentation
In the WG (y/n/a): <y>,<n>,<a>
Proposed: Tony Jeffree Second: Pat Thaler
In EC, mover: Glenn Parsons Second: Pat Thaler
For____Against____Abstain____
Notes: <number>

## Slide 23: Supporting information P802.1Qci
Initial Sponsor ballot closed 03 November 2016
Results:
Two outstanding Disapprove votes, 5 Must Be Satisfied comments, here:
http://www.ieee802.org/1/files/public/Exec_files/P802-1Qci-D2-0-required-comments.pdf
Recirculation ballot will be conducted during November timeframe with a possible final recirculation in December timeframe if required as a result of further comments received.
Ballot resolution will occur on weekly TSN calls if necessary

## Slide 24: JTC1 SC6 PSDO items
<number>

## Slide 25: MOTION
802.1 requests EC approval to forward the comment responses in documents
  http://ieee802.org/1/files/public/docs2016/liaison-randall-SC6ResponseQcd-1116.pdf
to ISO/IEC JTC1 SC6 under the PSDO agreement. These are responses to the comments received on recent 60-day ballot of 802.1Qcd-2015.
Proposed: Messenger Second: Rouyer
For____Against___Abstain____
EC proposed: Parsons Second: Thaler
For____Against___Abstain____

## Slide 26: MOTION
802.1 requests EC approval to forward the following standards to JTC1 SC6 for adoption under the PSDO agreement:
  802.1AC-2016 – MAC Service Definition following publication
  802.1Qbu-2016 – Frame Pre-emption
  802.1Qbz-2016 – Enhancements to Bridging of IEEE 802.11 Media
  802.1Q-2014/Cor 1-2015 – using the new corrigendum process
Proposed: Messenger Second: Rouyer
For____Against___Abstain____
EC proposed: Parsons Second: Thaler
For____Against___Abstain____
Notes: <number>

## Slide 27: MOTION
802.1 requests EC approval to forward the following documents to ISO/IEC JTC1 SC6, for information under the PSDO agreement at sponsor ballot time:
  P802.1Qch
Proposed: Messenger Second: Rouyer
For____Against___Abstain____
EC proposed: Parsons Second: Thaler
For____Against___Abstain____
** EC consent agenda
Notes: <number>