## Slide 1: IEEE 802.19 EC Motions March 2017
Steve Shellhammer
Chair 802.19
shellhammer@ieee.org

## Slide 2: IEEE 802.19.1a WG Ballot Summary
 | Letter Ballot | Recirculation #1
Closing Date | Jan 6, 2017 | Feb 9, 2017
Number WG Voters | 35 | 35
Yes | 17 | 20
No | 0 | 0
Abstain | 4 | 2
Return Ratio | 60% | 63%
Approval Ratio | 100% | 100%
Number of Comments | 13 (10 Technical, 3 Editorial) | 0
Number of Outstanding Comments |  | 0
Two Task Group Reviews were run prior to the WG Letter Ballot

## Slide 3: Sponsor Ballot Motion
Approve sending IEEE 802.19.1a D2 to Sponsor Ballot
Move: Steve Shellhammer
Second: Subir Das
Yes / No / Abstain:
WG Motion to Confirm PAR and CSD
  http://www.ieee802.org/PARs/2015_07/P802_19_1a_PAR_Detail.pdf
  https://mentor.ieee.org/802-ec/dcn/15/ec-15-0074-00-ACSD-802-19-1a.docx
Yes: 7 / No: 0 / Abstain: 0

## Slide 4: Revision PAR
With upcoming completion of the 802.19.1a amendment the title of 802.19.1 standard should be changed to better fit the standard
Change Title
Standard for Information Technology - Telecommunications and Information Exchange Between Systems - Local and Metropolitan Area Networks - Specific Requirements - Part 19: TV White Spaces Wireless Network Coexistence Methods
Revision project will
Change Standard Title and Scope
Incorporate 802.19.1a amendment into the standard

## Slide 5: Revision PAR Motion
Approve forwarding IEEE 802.19.1 Revision PAR documentation in https://mentor.ieee.org/802.19/dcn/17/19-17-0034-01-0000-revision-par-proposal-for-802-19-1-2014.docx to NesCom
Move: Steve Shellhammer
Second: Subir Das
Yes / No / Abstain:
WG Motion
  Yes: 10 / No: 0 / Abstain: 0

## Slide 6: 3GPP Liaison Motion
Approve https://mentor.ieee.org/802.19/dcn/17/19-17-0030-08-0000-proposed-response-to-most-recent-liaison-from-3gpp-related-to-laa.docx as liaison to 3GPP RAN and RAN1, granting the IEEE LMSC chair (or his delegate) editorial license.
  This approval is under LMSC OM “Procedure for coordination with other standards bodies”
Move: Steve Shellhammer
Second: Subir Das
WG Motion
  Yes: 5 / No: 0 / Abstain: 0
Everyone in the Room
  Yes: 7 / No: 0 / Abstain: 0