## Slide 1: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)

## Slide 2: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)
Item 1: Date the ballot closed
Item 2: Vote tally
 | Initial Draft D1.0 |  |  | First Recirculation Draft D2.0 |  |  | Second Recirculation Draft D3.0 |  |  | Third Recirculation Draft D4.0 |  |  | Required %
Open | 2019-04-11 |  |  | 2019-08-20 |  |  | 2019-10-03 |  |  | 2019-10-26 |  |  | 
Closed | 2019-05-12 |  |  | 2019-09-11 |  |  | 2019-10-18 |  |  | 2019-11-10 |  |  | 
 | # | % | Status | # | % | Status | # | % | Status | # | % | Status | 
Abstain | 7 | 11.48% | PASS | 7 | 10.77% |  | 7 | 10.61% | PASS | 8 | 12.12% | PASS | < 30%
Dis with comment | 13 |  |  | 11 |  |  | 11 |  |  | 6 |  |  | 
Dis w/o comment | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 
Approve | 41 | 75.93% | PASS | 47 | 81.03% |  | 48 | 81.36% | PASS | 52 | 89.66% | PASS | >= 75%
Ballots Returned | 61 | 66.30% | PASS | 65 | 70.65% |  | 66 | 71.74% | PASS | 66 | 71.74% | PASS | >= 50%
Voters | 92 |  |  | 92 |  |  | 92 |  |  | 92 |  |  | 
Comments | 2890 |  |  | 904 |  |  | 460 |  |  | 168 |  |  | 
MBS Comments | 1601 |  |  | 32 |  |  | 5 |  |  | 40 |  |  | 

## Slide 3: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)
Comments that support the remaining disapprove votes and WG responses
  Overall we currently have 99 unsatisfied MBS comments from 5 NO voters. There is
  6th NO voter who has accepted the resolution to his comments but has not yet flipped
  his vote.
  See https://mentor.ieee.org/802-ec/dcn/19/ec-19-0199-01-00EC IEEE P802.15.4z Unsatisfied Comments.xlsx
  NO voters #1, #2, #3: 90 unsatisfied MBS comments all relating to the LRP PHY. Two of the voters have not responded to emails asking if they are satisfied with the resolution to any of their previous MBS comments, covering 88 comments. One voter did respond, indicating that they were satisfied with the resolutions to all but two of their MBS comments. We are not expecting any further progress on this front. All unresolved comments have been duly recirculated.
    Clause 11 ‘Procedure for conditional approval to forward a draft standard’ of IEEE 802 LMSC Operations Manual includes the text ‘Where a voter has accepted some comment resolutions and rejected others, only the comments of which the voter has not accepted resolution should be presented.’.

## Slide 4: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)
Comments that support the remaining disapprove votes and WG responses
  NO voter #4: This voter submitted comments on the initial ballot but not any of the subsequent recirculations. This voter responded to emails asking if they are satisfied with the comment resolutions to their MBS comments, and stated that they were satisfied with the resolutions to all but three MBS comments. All unresolved comments have been duly recirculated.
  NO voter #5: This voter submitted comments on the initial ballot and all recirculations. This voter responded to emails asking if they are satisfied with the comment resolutions, and stated that they were satisfied with the resolutions to all but six MBS comments. All unresolved comments have been duly recirculated.
    Clause 11 ‘Procedure for conditional approval to forward a draft standard’ of IEEE 802 LMSC Operations Manual includes the text ‘Where a voter has accepted some comment resolutions and rejected others, only the comments of which the voter has not accepted resolution should be presented.’.

## Slide 5: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)
Comments that support the remaining disapprove votes and WG responses
  NO voter #6: The last “No” voter did respond that they were satisfied with the resolutions to their MBS comments, but has not yet changed their vote.
  Given the current status of comment resolution, It is our belief we can finish in one (or at
  most 2) more recirculations. Schedule on next slide.
    Clause 11 ‘Procedure for conditional approval to forward a draft standard’ of IEEE 802 LMSC Operations Manual includes the text ‘Where a voter has accepted some comment resolutions and rejected others, only the comments of which the voter has not accepted resolution should be presented.’.

## Slide 6: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)
Item 4: Recirculation ballot and resolution meeting schedule
  4th Working Group recirculation ballot day one 2019-11-13 4th Working Group recirculation ballot close date 2019-11-28
  IEEE P802.15.4z comment resolution teleconferences 2019-12-03, 2019-12-05
  5th Working Group recirculation ballot day one 2019-12-06
  5th Working Group ballot close date 2019-12-21 IEEE P802.15.4z comment resolution teleconferences Starting 2019-12-24
Note: 5th Working Group recirculation ballot only if required
  In the WG, PAR (y/n/a): 24,0,1; CSD (y/n/a): 24,0,1

## Slide 7: IEEE P802.15.4z Enhanced Ultra Wide Band (UWB) Physical Layers (PHYs) and Associated Ranging Techniques to SA Ballot (conditional)
Motion
  Conditionally approve sending IEEE P802.15.4z to SA Ballot
  Confirm the CSD for IEEE P802.15.4z in https://mentor.ieee.org/802-ec/dcn/18/ec-18-0085-00-ACSD-802-15-4z.docx
M: Alfvin, S: Gilb
Y: ??, N: ?, A: ?
Working Group vote
Y: 22, N: 1, A: 4