## Slide 1: IEEE 802 status report to ISO/IEC JTC 1/SC 6 for SC 6 meeting in August/September 2021 online
20 July 2021
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC 6
Items included in this report
  Summary of IEEE 802 standards administered through the PSDO process
  Summary of standards currently in the PSDO process
    802.1
    802.3
    803.11
    802.15
    802.19
    802.22

## Slide 3: Summary of IEEE 802 standards administered through the PSDO process

## Slide 4: IEEE 802 has sent 72 standards through the PSDO adoption process, with 39 in-process
WG | Completed | In-process
802.1 | 34 | 14
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 72 | 39

## Slide 5: IEEE 802.1 WG has sent 34 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 34 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 7: IEEE 802.1 WG has sent 34 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a
802.1Q-2018 | 11 Mar 19 | 4 May 20 | Jun 20
802.1AE-Rev | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1Xck | 11 Mar 19 | 26 Jun 20 | Aug 20

## Slide 8: IEEE 802.3 WG has sent 17 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3 | Apr 2019 | Jul 2020 | Nov 2020
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 9: IEEE 802.3 WG has sent 17 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | Apr 17 | Sep 18 | n/a
802.3bv | Aug 17 | Sep 18 | n/a
802.3bu | Aug 17 | Sep 18 | n/a
802.3bs | Apr 18 | Dec 18 | n/a
802.3cc | Apr 18 | Dec 18 | n/a
802.3-rev | Apr 19 | Jul 20 | Nov 2020

## Slide 10: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | 1 Sep 17 | 26 Dec 18 | Feb 2019
802.11ah | 20 Jul 17 | 8 Feb 19 | Mar 19
802.11aj | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11ak | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11aq | 10 Feb 19 | 26 Jun 20 | Jul 20

## Slide 11: IEEE 802.15 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19

## Slide 12: IEEE 802.16 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 13: IEEE 802.19 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 14: IEEE 802.21 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 15: IEEE 802.22 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 16: IEEE 802 continues to notify SC 6 of various new projects
  IEEE 802 has agreed to notify SC 6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC 6 members to participate in or contribute to IEEE 802 activities
  The liaison (ec-20-104-00 / N17504) after Mar 2021 plenary included:
    IEEE 802.3 Enhancements to point-to-point Single Pair Ethernet Study Group
    IEEE 802.15 Study Group DEP (SG 6a) BAN Enhanced Dependability
    IEEE 802.15 Study Group NS-UWB (SG 14) Ultra Wide-Band
    IEEE 802.15 Study Group NGUWB (SG 4ab) Enhanced UWB Features
    IEEE 802.15 Study Group NS-NB (SG 15) Narrow Band

## Slide 17: IEEE 802.1 has 14 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qcc | D2.0 | Dec 17 | Passed | 16 Jul 20 | Closes | 8 Sep 21 | Oct 20
.1Qcp | D2.0 | Dec 17 | Passed | 16 Jul 20 | Closes | 29 Jul 21 | n/a
.1Qcy | D2.1 | Apr 18 | Passed | 16 Jul 20 | Closes | 29 Jul 21 | n/a
.1AS-Rev | D8.0 | Mar 19 | Passed | 22 Aug 20 | Closes | 16 Sep 21 | Oct 20
.1AX-Rev | D2.0 | Jul 19 | Passed | 22 Aug 20 | Closes | 29 Jul 21 | n/a
.1Q-REV | - | - | - | - | - | - | -
.1Qcx | D2.0 | Jan 20 | On hold | - | - | - | -
.1X-2020 | Std | Aug 20 | Passed | 14 Dec 20 | Closes | 17 Nov 21 | Apr 21
.1CMde | D2.0 | Jan 20 | Passed | 22 Jan 21 | Closes | 8 Sep 21 | n/a
.1AE/Cor1 | Std | Aug 20 | n/a | n/a | Passed | 13 Jan 21 | -

## Slide 18: IEEE 802.1 has 14 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qcr | D2.3 | Aug 20 | On hold | - | - | - | -
.1CS | D3.0 | Aug 20 | Closed | 31 Jul 21 | - | - | -
.1Qcz | D1.2 | Aug 20 | Waiting | - | - | - | -
.1ABcu | - | - | - | - | - | - | -

## Slide 19: IEEE 802.1Qcc FDIS ballot closes 8 Sep 2021
Drafts sent to SC 6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  802.1Qcc was approved by RevCom in June 2018
60-day pre-ballot: passed & response sent
  802.1Qcc 60-day ballot passed on 16 July 2020 (N17244)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/9 on support for submission to FDIS
  China voted “no” with 2 comments
    Response sent in Oct 2020 (N17443)
FDIS ballot: closes 8 Sep 2021
  Will be called ISO/IEC/IEEE 8802-1Q:2020/AMD 31:2021
  (May 2021) 802.1 Maintenance may address any comments in Sep 2021

## Slide 20: IEEE 802.1Qcp-2018 FDIS ballot closes 29 July 2021
Drafts sent to SC 6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was published in Sept 2018
60-day pre-ballot: passed
  802.1Qcp-2018 60-day ballot passed on 16 July 2020 (N17245)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
    There were no comments
FDIS ballot: closed 29 July 2021
  Will be called ISO/IEC/IEEE 8802-1Q:2020/AMD 2:2021

## Slide 21: IEEE 802.1Qcy-2019 FDIS ballot closes 29 July 2021
Drafts sent to SC 6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed
  802.1Qcy-2019 60-day ballot passed on 16 July 2020 (N17246)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
    There were no comments
FDIS ballot: closed 29 July 2021
  Will be called ISO/IEC/IEEE 8802-1Q:2020/AMD 3:2021

## Slide 22: IEEE 802.1AS-Rev FDIS ballot closes 16 Sep 2021
Drafts sent to SC 6: sent
  802.1AS-Rev D8 was liaised in Mar 2019 (N17089 in Jan 2020)
60-day pre-ballot: passed & response sent
  802.1AS-Rev 60-day ballot passed on 22 August 2020 (N17268)
    Passed 9/0/9 on need for ISO standard
    Passed 7/1/10 on support for submission to FDIS
    China voted “no” with one comment; response sent in Oct 2020 (N17442)
FDIS ballot: closes 16 Sep 2021
  IEEE 802.1AS will be known as ISO/IEC/IEEE 8802-1AS:2021
  (May 2021) 802.1 Maintenance may address any comments in Sep 2021

## Slide 23: IEEE 802.1AX-REV FDIS ballot closes 29 July 2021
Drafts sent to SC 6: sent
  802.1AX-Rev D2.0 was liaised in Jul 2019 (N16984)
60-day pre-ballot: passed
  A motion to submit was approved by IEEE 802 EC in Hawaii in Nov 2019
  802.1AX-Rev 60-day ballot passed on 22 August 2020 (N17267)
    Passed 9/0/9 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    There were no comments
FDIS ballot: closed 29 July 2021
  IEEE 802.1AX will be known as ISO/IEC/IEEE 8802-1AX:2021

## Slide 24: IEEE 802.1Q-REV will liaised soon …
Drafts sent to SC 6: waiting
  (Sep 2020) Note: any amendments included in IEEE 802.1Q-Rev will not be sent independently
  (Jul 2021) The updated IEEE 802.1Q-Rev is not ready yet and the SA Ballot has not opened yet (probably Sept), so still waiting to liaise draft
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 25: IEEE 802.1Qcx will be included in IEEE 802.1Q-Rev rather than a separate submission
Drafts sent to SC 6: sent
  IEEE 802.1Qcx D2.0 was liaised in Jan 2020 (N17095)
60-day pre-ballot: on hold
  (Jul 2020)
    P802.1Qcx/D2.0 was sent to ISO/IEC JTC1 SC 6 for information in January, however we are considering NOT sending 802.1Qcx-2020 for adoption because it will be included in the IEEE 802.1Q-Revision project that is planning to start WG balloting very soon (and is expected to progress quickly).
FDIS ballot: waiting

## Slide 26: IEEE 802.1X-2020 FDIS ballot closes 17 Nov 2021
Drafts sent to SC 6: sent
  IEEE 802.1X-2020 was liaised for information in Aug 2020 (N17251)
60-day pre-ballot: passed & response sent
  802.1X-2020 60-day ballot passed on 14 Dec 2020 (N17450)
    Passed 9/0/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with two comments
    Response (N17493) was approved in Mar 2021 & sent in Apr 2021
FDIS ballot: closes 17 Nov 2021
  Will be called ISO/IEC/IEEE 8802-1X:2021

## Slide 27: IEEE 802.1CMde FDIS ballot closes 8 Sep 2021
Drafts sent to SC 6: sent
  IEEE 802.1CMde D2.0 was liaised in Jan 2020 (N17094)
60-day pre-ballot: passed
  IEEE 802.1CMde 60-day ballot passed on 22 Jan 2021 (N17470)
    Passed 8/0/9 on need for ISO standard
    Passed 7/0/10 on support for submission to FDIS
FDIS ballot: closes 8 Sep 2021
  Will be published as ISO/IEC/IEEE 8802-1:2019/Amd 1:2021
  (May 2021) 802.1 Maintenance may address any comments in Sep 2021

## Slide 28: IEEE 802.1AE-2018/Cor1-2020 was published in June 2021
Drafts sent to SC 6: sent
  802.1AE-2018/Cor1-2020 was liaised in Aug 2020 (N17252)
90-day FDIS: passed & published
  IEEE 802.1AE-2018/Cor1-2020 90-day FDIS ballot (N17321) passed on 13 Jan 2021
    Passed 7/0/10 (N17471)
  Published as ISO/IEC/IEEE 8802-1AE:2020/COR 1:2021 in June 2021

## Slide 29: IEEE 802.1Qcr will be included in IEEE 802.1Q-Rev rather than a separate submission
Drafts sent to SC 6: sent
  IEEE 802.1Qcr D2.3 was liaised in Aug 2020 (N17269)
60-day pre-ballot: on hold
  (Nov 2020) Will be part of 802.1Q-Rev
FDIS ballot: waiting

## Slide 30: IEEE 802.1CS 60-day ballot closes 31 Jul 2021
Drafts sent to SC 6: sent
  IEEE 802.1CS D3.0 was liaised in Aug 2020 (N17269)
60-day pre-ballot: closed 31 Jul 2021
FDIS ballot: waiting

## Slide 31: IEEE 802.1Qcz was liaised in Aug 2020
Drafts sent to SC 6: sent
  IEEE 802.1Qcz D1.2 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
  There was a WG/EC motion in Nov 2020 to submit into the PSDO adoption process once approved & published
    (Jul 2021) IEEE 802.1Qcz is waiting on IEEE 802.1Q-Rev, but it is also dependent on IEEE 802.1ABcu for the YANG; no more amendments of IEEE 802.1Q-Rev can be published until it is published
FDIS ballot: waiting

## Slide 32: IEEE 802.1ABcu (LLDP YANG Data Model) will be liaised soon
Drafts sent to SC 6: waiting
  Motion approving IEEE 802.1ABcu liaison to SC 6 for information when the SA Ballot starts approved by EC in Mar 2021
  (Jul 2021) Will be sent this week
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 33: IEEE 802.3 has 15 standards in the pipeline for adoption under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cb | D3.0 | Jun 17 | Passed | 8 Apr 19 | Closes | 11 Nov 21 | Jun 19
.3bt | D3.2 | Feb 18 | Passed | 17 Oct 20 | Closes | 11 Nov 21 | n/a
.3cd | D3.0 | Feb 18 | Passed | 17 Oct 20 | Closes | 11 Nov 21 | n/a
.3cn | D3.1 | Dec 19 | Passed | 14 Dec 20 | Closes | 8 Sep 21 | n/a
.3cg | D3.1 | Jun 19 | Passed | 14 Dec 20 | Closes | 17 Nov 21 | n/a
.3cq | D3.2 | Dec 19 | Passed | 14 Dec 20 | Closes | 8 Sep 21 | n/a
.3cm | D3.1 | Dec 19 | Passed | 14 Dec 20 | Closes | 8 Sep 21 | n/a
.3ch | D3.0 | Dec 19 | Passed | 14 Dec 20 | Closes | 8 Sep 21 | n/a
.3ca | D3.0 | Dec 19 | Passed | 14 Dec 20 | Closes | 17 Nov 21 | n/a
.3.2 | D3.0 | Feb 19 | Passed | 14 Dec 20 | Closes | 18 Oct 21 | Feb 21

## Slide 34: IEEE 802.3 has 15 standards in the pipeline for adoption under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cr | D3.1 | Oct 20 | Passed | 11 Jun 21 | Waiting | - | n/a
.3cu | D3.0 | Oct 20 | Passed | 11 Jun 21 | Waiting | - | n/a
.3ct | D3.1 | Jan 21 | - | - | - | - | -
.3cv | D3.0 | Jan 21 | - | - | - | - | -
.3cp | D3.0 | Feb 21 | - | - | - | - | -

## Slide 35: IEEE 802.3cb-2018 FDIS ballot closes on 11 Nov 2021
Drafts sent to SC 6: sent
  IEEE 802.3cb D3.0 was liaised in June 2017
60-day pre-ballot: passed & response sent
  802.3cb-2018 60-day ballot passed on 8 April 2019 (N16914)
    Passed 8/0/9 on need for ISO standard
    Passed 6/1/10 on support for submission to FDIS
    China NB voted “no” with comments; response was sent in June 2019 (N16971)
FDIS ballot: closes 11 Nov 2021
  Was holding off until FDIS approval of IEEE Std 802.3-2018, but was submitted for restart by Jodi Haasz (IEEE Staff) in Aug 2020
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 1

## Slide 36: IEEE 802.3bt-2018 FDIS ballot closes on 11 Nov 2021
Drafts sent to SC 6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: passed
  Submission approved in Mar 2019
  802.3cd-2018 60-day ballot passed on 17 Oct 2020 (N17340)
    Passed 7/0/10 on need for ISO standard
    Passed 6/0/11 on support for submission to FDIS
FDIS ballot: closes 11 Nov 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 2

## Slide 37: IEEE 802.3cd-2018 FDIS ballot closes on 11 Nov 2021
Drafts sent to SC 6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: passed
  802.3bt-2018 60-day ballot passed on 17 Oct 2020 (N17339)
    Passed 7/0/10 on need for ISO standard
    Passed 6/0/11 on support for submission to FDIS
FDIS ballot: closes 11 Nov 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 3

## Slide 38: IEEE 802.3cn-2019 FDIS ballot closes 8 Sep 2021
Drafts sent to SC 6: sent
  802.3cn D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3cn-2019 60-day ballot passed on 14 Dec 2020 (N17447)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 8 Sep 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 4:2021

## Slide 39: IEEE 802.3cg-2019 FDIS ballot closes 17 Nov 2021
Drafts sent to SC 6: sent
  802.3cg D3.1 was liaised for information in Jun 2019 (N16973)
60-day pre-ballot: passed
  802.3cg-2019 60-day ballot passed on 14 Dec 2020 (N17444)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 17 Nov 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 5

## Slide 40: IEEE 802.3cq-2020 FDIS ballot closes 8 Sep 2021
Drafts sent to SC 6: sent
  802.3cq D3.2 was liaised for information in Dec 2019 (N17086)
    D3.1 was approved by EC but D3.2 was available and so was the version liaised
60-day pre-ballot: passed
  802.3cq-2020 60-day ballot passed on 14 Dec 2020 (N17448)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 8 Sep 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 6:2021

## Slide 41: IEEE 802.3cm-2020 FDIS ballot closes 8 Sep 2021
Drafts sent to SC 6: sent
  802.3cm D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3cm-2020 60-day ballot passed on 14 Dec 2020 (N17449)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 8 Sep 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 7:2021

## Slide 42: IEEE 802.3ch-2020 FDIS ballot closes 8 Sep 2021
Drafts sent to SC 6: sent
  802.3ch D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3ch-2020 60-day ballot passed on 14 Dec 2020 (N17446)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 8 Sep 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 8:2021

## Slide 43: IEEE 802.3ca-2020 FDIS ballot closes 17 Nov 2021
Drafts sent to SC 6: sent
  802.3ca D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3ca-2020 60-day ballot passed on 14 Dec 2020 (N17445)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 17 Nov 2021
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 9

## Slide 44: IEEE 802.3.2-2019 FDIS closes 18 Oct 2021
Drafts sent to SC 6: sent
  802.3.2 D3.0 was liaised for information in Feb 2019 (N16893)
60-day pre-ballot: passed & response sent
  802.3.2-2019 60-day ballot passed on 14 Dec 2020 (N17451)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with two comments
    Response sent in Feb 2021 (N17474)
FDIS ballot: closes 18 Oct 2021
  Will be published as ISO/IEC/IEEE 8802-3-2:20XX

## Slide 45: IEEE 802.3cr is waiting for FDIS to start
Drafts sent to SC 6: sent
  IEEE 802.3cr D3.1 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cr 60-day ballot passed on 11 Jun 2021 (N17517)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: waiting

## Slide 46: IEEE 802.3cu is waiting for FDIS to start
Drafts sent to SC 6: sent
  IEEE 802.3cu D3.0 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cu 60-day ballot passed on 11 Jun 2021 (N17515)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: waiting

## Slide 47: IEEE 802.3ct draft was liaised for information in Jan 2021
Drafts sent to SC 6: sent
  IEEE 802.3ct D3.1 was liaised in Jan 2021 (N17453)
  (Jul 2021) Will forward to ballot out of EC meeting – it is published
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 48: IEEE 802.3cv draft was liaised for information in Jan 2021
Drafts sent to SC 6: sent
  IEEE 802.3cv D3.0 was liaised in Jan 2021 (N17453)
  (Jul 2021) Will forward to ballot out of EC meeting – it is published
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 49: IEEE 802.3cp draft was liaised for information in Feb 2021
Drafts sent to SC 6: sent
  IEEE 802.3cp D3.0 was liaised in Feb 2021 (N17475)
  (Jul 2021) Will forward to ballot out of EC meeting – it is probably published
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 50: IEEE 802.11 has 9 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11ax | D6.0 | Jan 20 | Closes | 10 Aug 21 | - | - | -
11ay | D8.0 | Feb 21 | - | - | - | - | -
11md | D3.0 | Jan 20 | Passed | 11 Jun 21 | - | - | Waiting
11az | Waiting | - | - | - | - | - | -
11ba | D8.0 | Feb 21 | - | - | - | - | -
11bb | Waiting | - | - | - | - | - | -
11bc | Waiting | - | - | - | - | - | -
11bd | Waiting | - | - | - | - | - | -
11be | Waiting | - | - | - | - | - | -

## Slide 51: IEEE 802.11ax 60-day pre-ballot closes on 10 Aug 2021
Drafts sent to SC 6: sent
  Liaised D4.0 out of March 2019 meeting (N16974)
  Liaised D6.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: closes 10 Aug 2021
FDIS ballot: waiting

## Slide 52: IEEE 802.11ay is waiting for start of 60-day ballot
Drafts sent to SC 6: sent
  Liaised D3.0 out of March 2019 meeting (N16974)
  Liaised D5.0 out of Jan 2020 meeting (N17096)
  Liaised D7.0 out of Jan 2021 meeting (N17479)
60-day pre-ballot: waiting
  WG motion to enter PSDO process approved in May 2021
    (Jul 2021) EC will consider approving after publication; will be published on 30 July 2021
FDIS ballot: waiting

## Slide 53: IEEE 802.11az will be liaised in the future
Drafts sent to SC 6: waiting
  Will be liaised in the future
    Draft is not mature as of Mar 2021
    Will send draft when in SA Ballot
    Probably only send at SA stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 54: IEEE 802.11ba is waiting for start of 60-day ballot
Drafts sent to SC 6: waiting
  Liaised D6.0 in March 2020 (N17157)
  Liaised D8.0 in Feb 2021 (N17479)
60-day pre-ballot: waiting
  WG motion to enter PSDO process approved in May 2021
    (Jul 2021) EC will considered approving after publication; will be published on 16 Aug 2021
FDIS ballot: waiting

## Slide 55: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC 6: waiting
  No approved draft yet - probably only send at SA ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 56: IEEE 802.11bc will be liaised when appropriate
Drafts sent to SC 6: waiting
  At D1.0 - probably only send at SA Ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 57: IEEE 802.11bd will be liaised when appropriate
Drafts sent to SC 6: waiting
  At D1.0 only – probably only send at SA Ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 58: IEEE 802.11be will be liaised when appropriate
Drafts sent to SC 6: waiting
  No approved draft yet – may send after initial WG LB approval (first ballot with versions of all features)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 59: IEEE 802.11REVmd 60 day pre-ballot passed but a response is required
Drafts sent to SC 6: waiting
  802.11REVmd D3.0 was liaised for information in Jan 2020 (N17082)
60-day pre-ballot: passed & response required
  802.11REV 60-day ballot passed on 1 Jun 2021 (N17516)
    Passed 9/0/10 on need for ISO standard
    Passed 8/1/10 on support for submission to FDIS
  The China NB voted “no” with 18 comments
    (Jul 2021) A response has been drafted for approval by the IEEE 802 EC
FDIS ballot: waiting

## Slide 60: IEEE 802.15 has zero standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
- | - | - | - | - | - | - | -

## Slide 61: IEEE 802.19 has not yet considered submissions to the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 62: Should IEEE 802.19.3 be submitted into the PSDO process?
  Recently IEEE 802.19.3 was published
  The Task Group Chair & Task Group Editor expressed interest in submitting it via the PSDO process via the WG Chair

## Slide 63: IEEE 802.22 has one standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22-REV | D8.0 | Nov 19 | Passed | 17 Oct 20 | Closes | 9 Dec 21 | Dec 20

## Slide 64: IEEE 802.22-2019 FDIS ballot closes on 9 Dec 2021
Drafts sent to SC 6: sent
  D8.0 sent in Nov 2019 (N17064)
60-day pre-ballot: passed & response sent
  IEEE 802.22-2019 passed on 16 Oct 2020 (N17342)
    Passed 6/0/11 on need for ISO standard
    Passed 5/1/11 on support for submission to FDIS
    China NB voted “no” with comments; response was approved in Nov 2020
  Comment resolution was approved by 802 EC in Nov 2020 and sent in late Dec 2020 (N17405)
FDIS ballot: closes 9 Dec 2021
  Will be published as ISO/IEC/IEEE 8802-22:2021