Proposed changes to IEEE 802 LMSC Operations Manual

NOTE: Only the proposed changed sections are shown.

Changes to Operations Manual

# Procedure for PARs
## IEEE-SA standards board approval
<no changes>
## IEEE 802 LMSC approval
The process for IEEE 802 LMSC approval of a draft PAR takes one of two paths depending on the type of PAR (as defined by IEEE SA):
PARs that use the Plenary Review process
- PAR for new standard
- PAR for amendments
- PAR modifications
PARs that use the Expedited Review process
- Corrigendum PAR
- Revision PAR
- PAR extension
- Splitting a project using a PAR modification and PAR for new standard
A complete proposed PAR and, if applicable, the criteria for standards development (CSD) statement, as described in Clause 14, shall be submitted for review to the IEEE 802 LMSC via the IEEE 802 LMSC email reflector for review no less than 30 days prior to the day of the opening IEEE 802 LMSC meeting of an IEEE 802 LMSC Plenary Session. The submittal message should include Internet links to the required submittal documents. Presence of the submittal message in the reflector archive (with time stamp) is evidence of delivery.
PARs and, if applicable, the associated CSD that use the Plenary Review process shall be submitted for review no less than 30 days prior to the day of the opening IEEE 802 LMSC meeting of the IEEE 802 LMSC Plenary Session in which the PAR is to be approved.
PARs and, if applicable, the associated CSD that use Expedited Review process shall be submitted for review no less than 48 hours in advance of the start of the closing IEEE 802 LMSC meeting of an in-person IEEE 802 Plenary Session or one week in advance of any other IEEE 802 LMSC meeting in which the PAR is to be approved.
Approval of the PAR by the IEEE 802 LMSC is contingent on inclusion of accepted responses describing how the proposed PAR meets the CSD. PARs that which introduce no new functionality are exempt from the requirement to provide a CSD statement. Examples of such PARs are: Protocol Implementation Conformance Statements (PICS), Managed Object Conformance Statements (MOCS), PARs to correct errors, and PARs to consolidate documents. Such PAR packages shall provide a statement that the project is not intended to provide any new functionality.
At the discretion of the IEEE 802 LMSC Chair, PARs may be submitted in parallel to NesCom when the IEEE 802 LMSC Closing meeting date allows the PAR to be removed from consideration prior to NesCom recommendation to the Standards Board.
At the discretion of the IEEE 802 LMSC Chair, PARs for ordinary items (e.g., Maintenance PARs) and PAR changes essential to the orderly conduct of business (e.g., division of existing work items or name changes to harmonize with equivalent ISO JTC-1 work items) may be placed on the IEEE 802 LMSC agenda if delivered to IEEE 802 LMSC members 48 hours in advance.
The CSD statement shall be reviewed and approved by the Working Group and the IEEE 802 LMSC as part of the approval process for the following:
- Forwarding the PAR to NesCom
- As part of the Working Group ballot to assure the draft is consistent with the CSD
- Forwarding the draft to Standards Assocition ballot
- Forwarding the draft to RevCom
A project uses the same CSD requirements for the review process throughout the life of the project, even if the CSD are subsequently modified in the IEEE 802 LMSC Operations Manual.
IEEE 802 LMSC approval of changes to the CSD statement after its initial approval may occur either at Plenary Sessions or by electronic ballot, as described in 4.1.2.
## Plenary Rreview process
In order to ensure wide consideration by IEEE 802 LMSC members, PARs for significant new work (those that will result in a new Standard/Recommended Practice/Guide or an addition to an existing one) shall pass through the following process during the IEEE 802 LMSC Plenary Session in which IEEE 802 LMSC approval is sought:
Prior to the start of the IEEE 802 LMSC session, draft PARs and CSDs under consideration for approval by the IEEE 802 LMSC shall be available at a publicly accessible URL and an email sent to the IEEE 802 LMSC reflector should contain the URLs required for viewing the draft PAR and associated documentation. Working Group chairs should inform their Working Groups of the draft PARs that have been circulated to the IEEE 802 LMSC. Once approved or disapproved by the IEEE 802 LMSC, PARs and supporting material should be removed from the public URL. Supporting material shall be available in sufficient detail for members of other Working Groups to understand if they have an interest in the proposed PAR (i.e., if they would like to contribute to/participate in the proposed work, or identify if there is conflict with existing or anticipated work in their current Working Group).
It is highly recommended that a tutorial be given at a previous Plenary Session for major new work items.
Working Groups, other than the proposing Working Group, shall express concerns to the proposing Working Group as soon as possible and shall submit comments to the proposing Working Group and the IEEE 802 LMSC by e-mail not later than 6:30 p.m. local time on Tuesday local time of an in-person Plenary Session, or as determined by the IEEE 802 LMSC for an electronic Plenary Session.
The proposing Working Group shall post a response to commenting Working Group and to the IEEE 802 LMSC together with a Final PAR on a public website and circulate the relevant URL on the IEEE 802 LMSC reflector not later than 6:30 p.m. local time on Wednesday of an in-person Plenary Session, or as determined by the IEEE 802 LMSC for an electronic Plenary Session. It will be assumed that insufficient coordination and/or inter-Working Group consideration had occurred prior to the submission of the PAR if this deadline is not met, and the proposed PAR will not be considered by the IEEE 802 LMSC at the closing IEEE 802 LMSC meeting.
## Withdrawn PARs
Occasionally a PAR is withdrawn. When a PAR and its associated Project is to be withdrawn, the responsible Working Group chair in consultation with the Working Group shall consider whether the most current draft has content that should be archived.
# Procedure for ICAIDs
## IEEE-SA standards board approval
An industry connections activity is authorized by the IEEE-SA Standards Board upon recommendation by the Industry Connections Committee (ICCom). ICCom requires the IEEE 802 LMSC to approve the Industry Connections Activity Initiation Document (ICAID). This section describes the IEEE 802 process for approving an ICAID.
Information on ICCom and the ICAID form can be found at: http://standards.ieee.org/about/sasb/iccom/index.html
## IEEE 802 LMSC approval
A proposed ICAID and supporting documents shall be submitted to the IEEE 802 LMSC via the IEEE 802 LMSC email reflector for review no less than 30 days prior to the day of the opening IEEE 802 LMSC meeting of an IEEE 802 LMSC Plenary Session. The submittal message should include Internet links to the required submittal documents. Presence of the submittal message in the reflector archive (with time stamp) is evidence of delivery.
At the discretion of the IEEE 802 LMSC Chair, ICAIDs may be submitted in parallel to ICCom when the IEEE 802 LMSC Closing meeting date allows the ICAID to be removed from consideration prior to ICCom recommendation to the Standards Board.
## Plenary review
In order to ensure wide consideration by IEEE 802 LMSC members, ICAIDs shall pass through the following process during the IEEE 802 LMSC Plenary Session in which IEEE 802 LMSC approval is sought.
Prior to the start of the IEEE 802 LMSC session, draft ICAIDs under consideration for approval by the IEEE 802 LMSC shall be available at a publicly accessible URL and an email sent to the IEEE 802 LMSC reflector should contain the URLs required for viewing the draft ICAID and associated documentation. Working Group chairs should inform their Working Groups of the draft ICAIDs that have been circulated to the IEEE 802 LMSC. Once approved or disapproved by the IEEE 802 LMSC, ICAIDs and supporting material should be removed from the public URL. Supporting material shall be available in sufficient detail for members of other Working Groups to understand if they have an interest in the proposed ICAID (i.e., if they would like to contribute to/participate in the proposed work, or identify if there is conflict with existing or anticipated work in their current Working Group).
Subgroups, other than the proposing subgroup, shall express concerns to the proposing subgroup as soon as possible and shall submit comments to the proposing Working Group and the IEEE 802 LMSC by e-mail not later than 6:30 p.m. local time on Tuesday of an in-person Plenary Session, or as determined by the IEEE 802 LMSC for an electronic Plenary Session.
The proposing Working Group shall post a response to the commenting Working Group and to the IEEE 802 LMSC together with a Final ICAID on a public website and circulate the relevant URL on the IEEE 802 LMSC reflector not later than 6:30 p.m. local time on Wednesday of an in-person Plenary Session, or as determined by the IEEE 802 LMSC for an electronic Plenary Session. It will be assumed that insufficient coordination and/or inter-Working Group consideration had occurred prior to the submission of the ICAID if this deadline is not met, and the proposed ICAID will not be considered by the IEEE 802 LMSC at the closing IEEE 802 LMSC meeting.