## Slide 1: IEEE 802 status report to ISO/IEC JTC 1/SC 6 for the hybrid SC 6 meeting in June 2025
2 June 2025
Author:
Name | Company | Phone | email
Peter Yee (Chair) | AKAYLA |  | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC 6
Items included in this report
  Summary of IEEE 802 standards administered through the PSDO process
  Summary of standards currently in the PSDO process
    802.1
    802.3
    803.11
    802.15
    802.19
    802.22

## Slide 3: Summary of IEEE 802 standards administered through the PSDO process

## Slide 4: IEEE 802 has sent 111 standards through the PSDO adoption process, with 28 in-process
WG | Completed | In-process
802.1 | 58 | 8
802.3 | 32 | 8
802.11 | 13 | 0
802.15 | 5 | 6
802.16 | 0 | 0
802.19 | 0 | 1
802.21 | 3 | 0
802.22 | 4 | 0
All | 111 | 28

## Slide 5: IEEE 802.1 WG has sent 58 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 58 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 7: IEEE 802.1 WG has sent 58 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a
802.1Q-2018 | 11 Mar 19 | 4 May 20 | Jun 20
802.1AE-Rev | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1Xck | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1AE/Cor1 | n/a | 13 Jan 21 | n/a
802.1Qcp | Jul 2020 | Jul 2021 | n/a

## Slide 8: IEEE 802.1 WG has sent 58 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1Qcy | Jul 2020 | Jul 2021 | n/a
802.1AX-REV | Aug 2020 | Jul 2021 | n/a
802.1Qcc | Jul 2020 | Sep 2021 | Jan 2022
802.1AS-Rev | Aug 2020 | Sep 2021 | Jan 2022
802.1CMde | Jan 2021 | Sep 2021 | Jan 2022
.1X-2020 | Dec 2020 | Nov 2021 | Mar 2022
.1CS | Jul 2021 | Jun 2022 | n/a
.1CBdb | Jun 2022 | Jan 2023 | n/a
.1CBcv | Jun 2022 | Jan 2023 | n/a
.1AS/Cor-1 | Sep 2021 | Aug 2022 | Nov 2022
.1BA-REV | Jun 2022 | Mar 2023 | Jul 2023
802.1ACct | Apr 2022 | Mar 2023 | Jul 2023

## Slide 9: IEEE 802.1 WG has sent 58 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1ABcu | Jul 2022 | Jun 2023 | n/a
802.1ABdh | Jul 2022 | Jun 2023 | n/a
802.1Q | Mar 2023 | July 2024 | July 2024
802.1CS/Cor1 |  | Aug 2024 | n/a
802.1Qcz | Nov 2023 | Sept 2024 | Nov 2024
802.1AEdk | Nov 2023 | Sept 2024 | Nov 2024
802f | Apr 24 | Feb 25 | n/a
802.1Qcw | Feb 24 | Feb 25 | n/a
802.1Qcj | Feb 24 | Dec 24 | n/a
802.1ASdr | Dec 23 | Dec 24 | n/a

## Slide 10: IEEE 802.3 WG has sent 32 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3 | Apr 2019 | Jul 2020 | Nov 2020
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 11: IEEE 802.3 WG has sent 32 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | Apr 17 | Sep 18 | n/a
802.3bv | Aug 17 | Sep 18 | n/a
802.3bu | Aug 17 | Sep 18 | n/a
802.3bs | Apr 18 | Dec 18 | n/a
802.3cc | Apr 18 | Dec 18 | n/a
802.3-rev | Apr 19 | Jul 20 | Nov 2020
802.3cn | Dec 20 | Sep 21 | Nov 2021
802.3cq | Dec 20 | Sep 21 | Nov 2021
802.3cm | Dec 20 | Sep 21 | Nov 2021
802.3ch | Dec 20 | Sep 21 | Nov 2021
802.3.2 | Dec 20 | Sep 21 | Nov 2021

## Slide 12: IEEE 802.3 WG has sent 32 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3cb | 8 Apr 19 | 11 Nov 21 | Feb 22
802.3bt | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cd | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cg | 14 Dec 20 | 17 Nov 21 | Feb 22
802.3ca | 14 Dec 20 | 17 Nov 21 | Feb 22
802.3cr | 11 Jun 21 | 4 Jun 22 | n/a
802.3cu | 11 Jun 21 | 4 Jun 22 | n/a
802.3ct | 9 Oct 21 | 2 Sep 22 | Oct 22
802.3cv | 9 Oct 21 | 1 Sep 22 | Oct 22
802.3cp | 9 Oct 21 | 2 Sep 22 | Oct 22

## Slide 13: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | Sep 2017 | Dec 2018 | Feb 2019
802.11ah | Jul 2017 | Feb 2019 | Mar 2019

## Slide 14: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11ah | Jul 2017 | Feb 2019 | Mar 2019
802.11aj | Feb 2019 | Jun 2020 | Jul 2020
802.11ak | Feb 2019 | Jun 2020 | Jul 2020
802.11aq | Feb 2019 | Jun 2020 | Jul 2020
802.11-2020 | Jan 2020 | Jun 2021 | Jul 2022

## Slide 15: IEEE 802.15 WG has sent 5 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19
802.15.4 | 12 Nov 23 | 4 Jul 24 | n/a
802.15.9 | 12 Nov 23 | 8 Nov 24 | Feb 25

## Slide 16: IEEE 802.16 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 17: IEEE 802.19 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 18: IEEE 802.21 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 19: IEEE 802.22 WG has sent four standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018
802.22-REV | Oct 2020 | Mar 2022 | Aug 2022

## Slide 20: IEEE 802 continues to notify SC 6 of various new projects
  IEEE 802 has agreed to notify SC 6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC 6 members to participate in or contribute to IEEE 802 activities
  After the July 2024 plenary in Montréal, the IEEE 802 LMSC Recording Secretary notified (in N18289) the approval of:
    IEEE 802.3 Power cabling restrictions (PCR) Study Group
    IEEE 802.11 Enhanced Light Communications (ELC) Study Group

## Slide 21: IEEE 802.1 has 8 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1DC | D3.0 | Oct 23 | Passed | 15 Jan 25 | Closing | 8 Aug 25 | -
.1ASdm | D2.0 | Feb 24 | Passed | 31 Dec 24 | - | - | Apr 25
.1ASdn | D2.0 | Dec 23 | Passed | 31 Dec 24 | - | - | Apr 25
.1Qdj | D2.0 | Dec 23 | Passed | 26 Oct 24 | Closing | 28 Aug 2025 | Nov 24
.1Qdx | D2.0 | Feb 24 | Passed | 27 Nov 24 | - | - | Apr 25
.1Qdy | D2.1 | Nov 24 | Closing | 8 Jun 25 | - | - | -
802-REVc | D2.0 | Jul 24 | Closing | 8 Jun 25 | - | - | -
.1DG | D4.0 | Sep 24 | - | - | - | - | -

## Slide 22: Systematic review of ISO versions of IEEE 802.1 standards
Systematic review
  ISO/IEC/IEEE 8802-1AR:2020 – started 15 January 2025 (N18404); close 4 June 2025
  Vote: [to be filled in] 0/0/0/0/0/0 (Confirm/Revise/Withdraw/Abst (cons.)/Abst (exp.)/Stabilize
    Only reporting P-members

## Slide 23: Quality of Service Provision by Network Systems IEEE 802.1DC
Drafts sent to SC 6: sent
  (Oct 2023) Draft 3.0 liaised for information (N18124)
60-day pre-ballot: passed 15 Jan 2025
Passed 8-0-10 with one seemingly spurious comment (18425)
FDIS ballot: close 8 Aug 2025

## Slide 24: Hot Standby IEEE 802.1ASdm
Drafts sent to SC 6: sent
  (Jan 2023) No approved draft yet
  (Feb 2024) Submission: N 18222
60-day pre-ballot: passed
(2 Nov 2024) Ballot initiated
(31 Dec 2024) passed 9/0/9 with 1 comment from the China NB (N18416)
(Feb 2025) Draft comment response prepared for consideration at the March 2025 plenary
(Apr 2025) Comment response sent to SC 6
FDIS ballot: waiting

## Slide 25: Timing and Synchronization for Time-Sensitive Applications: YANG Data Model IEEE 802.1ASdn
Drafts sent to SC 6: sent
  (Dec 2023) Sent for information (N 18200)
60-day pre-ballot: passed
(2 Nov 2024) Ballot initiated
(31 Dec 2024) passed 7/0/11 with 1 comment from the China NB (N18417)
(Feb 2025) Draft comment response prepared for consideration at the March 2025 plenary
(Apr 2025) Comment response sent to SC 6
FDIS ballot: waiting

## Slide 26: Configuration Enhancements for Time-Sensitive Networking IEEE 802.1Qdj
Drafts sent to SC 6: sent
  (Dec 2023) Sent for information (N18201)
  (Mar 2024) EC approved sending for ballot upon publication
60-day pre-ballot: closes 26 October 2024
(Jul 2024) Pre-ballot requested
(27 Aug 2024) Ballot initiated
(10 Oct 2024) Passed: 8-0-10 with the usual IEEE 802.1X comment from the China NB
(30 Oct 2024) Initial comment responses available for review; approval expected during Nov 2024 plenary (submitted: N18413)
FDIS ballot: closes 28 August 2025

## Slide 27: YANG Data Models for the Credit-Based Shaper IEEE 802.1Qdx
Drafts sent to SC 6: sent
  (Nov 2023) No approved draft yet
  (Feb 2024) Sent for information: N 18222
60-day pre-ballot: passed
(27 Nov 2024) passed 9/0/9 with 1 comment from the China NB (N18408)
(Apr 2025) Comment response sent to SC 6
FDIS ballot: waiting

## Slide 28: YANG for the Multiple Spanning Tree Protocol IEEE 802.1Qdy
Drafts sent to SC 6: sent
  (Jul 2024) Motion to be made to send for information
  (Nov 2024) D2.1 sent for information
  (Feb 2024) Published by IEEE
60-day pre-ballot: closing 8 June 2025
(5 Mar 2025) Request for ballot submitted
(8 Apr 2025) Ballot initiated
FDIS ballot: waiting

## Slide 29: Overview and Architecture IEEE 802-REVc
Drafts sent to SC 6: sent
  (Nov 2023) Motion approved to send for information upon SA ballot
  (Jun 2024) Sent for information
60-day pre-ballot: closing 8 June 2025
(4 Apr 2025) Ballot initiated
FDIS ballot: waiting

## Slide 30: TSN Profile for Automotive IEEE 802.1DG
Drafts sent to SC 6: sent
  (Jul 2024) Awaiting start of SA ballot before sending for information
  (Sept 2024) Draft 4 sent for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 31: IEEE 802.3 has 1 standard in the pipeline for adoption under the PSDO process and 7 awaiting submission
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3-REV | Std | Nov 22 | Passed | 17 Apr 24 | Waiting | - | Jun 24
.3dd | - | - | - | - | - | - | -
.3cs | - | - | - | - | - | - | -
.3db | - | - | - | - | - | - | -
.3ck | - | - | - | - | - | - | -
.3de | - | - | - | - | - | - | -
.3cx | - | - | - | - | - | - | -
.3cz | - | - | - | - | - | - | -

## Slide 32: IEEE 802.3-REV
Drafts sent to SC 6: submitted Feb 2023
  (Nov 2022) IEEE 802.3-REV was liaised for information (N17882)
  (Nov 2022) has the EC approved submission to PSDO
60-day pre-ballot: passed
(Apr 2024) Summary N 18255
    Passed on a vote of 7-1-11
    China NB comments:
      No integral security mechanism
      IEEE negative LoAs should be disqualifying and prevent balloting under PSDO
    Response to ballot comments posted 26 June 24 (N18270)
FDIS ballot: waiting

## Slide 33: IEEE 802.11 has no standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 34: IEEE 802.15 WG has 6 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3-2023 | Std | Feb 24 | Passed | 27 Nov 24 | Waiting | - | Feb 25
.7-2018 | Std | - | Passed | 23 Jul 24 | Closing | 22 Aug 25 | Feb 25
.7a | Waiting | - | Waiting | - | Waiting | - | -
.13 | Std | Sep 24 | Waiting | - | Waiting | - | -
.6 | Waiting | - | Waiting | - | Waiting | - | -
.4-2024 | Std | Feb 24 | Waiting | - | Waiting | - | -

## Slide 35: Low-rate wireless networks IEEE 802.15.4-2024
Drafts sent to SC 6: waiting
  (13 Feb 25) Std. submitted for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 36: High data rate wireless multi-media networks IEEE 802.15.3-2023
Drafts sent to SC 6: Mar 2024
  (May 2023) IEEE 802.15.3 was to be on RevCom agenda for June 2023.
  (Sept 2023) IEEE 802.15.3 is now on RevCom agenda for Sept 2023.
  (Nov 2023) EC approved submission for information
  (Mar 2024) Submitted N 18244
60-day pre-ballot: passed
(Nov 2024) Closed 27 Nov 2024 (N18407)
Passed 10/0/8 with 1 comment from the China NB
(Feb 2025) Comment response sent
FDIS ballot: waiting

## Slide 37: Short-range optical wireless communications IEEE 802.15.7-2018
Drafts sent to SC 6: submitted [date unclear]
  (Sept 2022) Plan is to submit to PSDO ASAP
    (Dec 2022) A LS was sent specifying plan (N17929)
60-day pre-ballot: passed
Ballot closed 23 July 2024
Passed 9/1/7 with 1 comment from the China NB
Comment responses posted 6 Feb 2025 (N18423)
FDIS ballot: closes 8 Aug 2025

## Slide 38: Higher rate, longer range optical camera communications IEEE 802.15.7a
Drafts sent to SC 6: waiting
  (Sept 2022) 802.15.7a LB starts soon so is not ready for submission
  (Jun 2024) D7 should have been sent
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 39: Multi Gigabit/sec Optical Wireless Communication IEEE 802.15.13
Drafts sent to SC 6: sent
  (Sep 2022) In SA ballot now – 802.15.13 will probably be submitted for information purposes after it firms up a bit more during the SA ballot process
  (Jan 2023) Approved by RevCom, should be published as IEEE 802.15.13-2023.
  (Sep 2024) Submitted for information (N18324)
60-day pre-ballot: waiting
IPR issues have been discovered that will likely halt progress.
FDIS ballot: waiting

## Slide 40: Body Area Networking There is no need to submit IEEE 802.15.6-2012 for ratification as ISO/IEC/IEEE standard
A revision is in process and IEEE 802.15.6-2012 was inactivated on 30 March 2023

## Slide 41: IEEE 802.19 WG has 1 standard in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.19.1 | -2018 | 6 Feb 25 |  |  |  |  | 

## Slide 42: Wireless Network Coexistence Methods IEEE 802.19.1
Drafts sent to SC 6: sent
  (Feb 2025) Submitted for information (N18426)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 43: IEEE 802.21 has no standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 44: IEEE 802.22 has no standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved