## Slide 1: Proposal Discussion for Nendica Work Item: Managed LAN as a Service (MLAAS)
Wei Qiu (Huawei)
wayne.qiuwei@huawei.com
Sep 2019
Mentor DCN 802.1-19-00xx-00-ICne

## Slide 2: Recap
The Study Item on Managed LAN as a Service (MLAAS) initiated on last July meeting
Chartered to develop a Work Item proposal
    Specify title and scope of Work Item deliverable
    Demonstrate fit with Nendica scope
    Document industry interest
    Develop a schedule to complete deliverable
    Identify a potential Editor
Schedule (Original Plan)
    Draft Nendica Work Item proposal by Sept meeting
    Circulate to 802 EC and Nendica
    Nendica Work Item Approval: Nov meeting

## Slide 3: Progress Report
Progress Check
    Specify title and scope of Work Item deliverable
        Done. See next slide.
    Demonstrate fit with Nendica scope
        On going.
        One contributions on last Conf call, Wei Qiu and Ron Insler, ”Use Cases and Requirements for Managed LAN as a Service (MLaaS)”, 21 Aug 2019, https://mentor.ieee.org/802.1/dcn/19/1-19-0065-01-ICne-use-cases-and-requirements-for-managed-lan-as-a-service.pptx. Comments received and modification is underway.
    Document industry interest
        Ongoing. Talking to more people and calling for interest.
    Develop a schedule to complete deliverable
        Done. See next slide.
    Identify a potential Editor
        TBD.

## Slide 4: Work Item Proposal Draft Discussion
Title
    Managed LAN as a Service (MLAAS)
Scope
    Study on the scenario where LAN is planned, implemented, operated and maintained by remote service provider
    Objective to develop use cases and identify related technical requirements for service provider to offer improved managed LAN services, i.e. efficiency improvement, cost reduction and generating new revenue stream etc.
    Demonstration of current gaps
    Demonstration of feasible approaches to closing gaps
    Layer 2 and up focus
    The report can be used as input for IEEE 802 and other SDOs to take into account when developing future technical standards.

## Slide 5: Work Item Proposal Draft Discussion
Demonstrate industry interest
  Current supporter list
    Ron Insler, RAD
    Wei Qiu, Huawei
    Yue Yin, Huawei
  Will talk to more people and call for participation

## Slide 6: Work Item Proposal Draft Discussion
Schedule (New Plan)
    Draft Nendica Work Item proposal by Jan 2020 meeting
    Circulate to 802 EC and Nendica
    Nendica Work Item Approval: Mar 2020 meeting
    Nendica (pre-)draft report and comment resolution: Mar 2020 –May 2021
    Nendica report approval: Jul 2021
Potential Editor
    TBD, Wei Qiu or other volunteers

## Slide 7: Next Step
Continue to demonstrate industry interest
Continue to demonstrate fit with scope
  Present updated user case and requirements based on last contribution (21 August conf call)
  More participants & contributions are expected

## Slide 8: References
IEEE 802 Nendica Procedures
  https://1.ieee802.org/802-nendica/ieee-802-nendica-procedures
Nendica Study Item: Managed LAN as a Service [MLAAS]
  https://1.ieee802.org/802-nendica/nendica-mlaas/
Wei Qiu, “Proposal for Nendica Study Item -New Managed LAN”
  https://mentor.ieee.org/802.1/dcn/19/1-19-0059-00-ICne.pptx
Wei Qiu and Ron Insler, “New Network Requirements for Service Provider Managed-LAN” 2019-07-15
  https://mentor.ieee.org/802.1/dcn/19/1-19-0051-02-ICne.pptx