IEEE P802.11
Wireless LANs

| Cumulative Minutes of TGn Editorial ad-hoc |
| --- |
| Date: 2006-05-15 |
| Author(s): |
| Name | Company | Address | Phone | email |
| Adrian Stephens | Intel Corporation | 15 JJ Thompson Avenue, Cambridge CB3 0FD, UK |  | adrian.p.stephens@intel.com |

# Volunteers

| Name | Interest Area | Offer / Availability |
| --- | --- | --- |
| William Marshall | General | Help with review later on |
| Tomoko Adachi | MAC (Coex) | Help with review |
| John Ketchum | PHY (BF) | Heavy lifting |
| Vinko Erceg | PHY | Heavy lifting |
| Amit Bansal | MAC & General | Heavy lifting |
| Garth Hillman | PHY | Not heavy lifting |
| Adrian Stephens | MAC & General | Heavy lifting & coordination |
| Krishna Pillai | ?? | 20 hours in 1st two weeks |

# 20060515 F2F meeting (1 hour)

## Present

John Ketchum

Adrian Stephens (chair)

## Discussion

- Review Goals of group

- Review methods of working

- Identify volunteers and resource availability

- Plan activities up to July meeting

  - Split up the draft and comments

    - Split PHY into 4 chunks

    - Split Doc into 10 chunks

  - Editing/resolution assignments

  - Target reassembly

- “Dry run” resolution/speculative editing

Adrian’s action:

- Document number for editorial spreadsheet

- Document number for cumulative minutes

- Split up draft into 10 chunks

- Split up editorials in 10 matching tabs

Next meeting:  thu am 8:00pm

# 20050618

Present:

Bjorn Bjerke

John Ketchum

Krishna Pillai (krishna.pillai@wipro.com)

Amit Bansal

Adrian Stephens

Editor’s bundle created.

Walkthrough of resolution/editing process.

Volunteer’s Telecon at 9:00am eastern (2pm UK, 7pm, India) Thursday

Purpose:  review progress & sort out any bugs in the process

Volunteer editors:

| Sheet | # comments | Starting clause | Editor |
| --- | --- | --- | --- |
| 1 | 467 | 0 | Adrian |
| 2 | 529 | 6.1.1 | Eldad |
| 3 | 503 | 7.3.2.47.1 |  |
| 4 | 811 | 8.1 | Amit |
| 5 | 435 | 10.3.10.1.2 |  |
| 6 | 413 | 20 | Krishna |
| 7 | 424 | 20.3.2.4 | John |
| 8 | 461 | 20.3.4.4.3 | Bjorn |
| 9 | 113 | 20.4.1 | Vinko |

# Future Telecons

Bridges and Passcodes

| Date | Bridge Info Summary |
| --- | --- |
| Thursday, May 25, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 2, Passcode: 6689814 |
| Thursday, June 1, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 3, Passcode: 2267357 |
| Thursday, June 8, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 4, Passcode: 3441719 |
| Thursday, June 15, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 1, Passcode: 2929858 |
| Thursday, June 22, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 1, Passcode: 9848565 |
| Thursday, June 29, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 2, Passcode: 7085825 |
| Thursday, July 6, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 3, Passcode: 1909717 |
| Thursday, July 13, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 4, Passcode: 8888207 |
| Thursday, July 20, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 5, Passcode: 8251114 |
| Thursday, July 27, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 1, Passcode: 9914687 |
| Thursday, August 3, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 2, Passcode: 7133836 |
| Thursday, August 10, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 3, Passcode: 6928822 |
| Thursday, August 17, 2006 9:00 AM US Eastern Time | Where: 8-356-2663, 916-356-2663, Bridge: 4, Passcode: 3197890 |

# 20060525

## Present

Adrian Stephens (Chair)

John Ketchum

Eldad Perahia

Bjorn Bjerke

Amit Bansal

Krishna Pillai

## Agenda

Review instructions and see if any problems have been encountered

Review status of each sheet

Review plans for next week

Review timeline

## Discussion

- Review instructions and see if any problems have been encountered

  - Vinko reported there was no sheet 9.   Adrian has split out and sent to Vinko.

  - Krishna reported there was no sheet 6.   High Throughput sheet.

- Review status of each sheet

| Sheet | # comments | Starting clause | Editor |  |
| --- | --- | --- | --- | --- |
| 1 | 467 | 0 | Adrian | Complete |
| 2 | 529 | 6.1.1 | Eldad | 172 (1/3 done) |
| 3 | 503 | 7.3.2.47.1 | Adrian | 1/3 done |
| 4 | 811 | 8.1 | Amit | no problems, done 170/800 (1 day) expect middle next week completion |
| 5 | 435 | 10.3.10.1.2 |  |  |
| 6 | 413 | 20 | Krishna | Started today. Done 40 comments. |
| 7 | 424 | 20.3.2.4 | John | Done 220/424. ~20 deferrals (non-local edits) |
| 8 | 461 | 20.3.4.4.3 | Bjorn | Done 100/461. No problems. Some non-local defers. Getting 30 comments per hour could finish by Wednesday. |
| 9 | 113 | 20.4.1 | Vinko |  |

- Review plans for next week

  - Who is attending

    - John

    - Eldad

    - no Bjorn

    - no Amit or Krishna

    - Adrian

  - Should we attempt to reassemble the doc at the meeting next week

    - No

  - No editorial ad-hoc activities next week

- Review timeline

  - Meetings

    - F2F May 31- June 1

    - Pre-meeting 12-14 July

    - July 17-21

  - Vacations

    - Adrian 1week, June 16-23

    - JohnK, F2F, then vancouver,  then week of 12th vaction

    - Eldad, no vacations until July meeting

    - Bjorn at F2F then vancouver

    - Amit, no vacations planned

    - Krishna, no vacations planned

  - Complete sheets

    - Most by end of next week

    - Sheet 5 nobody signed up

    - Sheet 9 – no information

  - Expect complete 1st pass by 9th June

  - Reassemble and process deferred comments by 16th June

- Who has frame?  Only Adrian

- Who could get frame?  Nobody

- Meeting time:  10-11am east coast,  7-8am pacific – 1 hour later

### Actions

- Adrian to check that Vinko will finish by end next week.

- Review the situation end of next week

- Adrian ask Srini.  Adrian try asking Menzo.   Adrian to talk to Ariton.

- JohnK to ask Sanjiv.

- Adrian status by email next week.

- Adrian to check with Gary if he could do the conversion on the week of the 19th June

- All:  send in current (spreadsheet + word doc) status for review.  (delete irrelevant sheets in spreadsheet).

# 20060601 – Planning email

(Email from Adrian to editorial volunteers)

Requirements:

1.  One volunteer needed to work ~ 100 editorial comments early next week.

2.  all - volunteers needed to review ~40 pages each of draft during 26-30 June.

Please check you calendars and sign up asap.

Detail:

The status of the draft is thus: we split E comments and the draft into 9

matching sheets.  These have all been first-pass processed by volunteers

(performing comment resolution and matching speculative edits).

I have one (MAC) sheet of 500 comments that has not been processed.

Srini and Ariton have

kindly volunteered to help with some effort over the weekend,  and

Sanjiv has volunteered to help with some effort next week.  So it is

my plan to split the sheet in two and dispatch it by tomorrow morning

pacific time to Srini and Ariton.   Early next week,  I will dispatch

the results of one of these to Sanjiv.   I'm looking for a volunteer

to put in a couple of days at the beginning of next week to complete

the other.

My goal is to reassemble the sheets and work on resolving deferred

comments,  ?? comments and bugs introduced by the splitting up of

the document by the end of 16th June.  This is mostly indivual effort,

but if somebody wants to volunteer to do a quick sanity review towards the

end of the week,  that would be greatly appreciated.

From the 16th june for a week,  I'm hoping that these 2 things will be

happening:

1. Adrian, good woman (tm), daughter, son-in-law and grandson are

on holiday in Centre Parcs, Sherwood Forrest, UK for a week.  I'll be

on email, but more interested in cycling, swimming, eating and hanging-out

with men in green tights.

2. Gary Williams (Qualcomm publications dept.) will be converting the reassembled

document to frame-maker format.   The converted document will be derived

from a Word document that shows change marks related to the D1.0 draft.

Following conversion to frame-maker format,  I would like to put the

converted document and proposed comment resolutions out for a review

to complete within a week (i.e. during 26-30th June).   What I would like

to do is get as many people as possible to sign up.   A range of pages

will be given to each volunteer (I'm guessing I will get 15 volunteers,

and I'd like "double coverage",   so that means each volunteer will be

asked to review about 40 pages corresponding to about 500 editorial

comments).   The review task is to determine:

1.  For each accepted or countered comment,  determine that the

changes have been made in the document.

2.  Every change in the document is editorial (i.e. does not introduce

any change).

3.  Any bugs introduced  by the framemaker conversion.

The first round of editorial review will complete by 30th June.

It may be necessary to put the document out for a second review,  depending

on the results of the first,  but I'm hoping this will not be  necessary.

My target would be to have a draft on the 802.11 server during the week

of 2nd July,  which would be the subject of a motion in TGn to approve

the set of editorial resolutions completed to that point,  plus the draft

as an editorial revision.

Going beyond that,  there are a number of editorials that will be passed

down from the technical teams.  But the biggest incomplete task are the

"hard editorials" that need TGn discussion or submissions to resolve.  I'm

hoping for some ad-hoc time with a non-trivial number of people in attendance

to work these during the TGn session,  but clearly this depends on the TGn

agenda.

Please volunteer if you are able to help with the review task.  The more

volunteers I get,  the less that individuals will have to do.

Going forward,  I know that John K has volunteered.  Is there anybody else

who has frame-maker,  or would be willing to purchase it to work on the

draft?   At some point,  we will have ~1000 approved technical comment

resolutions to action,  and I would like to spread the work if possible.

## Responses to request for review 16-30 June

| Name |  |
| --- | --- |
| Bjorn Bjerke |  |
| Tomoko Adachi |  |
| Sanjiv Nanda |  |
| Joseph Levy |  |
| Eldad Perahia |  |
| John Ketchum |  |
| Krishna Pillai |  |
| Bill Marshall |  |
| Adrian Stephens |  |
| Yuichi Morioka |  |
| George Vlantis | LDPC only |

# 20060629 Review Preparation Meeting

The following people met to review the process and set assignments for
review of the TGn Draft 1.01:
Bill Marshall
Adrian Stephens
Krishna Pillai
Bjorn Bjerke
Eldad Perahia
John Ketchum


The following people have volunteered to help in this review:
Bill Marshall
Joseph Levy
Sanjiv Nanda
Adrian Stephens
Solomon Trainin
Yuichi Morioka
Tomoko Adachi
Eldad Perahia
Bjorn Bjerke
Krishna Pillai
John Ketchum
Assaf Kasher
George Vlantis



The following are the goals of this work:

1)  To determine that the proposed editorial resolutions in document 11-06-0706r4 have been implemented in D1.01
2)  To determine that no changes have been made that are technical in nature
3)  To discover any other editorial errors,  including those arising from editing or conversion to Frame format

The following is the recommended process:
1)  Order the editorial spreadsheet (doc 706r4) by page (Ed), clause (Ed) and line no (Ed).
2)  for the range of clauses assigned to you,  go through the spreadsheet and check that each unique resolution
has been implemented in the spec.  Also read the editorial resolutions to page 0 (general) as these may also apply.
3)  Then read through your range of pages and check that there are no changes you would interpret as technical.
4)  Fill in your findings in the "issues" tab of the attached spreadsheet and email to Adrian.

The deadline for completion is Thursday 6th July close of business, USA time.


The following are the assignments.  These were discussed by those present.

| Name | Comments | Start Page | End Page | Clauses | # pages | Present on call? |
| --- | --- | --- | --- | --- | --- | --- |
| Bill Marshall |  |  |  | Front Matter, 9.12, Annex A-D | 0 | y |
| Joseph Levy |  | 1 | 27 | 3-7.2.1.8.3 | 26 |  |
| Sanjiv Nanda |  | 28 | 48 | 7.2.2-7.4.3.2 | 20 |  |
| Adrian Stephens |  | 48 | 75 | 7.4.8-9.5 | 27 | y |
| Solomon Trainin | max 20 pages | 75 | 92 | 9.6-9.16 | 17 |  |
| Yuichi Morioka |  | 93 | 125 | 9.17-10.4.3.2 | 32 |  |
| Tomoko Adachi |  | 126 | 150 | 11-21.2.3.16 | 24 |  |
| Eldad Perahia |  | 151 | 180 | 21.3-21.3.9.5.4 | 32 | y |
| Bjorn Bjerke |  | 181 | 199 | 21.3.10-21.3.10.11, except 21.3.10.6 | 18 | y |
| Krishna Pillai |  | 200 | 227 | 21.3.11-21.4.4 | 27 | y |
| John Ketchum |  |  |  | Clause 21 editorial checking | 0 | y |
| Assaf Kasher |  | 228 | 251 | 21.5-21.7 | 23 |  |
| George Vlantis | LDPC only |  |  | Annex R + 21.3.10.6 | 0 | OOO |

If anybody is not listed above, but wants to contribute,  I will assign duplicates of the above,  starting with my own assignment.  Please let me know.

The input documents are:

1.  This spreadsheet to be filled in with any issues discovered.

2.  Document 11-06-0706r4 to be downloaded from the wirelessworld server.

3.  Document P802.11n D1.01 rev70 (insertions only).pdf emailed earlier.

4.  Document P802.11n D1.01 rev73 (insertions and deletions).pdf emailed earlier.

Note on the difference between the two .pdf files:   Both show insertions distinguished with blue marking.

Deletions are not show in doc 3.,  and are shown in doc 4 with red strikethrough.   The reason for having

two documents will become immediately obvious when you look at doc 4. - the presence of the deleted

text messes up a whole lot of things editorially.   So when looking for editorial errors, use only doc 3..

However when checking that changes have been properly implemented,  or that only editorial changes

have been performed, you should refer primarily to doc 4,  and only refer to doc 3 if necessary.

# 20060919

Editorial ad-hoc at Melbourne meeting.

## Agenda

- Explain EM comments as required – done

- Review defects - done

- Collect Defects - done

John:   availability for editing.

Plan:

Adrian to ship spreadsheet containing approved comments sorted by PCL to John early next week.  Adrian to ship .zip of current .fm files same time.

John to target completion Tue 10th Oct.  Stretch target,  end of next week.

Possible dates for editorial review 9th or 23rd October 2006.

Action:  adrian to ask in TGn for volunteers week of 23rd to perform review.

Present:  Solomon Trainin,  Tomoko Adachi,  Adrian Stephens, Sanjiv Nanda, John Ketchum,  Jeremy Gosteau

# Text boxes

Notice: This document has been prepared to assist IEEE 802.11. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s).  The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication.  The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.11.

Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures <http:// ieee802.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard."  Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication.  Please notify the Chair <stuart.kerry@philips.com> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.11 Working Group. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.

Abstract

This document contains cumulative minutes of TGn Editorial ad-hoc meetings and additional notes pertaining to the organization of the editorial ad-hoc.