IEEE P802.11
Wireless LANs

| TGv PAR Extension |
| --- |
| Date: 2008-03-15 |
| Author(s): |
| Name | Affiliation | Address | Phone | email |
| Dorothy Stanley | Arubs Networks | 1322 Crossman Ave, Sunnyvale, CA 94089 | +1 630-363-1389 | dstanley@arubanetworks.com |

Top of Form

Extension Request for P802.11v, Approved on 2004-12-08(230111673.12283)

Submitter Email:

PAR Expiration Date: 2008-12-31

Number of Previous Extensions Requested: 0 Last Extension Approval Date: 0000-00-00

Number of Years being requested: 2

Sponsor: IEEE Computer Society/Local and Metropolitan Area Networks(C/LM) Chair: Paul Nikolich 18 Bishops Lane Lynnfield, MA 01940 US Email: p.nikolich@ieee.org

Working Group: Wireless LAN Working Group(C/LM/WG802.11) Chair: Stuart J Kerry 1020 White Cloud Drive Morgan Hill, CA 95037-6073 US Email: stuart@ok-brit.com

Title: Standard for Information Technology – Telecommunications and information exchange between systems – Local and Metropolitan networks – specific requirements – Part II: Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) specifications: IEEE 802.11 Wireless Network Management Amendment Scope: This amendment provides Wireless Network Management enhancements to the 802.11 MAC, and PHY, to extend prior work in radio measurement to effect a complete and coherent upper layer interface for managing 802.11 devices in wireless networks. Purpose: The purpose of this document is to provide amendments to the IEEE 802.11 PHY/MAC layers that enables management of attached stations in a centralized or in a distributed fashion (e.g. monitoring, configuring, and updating) through a layer 2 machanism. While the 802.11k Task Group is defining messages to retrieve information from the station, the ability to configure the station is not in its scope. The proposed Task Group will also create an Access Port Management Information Base (AP MIB).

Do the title, scope and purpose match that of the current draft? Yes

Why is an extension required? An extension is needed to complete the balloting and publication process on a document that is both large (~250 pages) and complex. Early project schedules underestimated the time required to reach consensus on an initial baseline. Substantial progress has been made in establishing stable draft text. WG Letter Ballot #108 on Draft 1.0 (Closing date: August 30, 2007) Letter ballot failed (Announced September 17, 2007) 278 eligible people in this ballot group 132: Approve 77: Do Not Approve 38 : Abstain 63.1% affirmative - MOTION FAILS WG Letter Ballot #123 on Draft 2.0 (Closing date: March 15, 2008) Letter ballot result-tbd. (Announced March xx, 2007) 261 eligible people in this ballot group. xxx: Approve xx : Do Not Approve xx : Abstain xx.x% affirmative - MOTION TBD Next Ballot on draft 3.0 will be WG recirculation with expected ballot start date July 2008.

Document Development Information: a. What date did you begin writing the first draft? 2004-12-08 b. How many people are actively working on the project? 40 c. How many times a year does the working group meet: 1. In person? 6 2. Via teleconference? 15 d. How many times a year is a draft circulated to the working group via electronic means? 8 e. What percentage of the Draft is stable? 90% f. How many significant work revisions has the Draft been through? 3

Project Plan: When will IEEE sponsor balloting begin? 2009-01-20 When do you estimate that the final IEEE Sponsor ballot will be completed? 2009-07-01 When do you expect to submit the proposed standard to RevCom? 2009-09-01

Adoption: Will this document be adopted by another source? Do not know at this time Explanation: ISO

Bottom of Form

Contact the NesCom Administrator

References:

# Text boxes

Abstract

This document contains the TGv PAR extension request.