## Slide 1: P802.11p Report to EC on Conditional Approval to go to Sponsor Ballot
Slide <number>
Date: 2009-10-20
Authors:
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to forward P802.11p to Sponsor Ballot granted July 2009.
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
        John Doe, Some Company
Page <number>

## Slide 2: October 2009 status after LB158
Conditional approval to move to sponsor ballot was approved during July 2009.
Recirculation ballot LB154 was completed on 5 August 2009 according to the schedule presented on slide 10.
  The approval percentage from LB154 is 91.8%. There was 1 new valid DISAPPROVE votes and conditions to move to sponsor ballot were not met..
  One single (and that a single character) technical change was made as a result of the recirculation ballot.
A fifth recirculation ballot (LB158) began on 25 September and closed on October 10
  The approval percentage rose to 94.0% and conditions were met.
  2 comments were received associated with approve votes. There was initially one disapprove vote and comment but the voter changed to approve. (slide 6)
Sponsor ballot pool formation closed October 3, 2009
Slide <number>

## Slide 3
TGp draft text stability
0
10
20
30
40
50
60
70
80
Jan-06
Sept-06
Jun-07
Mar-08
Jan-09
Jul-09
# pages
1.0
2.0
3.0
4.0
5.0
Superfluous
Descriptive
text removed
6.0
7.0
8.0
Sep-09
Submission
Slide <number>
9.0

## Slide 4: 802.11 WG Letter Ballot Results – P802.11p
Slide <number>
BallotID | Ballot Close Date | Title | BallotType | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
125 | May 03 2008 | Recirculation Letter Ballot for IEEE 802.11p_D4.0 | Technical | 234 | 205 | 87.6 | 32 | 15.6 | 136 | 37 | 78.61
141 | Dec 05, 2008 | Recirculation Letter Ballot for IEEE 802.11p_D5.0 | Recirculation | 232 | 210 | 90.5 | 35 | 16.7 | 149 | 26 | 85.1
144 | Mar 31, 200 | Recirculation Letter Ballot for IEEE 802.11p_D6.0 | Recirculation | 232 | 211 | 91.0 | 29 | 13.7 | 161 | 20 | 88.95
151 | Jun 13, 2009 | Recirculation Letter Ballot for IEEE 802.11p_D7.0 | Recirculation | 232 | 211 | 91 | 26 | 12.3 | 158 | 27 | 85.41
154 | Aug 5, 2009 | Recirculation Letter Ballot for IEEE 802.11p_D8.0 | Recirculation | 232 | 211 | 91 | 28 | 13.3 | 168 | 15 | 91.8
158 | Oct 10, 2009 | Recirculation Letter Ballot for IEEE 802.11p_D9.0 | Recirculation | 232 | 212 | 91.4 | 29 | 13.7 | 171 | 12 | 93.4
158.1 | Oct 12, 2002 | Recirculation Letter Ballot for IEEE 802.11p_D9.0 | Recirculation | 232 | 212 | 91.4 | 29 | 13.7 | 172 | 11 | 94.0

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11p
Ballot ID | Ballot Close Date | Title | Ballot Type | Number of Comments received
125 | 3 May 2008 | Technical Letter Ballot for Task Group-p Draft 4.0 | Technical | 489 (332T, 157E)
141 | 5 Dec 2008 | Recirculation Letter Ballot for Task Group-p Draft 5.0 | Recirculation | 221 (138T, 83E)
144 | 31 Mar 2009 | Second Recirculation Ballot for Task Group-p Draft 6.0 | Recirculation | 249 (144T, 105E)
151 | 13 Jun 2009 | Third Recirculation Ballot for Task Group-p Draft 7.0 | Recirculation | 180 (85T, 95E)
154 | 5 Aug, 2009 | Fourth Recirculation Ballot for Task Group-p Draft 8.0 | Recirculation | 15 (11T, 4E)
158.1 | 10 Oct, 2009 | Fifth Recirculation Ballot for Task Group-p Draft 9.0 | Recirculation | 3 (E)
Submission
Slide <number>

## Slide 6: Email indicating LB158 vote change from Jim Petranovich
Bruce, Adrian,
After some conversations with Lee, I have decided to change my vote on LB158 to "approve".
In case you are interested in my reasons, I am doing this more out of respect for Lee than becuase I believe my position was invalid. It helped that he was alble to explain why the individual comments he was concerned with were not related to critical technical issues.
In future, I do expect to vote "no" on letter ballots where the comment resolution is a rejection with explanation something to the effect of "The TG has decided not to resolve this comment" if the comments in question appear to have a valid technical point (even if I don't agree with that point). I believe that this sort of resolution, no matter how well intended, is contrary to proper peer review. If a TG proposes to defer resolution of a comment to Sponsor ballot, I can accept this, but I'd prefer the resolution state clearly why this is being done. My reading of the IEEE-SA requirements makes me believe such comemnt resolution in improper.
My goal is not to become a gadfly in 802.11, butit seesm like I am becoming one. Still, there are certain forms I'd like us to follow, and providing a clear reason for deferring ror rejecting comments in one thing I'd like.
Respectfully,
Jim

## Slide 7: Unsatisfied comments by commenter
Voter | LB125 | LB141 | LB144 | LB 151 | LB 154 | Total
Adachi, Tomoko | 7 | 4 | 1 | 0 | 0 | 12
Barr, John R. | 0 | 1 | 0 | 0 | 0 | 1
Cypher, David |  |  |  |  | 1 | 1
Durand, Roger P |  |  | 5 | 2 | 0 | 7
Engwer, Darwin |  |  |  | 4 |  | 4
Fischer, Matthew J | 6 | 0 | 4 | 0 | 0 | 10
Kobayashi, Mark |  |  |  | 1 | 0 | 1
Malinen, Jouni |  |  |  | 1 | 0 | 1
McCann, Stephen |  |  |  | 1 | 0 | 1
Roy, Richard | 16 | 8 | 13 | 5 | 0 | 42
Stephens, Adrian |  |  | 5 | 0 | 4 | 9
Wang, Qi |  |  |  |  | 4 | 4
Total | 29 | 13 | 28 | 14 | 9 | 93
Submission
Slide <number>

## Slide 8: Unsatisfied Comments – Topics
Topic | #Comments
Clause 5 – General Description | 6
Clause 7 – Frame formats | 28
Clause 9 - MAC Sublayer | 6
Clause 10 – Layer Management | 3
Clause 11 - MLME | 15
All others | 35
Total | 93
Submission
Slide <number>

## Slide 9: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved during working group ballot may be found in document: 11-09-1047-00, a copy of this is attached.
The same comment set formatted in sponsor ballot form are contained in the pdf.
  Double click on the icon to the right to open this.
Submission
Slide <number>

## Slide 10: TGp Timeline
Fourth recirculation (TGp draft 8.0) | Open 21-Jul-09 | Close 5-Aug-09
Fifth recirculation (TGp draft 9.0) | 25-Sep-09 | 10-Oct-09
Pool formation | 15-Aug-09 | 3-Oct-09
First sponsor ballot | 23-Oct-09 | 22-Nov-09
Second sponsor ballot | 7-Feb-10 | 22-Feb-10
Third sponsor ballot | 5-Apr-10 | 20-Apr-10
Fourth sponsor ballot | 20-May-10 | 3-Jun-10
EC to RevCom | Mar-10 (cond.) or Jul-10 | 
RevCom to SB | Jun 10 or Sep 10 | 
Submission
Slide <number>