## Slide 1: 802.11aa – Robust Audio Video Transport Streaming Atlanta Closing Report
Date: 2009-11-18
Authors:

## Slide 2: Abstract
Slide 2
TGaa Closing Report for the IEEE 802.11 Atlanta, Georgia Session (November 2009)
Notes: doc.: IEEE 802.11-07/2752r1
November 2007
        Peter Ecclesine, Cisco Systems
Page 2

## Slide 3
  Continue listening to technical proposals and adopting corresponding text into the TGaa draft
  Joint meeting with 802.11ac on approaches to OBSS
  Joint meeting with 802.1AVB
  Resolve comments from Internal review of Draft D0.01/D0.02
Goals for the session

## Slide 4: Technical Presentations
Slide 4
Document number | Title | Author(s)
1150/r1 | Feedback-jamming Multicast ARQ results with capture effect | Jochen Miroll
1139/r3 | OBSS Management Text | Graham Smith
1138/r2 | Outline of Proposed OBSS Solution | Graham Smith
1137/r1 | EDCA Bandwidth Factor | Graham Smith
1136/r1 | AP Shut Out Neighborhood Effect | Graham Smith
0926/r5 | Interworking with 802.1Qat | Ganesh Venkatesan
1215/r0 | Non-contentious (internal review) comments assigned to BrianH | Brian Hart
1251/r0 | Intra-AC Prioritization Use Cases | Alex Ashley
1157/r1 | Explain OBSS issue as well as possible simulation scenarios for OBSS in TGac | Takatori Yasushi

## Slide 5
  Listened to 9 technical presentations
  Adopted resolutions to some internal review comments into TGaa draft (1215r0)
  Listened to the complete OBSS solution and adopted the corresponding (updated) text (1139r3)
  Brainstormed on intra-AC prioritization Use Cases
  Met jointly with 802.1AVB
  Approved 09/926r5 as the guiding document describing the work that needs to be done in 802.11aa and 802.1Qat
Accomplishments

## Slide 6: Joint meeting with 802.1AVB
Slide 6
Presented a solution to support 802.1Qat in 802.11 (09/926r5)
Presented a draft version of changes to 802.11 in order to support 802.1Qat in 802.11.
Status Update on 802.11aa
Status Update on 802.1AVB
  802.1AS may have up to 2 recirculations before starting sponsor ballot
  802.1Qat has planned a recirculation before starting sponsor ballot
  802.1Qav is ratified
Goals for the March 2010 joint meeting
  Complete changes to 802.11 in order to support 802.1Qat and have the changes included in a 11aa draft
Notes: doc.: IEEE 802.11-07/2752r1
November 2007
        Peter Ecclesine, Cisco Systems
Page 6

## Slide 7
Goals for the January Interim
Enter January 2010 session with TGaa Draft 0.03
Adopt text corresponding to all remaining PAR topics into TGaa Draft in the January meeting
Work towards completing Draft 1.0 by March 2010

## Slide 8
Teleconferences
Mondays 11:00-12:30 Hrs ET on the following days:
Nov 30, 2009
Dec 14, 2009
Jan 11, 2010