## Slide 1: P802.11v report to EC on request for conditional approval to proceed to RevCom
Date: 2010-11-24
Authors:

## Slide 2: Summary
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
The IEEE 802 EC granted conditional approval to P802.11v to proceed to RevCom at its November 2010 closing plenary meeting.
Sponsor recirculation ballot on P802.11v closed, meeting one of the terms of the conditional approval.
Details of meeting these terms is shown on the next two slides, and the status of the P802.11v ballots are shown on the following slides.
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 3: Meeting the terms of conditional approval
As per LMSC OM Clause 14:
a) Recirculation ballot is completed. Generally, the recirculation ballot and resolution should occur in accordance with the schedule presented at the time of conditional approval.
  The Ballot occurred, in accordance with the schedule presented to the EC in document 11-10/0800r08. One recirculation ballot was completed on P802.11v D16.0 on November 15.
b) After resolution of the recirculation generally ballot is completed, the approval percentage is at least 75% and there are no new valid DISAPPROVE votes.
  The approval percentage is 97.9%.
  There are no new valid disapprove votes.
c) No technical changes, as determined by the WG Chair, were made as a result of the recirculation ballot.
  No technical changes were made as a result of the recirculation ballot. No additional recirculation of the draft is required.
d) No new valid DISAPPROVE comments on new issues that are not resolved to the satisfaction of the submitter from existing DISAPPROVE voters
  There are no new valid DISAPPROVE comments on new issues.
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>

## Slide 4: Meeting the terms of conditional approval - continued
e) If the WG Chair determines that there is a new invalid DISAPPROVE comment or vote, the WG Chair shall promptly provide details to the Sponsor.
  There were 1650 comments received during the most recent ballot. Comments and comment resolutions were reviewed by the Comment Resolution Committee on November 18.
    1 comment indicated MEC requirements were satisfied
    2 existing disapprove voters submitted 1649 comments during the recirculation ballot on D16.0.
    1632 of the comments were duplicate comments.
    17 of the comments were determined by the to be out of scope of the recirculation as they were not on changed text, on text affected by changed text, and not germane to comments on text related to existing unresolved comments.
  No additional recirculation of the draft is required. The resolutions to comments (duplicate, out of scope) have been sent to the ballot group.
f) The WG Chair shall immediately report the results of the ballot to the Sponsor including: the date the ballot closed, vote tally and comments associated with any remaining disapproves (valid and invalid), the WG responses and the rationale for ruling any vote invalid.
  The last recirculation ballot closed on 2010-11-15. Dates and tallies for all ballots are on Slide 5 of this report.
  The Ballot Resolution Committee reviewed all comments and approved all resolutions on 2010-11-18.
  The comments associated with remaining disapproves and the WG responses are attached to slide 9 of this report.
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>

## Slide 5: IEEE 802 Sponsor Ballot Results – P802.11v
Draft | Opened | Closed | Days | Ballot Type | Pool | Approve | Disapprove | Abstain | Return
D7.0 | 2009-10-8 | 2009-11-7 | 30 | Initial | 161 | 105 [81%] | 25 [19%]* | 6 [4%] | 137 [85%]
D9.0 | 2010-1-29 | 2010-2-17 | 19 | 1st Recirc | 161 | 112 [84%] | 22 [16%]* | 6 [4%] | 141 [88%]
D10.0 | 2010-3-29 | 2010-4-13 | 15 | 2nd Recirc | 161 | 122 [87%] | 18 [13%] | 6 [4%] | 146 [91%]
D11.0 | 2010-5-26 | 2010-6-10 | 15 | 3rd Recirc | 161 | 130 [92%] | 11 [8%] | 6 [4%] | 147 [91%]
D12.0 | 2010-6-22 | 2010-7-7 | 15 | 4th Recirc | 161 | 133 [94%] | 8 [6%]** | 7 [5%] | 148 [92%]
D13.0 | 2010-7-18 | 2010-7-28 | 10 | 5th Recirc | 161 | 138 [97.87%] | 3[2.1%] | 7 [5%] | 148 [92%]
D14.0 | 2010-8-10 | 2010-8-25 | 15 | 6th Recirc | 161 | 140 [97.9%] | 3[2.1%] | 7 [5%] | 150 [93%]
D15.0 | 2010-9-15 | 2010-9-30 | 15 | 7th recirc | 161 | 140 [97.9%] | 3[2.1%] | 7 [5%] | 150 [93%]
D15.0 (unchanged) | 2010-10-08 | 2010-10-18 | 10 | 8th Recirc | 161 | 141 [97.9%] | 3[2.1%] | 7 [5%] | 151 [93%]
D16.0 | 2010-11-05 | 2010-11-15 | 10 | 9th Recirc | 161 | 141 [97.9%] | 3[2.1%] | 7 [5%] | 151 [93%]

## Slide 6: Mandatory Coordination
Slide <number>
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D16.0 | Nov 10 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 7: Comments by Ballot – P802.11v
Draft | Ballot | Not Required | Satisfied | Known Unsatisfied | Assumed Unsatisfied | Total
D7.0 | Initial | 88 | 226 | 9 | 4 | 327
D9.0 | Recirc 1 | 40 | 70 | 935 |  | 1045
D10.0 | Recirc 2 | 18 | 115 | 1044 |  | 1181
D11.0 | Recirc 3 | 4 | 32 | 1051 |  | 1087
D12.0 | Recirc 4 | 2 | 7 | 1065 |  | 1074
D13.0 | Recirc 5 | 5 | 572 | 1091 |  | 1668
D14.0 | Recirc 6 | 3 | 12 | 1084 |  | 1099
D15.0 | Recirc 7 | 0 | 1 | 1360 |  | 1361
D15.0 (unchanged) | Recirc 8 | 0 | 1 | 1354 |  | 1355
D16.0 | Recirc 9 | 0 | 1 | 1649 |  | 1650
Total |  | 160 | 1037 | 10646 | 4 | 11847

## Slide 8: Unsatisfied Comments by Commenter
Commenter | D7.0 | D9.0 | D10.0 | D11.0 | D12.0 | D13.0 | D14.0 | D15.0 | D15.0 unch | D16.0 | Total
R. Roy (SRA) | 4* |  |  |  |  |  |  |  |  |  | 4
R. Miller (AT&T) |  |  | 1 | 1 | 12 | 13 | 18 | 30 | 9 | 306 | 390
H. Worstell (AT&T) | 9 | 935 | 1043 | 1050 | 1053 | 1078 | 1066 | 1330 | 1345 | 1343 | 10252
Total | 13 | 935 | 1044 | 1051 | 1065 | 1091 | 1084 | 1360 | 1354 | 1649 | 10646
*Assumed unsatisfied, no response to repeated e-mails to commenter

## Slide 9: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icon to the right to open this.

## Slide 10: TGv Timeline
Recirculation (Draft 16.0) | Open 2010-11-05 | Close 2010-11-15
Revcom –Submit to continuous process Jan 2011 |  | 

## Slide 11: Unsatisfied Comments
Commenter | D7.0 | D9.0 | D10.0 | D11.0 | D12.0 | D13.0 | D14.0 | D15.0 | D15.0 unch | D16.0 | Total
H. Worstell (AT&T) | 2 7 | 2 933 | 3 1040 | 13 1037 | 15 1038 | 40 1038 | 27 1039 | 307 1023 | 300 1045 | 302 1041 | 1011 9241
Total | 9 | 935 | 1043 | 1050 | 1053 | 1078 | 1066 | 1330 | 1345 | 1341 | 10252
7 comments are expanded to 933 comments on the same subjects, and are re-iterated in subsequent ballots

## Slide 12: Comments by Ballot – All other commenters

## Slide 13: P802.11v PAR - Project Scope and Purpose
Scope
This amendment provides Wireless Network Management enhancements to the 802.11 MAC, and PHY, to extend prior work in radio measurement to effect a complete and coherent upper layer interface for managing 802.11 devices in wireless networks.
Purpose
The purpose of this document is to provide amendments to the IEEE 802.11 PHY/MAC layers that enables management of attached stations in a centralized or in a distributed fashion (e.g. monitoring, configuring, and updating) through a layer 2 mechanism. While the 802.11k Task Group is defining messages to retrieve information from the station, the ability to configure the station is not in its scope. The proposed Task Group will also create an Access Port Management Information Base (AP MIB).
The complete PAR for the project is here:
Because the vast majority of comments referred to the P802.11v project Scope and Purpose they are shown below:

## Slide 14: Technical Issue -1
Essence of the issue in the 7 (4055) comments is a difference of opinion on interpretation of the PAR scope
  Comment #7405300023:” ….Multiple BSSID Support is outside that scope, and is not an authorized change to the 802.11 Standard.”
  The Ballot Resolution Committee provided the following response:
  Disagree….The TGv PAR includes the indicated feature, as the scope indicates "Wireless Network Management, "to extend prior work" "to effect a COMPLETE upper layer interface". The PAR does not indicate that it is limited to extending prior work in radio measurement. The PAR requires the group to both extend prior work and to provide a complete interface.
  Multiple BSSID - Enables the AP to manage/reduce the RF resources consumed by beacon frames. Note that the base multiple BSSID capability is added by TGk, and is extended by TGv.

## Slide 15: Technical Issue -2
Essence of the issue in the 7 (4055) comments is a difference of opinion on interpretation of the PAR scope
  Comment #7405800023:” …. SSID List extension is outside that scope, and is not an authorized change to the 802.11 Standard..”
  The Ballot Resolution Committee provided the following response:
  Disagree….The TGv PAR includes the indicated feature, as the scope indicates "Wireless Network Management, "to extend prior work" "to effect a COMPLETE upper layer interface". The PAR does not indicate that it is limited to extending prior work in radio measurement. The PAR requires the group to both extend prior work and to provide a complete interface.
  SSID LIST - Enables the station to send fewer Probe Request frames, reducing the RF resources used, enabling improved radio management.

## Slide 16: Comment Expansion
Each of 7 Draft 7.0 comments, for example
  #7405300023:” The PAR for TGv authorized the Task Group to make certain changes to the 802.11 Standard, "to extend prior work in radio measurement to effect a complete and coherent upper layer interface for managing 802.11 devices in wireless networks." Multiple BSSID Support is outside that scope, and is not an authorized change to the 802.11 Standard.”
Has a proposed resolution of
  “Delete this phrase, and all refs to Multiple BSSID Support in the document” and
Becomes multiple Draft 9.0 Comments, each of which restate and expand the comment, and indicate specific text changes (#7405300023 becomes 106 comments), for example:
  Delete the figure at page 300 line 1 and all other references to Multiple BSSID Support
  Delete the figure at page 299 line 33 and all other references to Multiple BSSID Support
  Delete the paragraph at page 299 line 18 and all other references to Multiple BSSID Support
  Delete the figure at page 299 line 1 and all other references to Multiple BSSID Support
  Delete the paragraph at page 298 line 56 and all other references to Multiple BSSID Support
  Delete the figure at page 298 line 40 and all other references to Multiple BSSID Support
  Delete the paragraph at page 298 line 29 and all other references to Multiple BSSID Support
  etc