## Slide 1: P802.11u report to EC on request for conditional approval to proceed to RevCom
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Date: 2010-11-12
Authors:
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 2: Introduction
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11u to RevCom.
Document (11-10/0872r2) was approved during the closing plenary session of the 802.11 working group on July 16, 2010.
  Passed in the Working Group 52-0-1
November 802.11 Working Group approval
  Passed in the Working Group 44-0-0
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 3: P802.11u 5th Re-circulation Ballot
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
It should be noted that during the P802.11u 4th re-circulation sponsor ballot, 0 comments were received.
However, whilst doing industry interoperability testing, it was discovered that there were errors in numbers administered by the IEEE 802.11 Assigned Numbers Authority (ANA). It has been decided the best way to fix these errors is to amend the draft prior to publication and initiate a 5th re-circulation sponsor ballot.
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 4: IEEE 802 Sponsor Ballot Results – P802.11u
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Draft | Opened | Closed | Days | Ballot Type | Pool | Approve | Disapprove | Abstain | Return
D8.0 | 2009-10-8 | 2009-11-7 | 30 | Initial | 154 | 106 [90%] | 12 [10%] | 13 [10%] | 132 [86%]
D9.0 | 2010-4-8 | 2010-4-23 | 15 | 1st Recirc | 154 | 115 [92%] | 10 [8%] | 13 [10%] | 140 [90%]
D10.0 | 2010-6-23 | 2010-7-08 | 15 | 2nd Recirc | 154 | 120 [94%] | 7 [6%] | 14 [10%] | 142 [92%]
D11.0 | 2010-8-10 | 2010-8-13 | 10 | 3rd Recirc | 154 | 124 [96%] | 5 [4%] | 14 [10%] | 143 [93%]
D12.0 | 2010-9-02 | 2010-9-12 | 10 | 4th Recirc | 154 | 127 [98%] | 2 [2%] | 14 [10%] | 143 [93%]
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 5: Mandatory Coordination
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Slide <number>
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D7.0 | July 09 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>
doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 6: Comments by Ballot – P802.11u
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Draft | Ballot | Not Required | Satisfied | Known Unsatisfied | Assumed Unsatisfied | Total
D12.0 | Recirc 4 | 0 | 0 | 0 | 0 | 0
D11.0 | Recirc 3 | 10 | 2 | 6 | 0 | 18
D10.0 | Recirc 2 | 73 | 2 | 0 | 0 | 75
D9.0 | Recirc 1 | 59 | 66 | 3 | 3 | 131
D8.0 | Initial | 161 | 139 | 0 | 7 | 307
Total |  | 303 | 209 | 9 | 10 | 531
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 7: Comments by Ballot – P802.11u
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Draft | Ballot | Not Required | Satisfied | Known Unsatisfied | Assumed Unsatisfied | Total
D8.0 | Initial | 161 | 139 | 0 | 7 | 307
D9.0 | Recirc 1 | 59 | 66 | 3 | 3 | 131
D10.0 | Recirc 2 | 73 | 2 | 0 | 0 | 75
D11.0 | Recirc 3 | 10 | 2 | 6 | 0 | 18
D12.0 | Recirc 4 | 0 | 0 | 0 | 0 | 0
Total |  | 303 | 209 | 9 | 10 | 531
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 8: Unsatisfied Comments by Commenter
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Commenter | D8.0 | D9.0 | D10.0 | D11.0 | D12.0 | Total
Stephen Palm (Broadcom)* | 7 | 3 |  |  |  | 10
Henry Ptasinski (Broadcom) |  |  |  | 6 |  | 6
Total | 7 | 3 | 0 | 6 | 0 | 16
* Assumed unsatisfied, no response to repeated e-mails to commenter
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 9: Unsatisfied comments
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icon to the right to open this.
A copy of the unsatisfied comments presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 10: TGu Timeline
November 2010
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Recirculation (Draft 13.0) | Open 2010-11-11 | Close 2010-11-21
Revcom (Continuous Process) | 2011-Jan | 
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 11: 802.11 EC Motion – Conditional Approval to send P802.11u to RevCom
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Slide <number>
Request the IEEE 802 Executive Committee for conditional approval to forward P802.11u D13.0 to RevCom.
Moved: Bruce Kraemer 2nd: <tbd>
  Yes No Abstain
WG vote on the Motion Passed: 44 y, 0 n, 0 a
Notes: doc.: IEEE 802.11-10/0872r3
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>
doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>