## Slide 1: P802.11u report to EC on request for conditional approval to proceed to RevCom
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Date: 2010-11-24
Authors:
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 2: Introduction
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11u to RevCom.
Document approvals
  11-10/0872r2 , 802.11 WG July 16, 2010:
    Passed in the Working Group 52-0-1
  11-10/0872r3, 802.11 WG Nov 12, 2010:
    Passed in the Working Group 44-0-0
11-10/0872r5 updated following 5th re-circulation sponsor ballot
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 3: Summary
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
The IEEE 802 EC granted conditional approval to P802.11u to proceed to RevCom at its November 2010 closing plenary meeting.
Sponsor recirculation ballot on P802.11u closed, meeting the terms of the conditional approval.
Details of meeting these terms is shown on the next slide, and the status of the P802.11u ballots are shown on the following slides.
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 4: Meeting the terms of conditional approval
As per LMSC OM Clause 14:
a) Recirculation ballot is completed. Generally, the recirculation ballot and resolution should occur in accordance with the schedule presented at the time of conditional approval.
  The Ballot occurred, in accordance with the schedule presented to the EC in document 11-10/0872r03. One recirculation ballot was completed on P802.11u D13.0 on November 21.
b) After resolution of the recirculation generally ballot is completed, the approval percentage is at least 75% and there are no new valid DISAPPROVE votes.
  The approval percentage is 99.2%.
  There are no new valid disapprove votes.
c) No technical changes, as determined by the WG Chair, were made as a result of the recirculation ballot.
  No technical changes were made as a result of the recirculation ballot.
d) No new valid DISAPPROVE comments on new issues that are not resolved to the satisfaction of the submitter from existing DISAPPROVE voters
  There are no new valid DISAPPROVE comments on new issues.
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>

## Slide 5: Meeting the terms of conditional approval - continued
e) If the WG Chair determines that there is a new invalid DISAPPROVE comment or vote, the WG Chair shall promptly provide details to the Sponsor.
  There were no negative votes or comments received.
f) The WG Chair shall immediately report the results of the ballot to the Sponsor including: the date the ballot closed, vote tally and comments associated with any remaining disapproves (valid and invalid), the WG responses and the rationale for ruling any vote invalid.
  The last recirculation ballot closed on 2010-11-21. Dates and tallies for all ballots are on Slide 7.
  The comments associated with remaining disapproves and the WG responses are attached to slide 11.
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>

## Slide 6: P802.11u 5th Re-circulation Ballot
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
It should be noted that during the P802.11u 4th re-circulation sponsor ballot, 0 comments were received.
However, whilst doing industry interoperability testing, it was discovered that there were errors in numbers administered by the IEEE 802.11 Assigned Numbers Authority (ANA). It was decided that the best way to fix these errors was to amend the draft prior to publication and initiate a 5th re-circulation sponsor ballot.
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 7: IEEE 802 Sponsor Ballot Results – P802.11u
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Draft | Opened | Closed | Days | Ballot Type | Pool | Approve | Disapprove | Abstain | Return
D8.0 | 2009-10-8 | 2009-11-7 | 30 | Initial | 154 | 106 [90%] | 12 [10%] | 13 [10%] | 132 [86%]
D9.0 | 2010-4-8 | 2010-4-23 | 15 | 1st Recirc | 154 | 115 [92%] | 10 [8%] | 13 [10%] | 140 [90%]
D10.0 | 2010-6-23 | 2010-7-08 | 15 | 2nd Recirc | 154 | 120 [94%] | 7 [6%] | 14 [10%] | 142 [92%]
D11.0 | 2010-8-10 | 2010-8-13 | 10 | 3rd Recirc | 154 | 124 [96%] | 5 [4%] | 14 [10%] | 143 [93%]
D12.0 | 2010-9-02 | 2010-9-12 | 10 | 4th Recirc | 154 | 127 [98%] | 2 [2%] | 14 [10%] | 143 [93%]
D13.0 | 2010-11-11 | 2010-11-21 | 10 | 5th Recirc | 154 | 128 [99%] | 1 [1%] | 14 [10%] | 143 [93%]
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 8: Mandatory Coordination
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Slide <number>
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D7.0 | July 09 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>
doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 9: Comments by Ballot – P802.11u
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Draft | Ballot | Not Required | Satisfied | Known Unsatisfied | Assumed Unsatisfied | Total
D8.0 | Initial | 161 | 139 | 0 | 7 | 307
D9.0 | Recirc 1 | 59 | 66 | 0 | 3 | 128
D10.0 | Recirc 2 | 73 | 2 | 0 | 0 | 75
D11.0 | Recirc 3 | 10 | 2 | 0 | 0 | 12
D12.0 | Recirc 4 | 0 | 0 | 0 | 0 | 0
D13.0 | Recirc 5 | 0 | 0 | 0 | 0 | 0
Total |  | 303 | 209 | 0 | 10 | 522
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 10: Unsatisfied Comments by Commenter
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
Commenter | D8.0 | D9.0 | D10.0 | D11.0 | D12.0 | Total
Stephen Palm (Broadcom)* | 7 | 3 |  |  |  | 10
Total | 7 | 3 | 0 | 0 | 0 | 10
* Assumed unsatisfied, no response to repeated e-mails to commenter
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 11: Unsatisfied comments
November 2010
S.McCann (RIM), B.Kraemer (Marvell)
Slide <number>
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icon to the right to open this.
A copy of the unsatisfied comments presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.
Notes: doc.: IEEE 802.11-10/0872r4
November 2010
        S. McCann (RIM), B. Kraemer (Marvell)
Page <number>

## Slide 12: TGu Timeline
November 2010
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Revcom (Continuous Process) | 2011-Jan | 
Notes: doc.: IEEE 802.11-10/0872r4
November 2008
        Bruce Kraemer, Marvell
Page <number>