## Slide 1: P802.11s Report to EC on Conditional Approval to go to Sponsor Ballot
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
Authors:
Name | Affiliation | Address | Phone | email
Dee Denteneer | Philips | HTC 34; 5656 AE Eindhoven, the Netherlands | +31 40 2749743 | Dee.denteneer@philips.com
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | +1 (321) 427-4098 | bkraemer@marvell.com
Notes: doc.: IEEE 802.11-08/xxxxr0
September 2009
        Menzo Wentink (Qualcomm), Bruce Kraemer, Marvell
Page <number>

## Slide 2: Introduction
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
This document contains the report to the IEEE 802 Executive Committee showing that P802.11s has met the conditional requirements to proceed to sponsor ballot.
The fourth recirculation ballot on TGs draft 7.0 (LB166) yielded no new Disapprove votes, and no new required comments associated with a Disapprove vote. The conditions for conditional approval under Clause 13 of the LMSC Operations Manual have been met.
  This is explained in more detail on slides 3-8 of this presentation.
This document (11-10/895r4) was approved during the closing plenary session of the IEEE 802.11 working group on 17 Sep 2010.
  Passed in the Task Group yes , no , abstain
  Passed in the Working Group yes , no , abstain
Notes: doc.: IEEE 802.11-08/xxxxr0
September 2009
        Menzo Wentink (Qualcomm), Bruce Kraemer, Marvell
Page <number>

## Slide 3: Sponsor Ballot Conditions (1)
a) Recirculation ballot is completed. Generally, the recirculation ballot and resolution should occur in accordance with the schedule presented at the time of conditional approval.
Condition met: recirculation ballot LB166 completed on August 12, 2010, in accordance with the schedule presented in 10/895r3.
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>

## Slide 4: Sponsor Ballot Conditions (2)
b) After resolution of the recirculation ballot is completed, the approval percentage is at least 75% and there are no new valid DISAPPROVE votes.
Condition met: The approval percentage is 95%. There were no new valid DISAPPROVE votes.
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>

## Slide 5: Sponsor Ballot Conditions (3)
c) No technical changes, as determined by the WG Chair, were made as a result of the recirculation ballot.
Condition met: The comment resolutions in this recirculation ballot (LB166) did not result in any changes to the draft.
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>

## Slide 6: Sponsor Ballot Conditions (4)
d) No new valid DISAPPROVE comments on new issues that are not resolved to the satisfaction of the submitter from existing DISAPPROVE voters.
Condition met: There were no new valid DISAPPROVE comments.
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>

## Slide 7: Sponsor Ballot Conditions (5)
e) If the WG Chair determines that there is a new invalid DISAPPROVE comment or vote, the WG Chair shall promptly provide details to the Sponsor.
There were no new invalid DISAPPROVE comments. There were no new invalid DISAPPROVE votes.
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>

## Slide 8: Sponsor Ballot Conditions (6)
f) The WG Chair shall immediately report the results of the ballot to the Sponsor including: the date the ballot closed, vote tally and comments associated with any remaining disapproves (valid and invalid), the WG responses and the rationale for ruling any vote invalid.
The ballot closed on: August 12, 2010.
The vote tally is: Approve 167, Disapprove 9, Abstain 34.
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>

## Slide 9
September 2010
Dee Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
TGs draft text stability
200
250
300
350
July-06
April-08
Mar-09
Dec-09
Jun-10
# pages
1.0
2.0
3.0
4.0
Mar-10
5.0
6.0
Jul-10
7.0
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 10: 802.11 WG Letter Ballot Results – P802.11s
September 2009
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
147 | 04 May 2009 | Technical Letter Ballot for Draft 3.0 | Technical | 248 | 201 | 81 | 34 | 17 | 132 | 35 | 79
159 | 08 January 2010 | First Recirculation Ballot for Draft 4.0 | Recirculation | 248 | 210 | 85 | 33 | 16 | 150 | 27 | 85
161 | 15 April 2010 | Second Recirculation Ballot for Draft 5.0 | Recirculation | 248 | 210 | 85 | 32 | 15 | 159 | 19 | 89
165 | 28 June 2010 | Third Recirculation Letter Ballot for Draft 6.0 | Recirculation | 248 | 210 | 85 | 33 | 16 | 157 | 20 | 89
166 | 12 Aug 2010 | Fourth recirculation Letter Ballot for Draft 7.0 | Recirculation | 248 | 210 | 85 | 34 | 16 | 167 | 9 | 95
Notes: doc.: IEEE 802.11-08/xxxxr0
September 2009
        Menzo Wentink (Qualcomm), Bruce Kraemer, Marvell
Page <number>

## Slide 11: 802.11 WG Letter Ballot Results – P802.11s
September 2009
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
Ballot ID | Ballot Close Date | Title | Ballot Type | Number of comments
147 | 04 May 2009 | Technical Letter Ballot for Draft 3.0 | Technical | 1196 (T778, E418)
159 | 08 January 2010 | First Recirculation Ballot for Draft 4.0 | Recirculation | 809 (T449, E360)
161 | 15 April 2010 | Second Recirculation Ballot for Draft 5.0 | Recirculation | 421 (T271, E150)
165 | 28 June 2010 | Third Recirculation Letter Ballot for Draft 6.0 | Recirculation | 253 (T152, E101)
166 | 12 Aug 2010 | Fourth Recirculation Letter Ballot for Draft 7.0 | Recirculation | 3(T3, E0)*
* Initially, 11 comments were received but 8 of these were subsequently withdrawn
Notes: doc.: IEEE 802.11-08/xxxxr0
September 2009
        Menzo Wentink (Qualcomm), Bruce Kraemer, Marvell
Page <number>

## Slide 12: Unsatisfied comments by commenter
September 2010
Dee Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Voter | LB147 | LB159 | LB 161 | LB165 | LB166
Benveniste | 3 |  |  |  | 
Bumiller |  |  |  | 5 | 
Cam-Winget | 16 |  |  |  | 
Erceg | 6 |  |  |  | 
Hart | 7 |  |  |  | 
Ptasinski |  |  |  | 4 | 
Roy | 2 |  |  |  | 
Wang, Qi |  |  |  |  | 
Wentink |  |  | 11 |  | 
Total | 34 |  | 11 | 9 | 0
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 13: Unsatisfied Comments – Topics
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
Topic | LB147 | LB159 | LB161 | LB165 | LB166
Frame formats | 5 |  | 3 |  | 
General/Editorial | 5 |  |  |  | 
Power Management | 3 |  | 3 |  | 
Reservation | 2 |  | 2 |  | 
MAC-various | 4 |  | 3 |  | 
Routing | 1 |  |  |  | 
Security-various | 14 |  |  |  | 
Security-Base |  |  |  | 9 | 
Total | 34 | 0 | 11 | 9 | 0
Notes: doc.: IEEE 802.11-08/xxxxr0
September 2009
        Menzo Wentink (Qualcomm), Bruce Kraemer, Marvell
Page <number>

## Slide 14: Unsatisfied comments after LB 165
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.
Notes: doc.: IEEE 802.11-08/xxxxr0
September 2009
        Menzo Wentink (Qualcomm), Bruce Kraemer, Marvell
Page <number>

## Slide 15: TGs Timeline
September 2010
Dee Denteneer (Philips), Bruce Kraemer (Marvell)
Slide <number>
 | Open | Close
Fourth recirculation (TGs draft 7.0) | 24-Jul-10 | 12-Aug-10
Professional editing + MEC | 24-Jul-10 | 30-Sep-10
Pool formation | 22-July-10 | 12-Sep-10
First sponsor ballot | 1-Oct-10 | 1-Nov-10
Second sponsor ballot | 13-Dec-10 | 12-Jan-11
Third sponsor ballot | 24-Jan-11 | 13-Feb-11
Fourth sponsor ballot | 1-Mar-11 | 16-Mar-11
Fifth sponsor ballot | 1-Apr-11 | 16-Apr-11
EC to RevCom | Jul-11 | 
RevCom to SB | Sep-11 |