## Slide 1: P802.11z conditional approval report to ExCom
Authors:
Name | Company | Address | Phone | Email
Menzo Wentink | Qualcomm | Straatweg 66, Breukelen, the Netherlands | +31 65 283 6231 | mwentink@qualcomm.com
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | +1 (321) 427-4098 | bkraemer@marvell.com
Date: 2010-08-19
This document contains the P802.11z report to ExCom
Regarding completion of Clause 14 conditions to submit to RevCom

## Slide 2: Introduction
This document contains the P802.11z report to ExCom
Regarding completion of Clause 14 conditions to submit to RevCom

## Slide 3: IEEE 802 Sponsor Ballot Results – P802.11z
Draft | Opened | Closed | Days | Ballot Type | Pool | Approve | Disapprove | Abstain | Return
D6.0 | 2009-10-07 | 2009-11-06 | 30 | Initial | 144 | 103 87% | 15 13% | 7 5% | 125 86%
D7.0 | 2010-02-12 | 2010-02-27 | 15 | Recirc 1 | 144 | 105 86% | 16 14% | 9 6% | 130 90%
D8.0 | 2010-04-19 | 2010-05-04 | 15 | Recirc 2 | 144 | 121 93% | 8 7% | 7 5% | 136 94%
D9.0 | 2010-05-26 | 2010-06-10 | 15 | Recirc 3 | 144 | 123 95% | 6 5% | 7 5% | 136 94%
D11.0* | 2010-07-19 | 2010-08-04 | 15 | Recirc 4 | 144 | 123 95% | 6 5% | 8 5% | 137 95%
D12.0 | 2010-08-06 | 2010-08-16 | 10 | Recirc 5 | 144 | 124 96% | 5 4% | 8 5% | 137 95%
D13.0 | 2010-08-19 | 2010-08-29 | 10 | Recirc 6 | 144 |  |  |  | 
* D10.0 was not balloted due to an editorial error

## Slide 4: Comments by Ballot – P802.11z
Draft | Ballot | Not Required | Satisfied | Known Unsatisfied | Assumed Unsatisfied | Total
D6.0 | Initial | 44 | 154 | 1 | 20 | 219
D7.0 | Recirc 1 | 12 | 38 | 0 | 0 | 50
D8.0 | Recirc 2 | 12 | 5 | 0 | 0 | 17
D9.0 | Recirc 3 | 9 | 3 | 0 | 0 | 12
D11.0* | Recirc 4 | 4 | 8 | 0 | 0 | 12
D12.0 | Recirc 5 | 0 | 0 | 0 | 0 | 0
D13.0 | Recirc 6 |  |  |  |  | 
Total |  | 81 | 208 | 1 | 20 | 310
*D10.0 was not balloted due to an editorial error

## Slide 5: Unsatisfied Comments by Commenter
Commenter | D6.0 | D7.0 | D8.0 | D9.0 | D11.0** | D12.0 | D13.0 | Total
R. Roy (SRA) | 16* |  |  |  |  |  |  | 16*
J. Epstein (Interdigital) | 4* |  |  |  |  |  |  | 4*
S. Trainin (Intel) | 1 |  |  |  |  |  |  | 1
Total | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 21
*Assumed unsatisfied, no response to repeated e-mails to commenter
**D10.0 was not balloted due to an editorial error

## Slide 6: Mandatory coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D6.0 | July 09 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 7: Unsatisfied Comments – Topics
Topic | #Comments
Editorial | 12
Off-channel | 4
Frame routing | 4
Encapsulation | 1
Total | 21

## Slide 8: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icon to the right to open this.
A copy of the unsatisfied comments presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 9: TGz Timeline
6th Recirculation Sponsor Ballot | Open 2010-08-19 | Close 2010-08-29
RevCom Submission* | 2010-08-20 | 
Revised RevCom submission** | 2010-09-05 | 
* The RevCom submission occurs while the 6th recirculation ballot is in progress
** The revised RevCom submission will be submitted 25 days prior to the SB meeting, according to RevCom policy section 6
Notes: doc.: IEEE 802.11-10/0872r1
July 2010
        Stephen McCann, RIM
Page <number>

## Slide 10: Key
Key:
Coordination: comment supplied by a Mandatory coordination entity
Not Required: comment indicated as not required to satisfy voter
Satisfied: comment required to satisfy voter that is indicated as satisfied either by the voter indicating satisfaction with the specific comment, or by voting yes in a subsequent ballot
Known Unsatisfied: a comment that is indicated to be “required” by the voter, and the voter is maintaining a “no” vote, and the voter has indicated they are unsatisfied with the comment resolution.
Assumed Unsatisfied: comment not meeting any of the above criteria – i.e., a comment that is indicated to be “required” by the voter, and the voter is maintaining a “no” vote, and the voter has not responded when asked about their satisfaction with the comment resolution.
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>