## Slide 1: P802.11z conditional approval report to ExCom
Authors:
Name | Company | Address | Phone | Email
Menzo Wentink | Qualcomm | Straatweg 66, Breukelen, the Netherlands | +31 65 283 6231 | mwentink@qualcomm.com
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | +1 (321) 427-4098 | bkraemer@marvell.com
Date: 2010-08-30
This document contains the P802.11z report to ExCom
Regarding completion of Clause 14 conditions to submit to RevCom

## Slide 2: Introduction
This document contains the P802.11z report to ExCom
Regarding completion of Clause 14 conditions to submit to RevCom

## Slide 3: Meeting the terms of conditional approval, as per LMSC OM Clause 14
Recirculation ballot is completed. Generally, the recirculation ballot and resolution should occur in accordance with the schedule presented at the time of conditional approval.
  The ballot occurred in accordance with the schedule presented to the EC in document 11-10/0993r0. An additional recirculation ballot was held in order to recirculate an approved change that the editor had omitted to implement.
After resolution of the recirculation ballot is completed, the approval percentage is at least 75% and there are no new valid DISAPPROVE votes.
  The approval percentage is 97%.
  There are no new valid disapprove votes.
No technical changes, as determined by the WG Chair, were made as a result of the recirculation ballot.
  No technical changes were made as a result of the recirculation ballot.
No new valid DISAPPROVE comments on new issues that are not resolved to the satisfaction of the submitter from existing DISAPPROVE voters
  There were no comments received, there are no new disapprove comments.
August 2010
Slide <number>

## Slide 4: Meeting the terms of conditional approval - continued
If the WG Chair determines that there is a new invalid DISAPPROVE comment or vote, the WG Chair shall promptly provide details to the Sponsor.
  None
The WG Chair shall immediately report the results of the ballot to the Sponsor including: the date the ballot closed, vote tally and comments associated with any remaining disapproves (valid and invalid), the WG responses and the rationale for ruling any vote invalid.
  The ballot closed on 2010-8-29
  The comments associated with remaining disapproves and the WG responses are attached to slide 10.
August 2010
Slide <number>

## Slide 5: IEEE 802 Sponsor Ballot Results – P802.11z
Draft | Opened | Closed | Days | Ballot Type | Pool | Approve | Disapprove | Abstain | Return
D6.0 | 2009-10-07 | 2009-11-06 | 30 | Initial | 144 | 103 87% | 15 13% | 7 5% | 125 86%
D7.0 | 2010-02-12 | 2010-02-27 | 15 | Recirc 1 | 144 | 105 86% | 16 14% | 9 6% | 130 90%
D8.0 | 2010-04-19 | 2010-05-04 | 15 | Recirc 2 | 144 | 121 93% | 8 7% | 7 5% | 136 94%
D9.0 | 2010-05-26 | 2010-06-10 | 15 | Recirc 3 | 144 | 123 95% | 6 5% | 7 5% | 136 94%
D11.0* | 2010-07-19 | 2010-08-04 | 15 | Recirc 4 | 144 | 123 95% | 6 5% | 8 5% | 137 95%
D12.0 | 2010-08-06 | 2010-08-16 | 10 | Recirc 5 | 144 | 124 96% | 5 4% | 8 5% | 137 95%
D13.0 | 2010-08-19 | 2010-08-29 | 10 | Recirc 6 | 144 | 126 97% | 3 3% | 8 5% | 137 95%
* D10.0 was not balloted due to an editorial error

## Slide 6: Comments by Ballot – P802.11z
Draft | Ballot | Not Required | Satisfied | Known Unsatisfied | Assumed Unsatisfied | Total
D6.0 | Initial | 44 | 154 | 1 | 20 | 219
D7.0 | Recirc 1 | 12 | 38 | 0 | 0 | 50
D8.0 | Recirc 2 | 12 | 5 | 0 | 0 | 17
D9.0 | Recirc 3 | 9 | 3 | 0 | 0 | 12
D11.0* | Recirc 4 | 4 | 8 | 0 | 0 | 12
D12.0 | Recirc 5 | 0 | 0 | 0 | 0 | 0
D13.0 | Recirc 6 | 0 | 0 | 0 | 0 | 0
Total |  | 81 | 208 | 1 | 20 | 310
*D10.0 was not balloted due to an editorial error

## Slide 7: Unsatisfied Comments by Commenter
Commenter | D6.0 | D7.0 | D8.0 | D9.0 | D11.0** | D12.0 | D13.0 | Total
R. Roy (SRA) | 16* |  |  |  |  |  |  | 16*
J. Epstein (Interdigital) | 4* |  |  |  |  |  |  | 4*
S. Trainin (Intel) | 1 |  |  |  |  |  |  | 1
Total | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 21
*Assumed unsatisfied, no response to repeated e-mails to commenter
**D10.0 was not balloted due to an editorial error

## Slide 8: Mandatory coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D6.0 | July 09 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 9: Unsatisfied Comments – Topics
Topic | #Comments
Editorial | 12
Off-channel | 4
Frame routing | 4
Encapsulation | 1
Total | 21

## Slide 10: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icon to the right to open this.
A copy of the unsatisfied comments presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 11: TGz Timeline
6th Recirculation Sponsor Ballot | Opened 2010-08-19 | Closed 2010-08-29
RevCom Submission* | 2010-08-19 | 
Revised RevCom submission** | 2010-08-29 | 
* The RevCom submission occured while the 6th recirculation sponsor ballot was in progress, in accordance with RevCom policy section 6.
** The revised RevCom submission has been submitted at least 25 days prior to the SB meeting, in accordance with RevCom policy section 6.
Notes: doc.: IEEE 802.11-10/0872r1
July 2010
        Stephen McCann, RIM
Page <number>

## Slide 12: Key
Coordination: comment supplied by a Mandatory coordination entity
Not Required: comment indicated as not required to satisfy voter
Satisfied: comment required to satisfy voter that is indicated as satisfied either by the voter indicating satisfaction with the specific comment, or by voting yes in a subsequent ballot
Known Unsatisfied: a comment that is indicated to be “required” by the voter, and the voter is maintaining a “no” vote, and the voter has indicated they are unsatisfied with the comment resolution.
Assumed Unsatisfied: comment not meeting any of the above criteria – i.e., a comment that is indicated to be “required” by the voter, and the voter is maintaining a “no” vote, and the voter has not responded when asked about their satisfaction with the comment resolution.
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>