## Slide 1: IEEE 802.11ah Timeline Projection
Date: 2013-3-20
Authors:

## Slide 2: History
May 2012 – Move out 2 months
November 2012 – Suggest move out internal task group letter ballot and enlarging time between letter ballot to sponsor ballot.
March 2013 – Move out 2 months

## Slide 3: Abstract
IEEE 802.11ah timeline. This document gets updated as milestones are met.

## Slide 4: Current projected IEEE 802.11ah timeline
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Sponsor Ballot : March 2015
EC Approval : January 2016
Revcom Approval : March 2016