## Slide 1: P802.11s report to EC on request for approval to proceed to RevCom
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Authors:
Name | Company | Address | Phone | Email
Dee Denteneer | Philips | HTC 34; 5656AE Eindhoven; The Netherlands | +31 40 2749743 | Dee.denteneer@philips.com
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | +1 (321) 427-4098 | bkraemer@marvell.com
Date: 2011-07-22
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 2: Introduction
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.11s to RevCom.
This document was approved during the closing plenary session of the 802.11 working group on July 22, 2011.
  Passed in the Working Group x-x-x
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 3: TGs is ready for RevCom
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Recirculation ballots are complete
After the last recirculation ballot:
  The approval percentage was 97.2%.
  There were no new valid disapprove votes.
  There were no new valid disapprove comments.
  No changes were made as a result of the final recirculation ballot.
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 4: IEEE 802 Sponsor Ballot Results – P802.11s
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Draft | Opened | Closed | Days | Ballot Type | Pool | Approve | Disapprove | Abstain | Return
D7.0 | 2010-10-02 | 2010-11-01 | 30 | Initial | 184 | 123 95% | 6 5% | 10 7% | 139 83%
D8.0 | 2010-12-20 | 2011-01-10 | 21 | Recirc 1 | 184 | 131 96% | 6 4% | 11 7% | 148 88%
D9.0 | 2011-02-18 | 2011-03-05 | 15 | Recirc 2 | 184 | 134 95% | 7 5% | 9 6% | 150 88%
D10.0 | 2011-03-25 | 2011-04-09 | 15 | Recirc 3 | 184 | 140 97% | 5 3% | 9 6% | 154 89%
D11.0 | 2011-04-22 | 2011-05-07 | 15 | Recirc 4 | 184 | 140 97% | 5 3% | 9 6% | 154 89%
D12.0 | 2011-05-20 | 2011-06-04 | 15 | Recirc 5 | 184 | 141* 97% | 4 3% | 9 6% | 154 89%
*After the final recirculation ballot, two of the disapprove voters indicated their wish to change their vote form “Disapprove” to “Approve” increasing approval rate to 99%
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 5: Comments by Ballot – P802.11s
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Draft | Ballot | Total | Known Unsatisfied
D7.0 | Initial | 307 | 2
D8.0 | Recirc 1 | 367 | 0
D9.0 | Recirc 2 | 291 | 0
D10.0 | Recirc 3 | 246 | 0
D11.0 | Recirc 4 | 236 | 0
D12.0 | Recirc 5 | 1 | 0
Total |  | 1448 | 2
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 6: Unsatisfied Comments by Commenter
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Commenter | D7.0 | D8.0 | D9.0 | D10.0 | D11.0 | D12.0 | Total
J. Rosdahl (CSR) | 1 |  |  |  |  |  | 1
M. Benveniste (En-aerion) | 1 |  |  |  |  |  | 1
Total | 2 | 0 | 0 | 0 | 0 | 0 | 2
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 7: Unsatisfied Comments – Topics
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Topic | #Comments
Definition | 1
MAC | 1
Total | 2
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 8: Unsatisfied comments
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icon to the right to open this.
A copy of the unsatisfied comments presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 9: Mandatory coordination
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D7.0 | July 2010 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>
doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 10: 802.11 EC Motion –Approval to send P802.11s to RevCom
July 2011
D. Denteneer (Philips), B.Kraemer (Marvell)
Slide <number>
Motion: Approve sending P802.11s D12.0 to RevCom.
Moved: Bruce Kraemer Second: Jon Rosdahl
Working Group vote on the motion passes: y-n-a
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>
doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>