## Slide 1: P802.11aa Report to EC on Conditional Approval to go to Sponsor Ballot
Date: 2011-07-22
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11aa to Sponsor Ballot.
This document was approved during the closing plenary session of the 802.11 working group on July 22, 2011.
  Passed in the Task Group x-x-x
  Passed in the Working Group x-x-x

## Slide 3
P802.11aa Stability
Chart: Ballot
| 164 | 170 | 173 | 175 | 179
Comments | 999 | 327 | 422 | 93 | 132
Pages | 112 | 126 | 139 | 145 | 146
Disapprove Voters | 32 | 32 | 30 | 18 | 12

## Slide 4: 802.11 WG Letter Ballot Results – P802.11aa
Ballot ID | Ballot Close Date | Title | Pool | Return | %Return | Abstain | % Abstain | Approve | Disapprove | %Approve
164 | 10 July 2010 | Technical Letter Ballot Draft1.0 | 257 | 180 | 70.74 | 37 | 20.56 | 112 | 31 | 78.32
170 | 08 Dec 2010 | I Recirculation Letter Ballot Draft 2.0 | 257 | 185 | 71.98 | 36 | 19.46 | 117 | 32 | 78.52
173 | 24 Feb 2011 | II Recirculation Ballot Draft 3.0 | 257 | 194 | 75,49 | 37 | 19.07 | 127 | 30 | 80.89
175 | 09 Apr 2011 | III Recirculation Ballot Draft 4.0 | 257 | 195 | 75.8 | 37 | 19.0 | 135 | 23 | 85.4
179 | 17 Jun 2011 | IV Recirculation Ballot Draft 5.0 | 257 | 196 | 76.3 | 39 | 19.9 | 142 | 15 | 90.4
179.1 | 20 July 2011 | Post IV Recirculation Ballot update | 257 | 196 | 76.3 | 39 | 19.9 | 144 | 13 | 91.72

## Slide 5: Unsatisfied comments by commenter
Name | LB164 | LB170 | LB173 | LB175 | LB179 | Total
Raja Banerjea | 7 | 5 | 8 | 5 |  | 25
Wynona Jacobs |  |  | 1 |  |  | 1
Paul Lambert | 2 |  |  |  |  | 2
Andrew Myles |  |  |  | 1 |  | 1
Henry Ptasinski | 1 | 4 |  |  | 12 | 17
Robert Stacey |  |  |  |  | 1 | 1
Adrian Stephens |  |  |  |  | 1 | 1
Hongyuan Zhang |  |  | 1 |  |  | 1
Total | 10 | 9 | 10 | 6 | 14 | 49

## Slide 6: Unsatisfied Comments – Topics
Topic | #Comments
Overlapping BSS | 6
Groupcast with Retries | 32
Stream Classification Service | 8
Interworking | 0
Miscellaneous (Editorial) | 3
Total | 49

## Slide 7: Disapprove Voters
 | Name
1 | Raja Banerjea
2 | Matthew Fischer
3 | David Goodall
4 | Chris Hansen
5 | Brian Hart
6 | Wynona Jacobs
7 | Paul Lambert
8 | Andrew Myles
9 | Henry Ptasinski
10 | Robert Stacey
11 | Adrian Stephens
12 | Qi Wang
13 | Hongyuan Zhang

## Slide 8: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved during working group ballot may be found in document: 11-11-1070-02, a copy of this is attached.
  Double click on the icon to the right to open this.
A copy of the unsatisfied comments presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 9: TGaa Timeline
Fifth WG Ballot (D6.0) | Open 29-Jul-11 | Close 13-Aug-11
Clean recirculation (D6.0) | 23-Aug-11 | 02-Sep-11
Pool formation | 15-May-11 | 30-Jun-11
First sponsor ballot | 07-Sep-11 | 17-Oct-11
Second sponsor ballot | 14-Nov-11 | 29-Nov-11
Third sponsor ballot | 05-Dec-11 | 20-Dec-11
Fourth sponsor ballot | 20-Jan-12 | 04-Feb-12
EC to RevCom | Mar-12 | 
RevCom to SB | Jun-12 | 

## Slide 10: 802.11 EC Motion – <agenda item#> Conditional Approval to send P802.11aa to Sponsor Ballot
Motion:
Grant conditional approval to forward P802.11aa to Sponsor Ballot.
Moved: Bruce Kraemer 2nd: Jon Rosdahl
  Yes No Abstain
Working Group 11 vote on the Motion Passed: <for> y, <against> n, <abstain> a