## Slide 1
Date: 2011-11-07
Authors:
P802.11ad Report to EC on Conditional Approval to go to Sponsor Ballot

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ad Draft 5.0 to Sponsor Ballot.
This document was approved during the closing plenary session of the 802.11 working group on 11 November 2011.
  Passed in the Working Group X yes, Y no , Z abstain

## Slide 3: P802.11ad Draft Stability
Draft | Date | Number of Pages
1.0 | Sept 2010 | 385
2.0 | March 2011 | 500
3.0 | May 2011 | 552
4.0 | July 2011 | 597
5.0 | Sept 2011 | 601

## Slide 4: 802.11 WG Letter Ballot Results – P802.11ad
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
168 | 24 Oct 2010 | Technical Letter Ballot for TGad draft 1.0 | Technical | 278 | 213 | 77 | 26 | 12 | 163 | 24 | 87
174 | 5 April 2011 | First Recirculation Ballot for TGad draft 2.0 | Recirculation | 278 | 225 | 81 | 25 | 11 | 175 | 25 | 88
177 | 1 June 2011 | Second Recirculation Ballot for TGad draft 3.0 | Recirculation | 278 | 228 | 82 | 24 | 11 | 188 | 16 | 92
183 | 9 Aug 2011 | Third Recirculation Ballot for TGad draft 4.0 | Recirculation | 278 | 228 | 82 | 22 | 10 | 195 | 11 | 95
185 | 6 Oct 2011 | Fourth Recirculation Ballot for TGad draft 5.0 | Recirculation | 278 | 228 | 82 | 19 | 8 | 196 | 13 | 94
 |  | Post Ballot 185 vote changes |  | 278 | 228 | 82 | 19 | 8 | 197 | 12 | 94

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11ad
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
168 | 24 Oct 2010 | Technical Letter Ballot for TGad draft 1.0 | 1229 (670 T, 559 E)
174 | 5 April 2011 | First Recirculation Ballot for TGad draft 2.0 | 330 (198 T, 132 E)
177 | 1 June 2011 | Second Recirculation Ballot for TGad draft 3.0 | 214 (133 T, 81 E)
183 | 9 Aug 2011 | Third Recirculation Ballot for TGad draft 4.0 | 165 (95 T, 70 E)
185 | 6 Oct 2011 | Fourth Recirculation Ballot for TGad draft 5.0 | 41 (27 T, 14 E)

## Slide 6: Unsatisfied Technical comments by commenter
Voter | LB168 | LB174 | LB177 | LB183 | LB185 |  | Total
Ashley, Alex (NDS Limited) | 18 |  | 14 |  | 3 |  | 35
Bahr, Michael (Siemens AG) | 6 |  |  |  |  |  | 6
Chaplin, Clint F (SAMSUNG) | 13 | 5 | 5 | 3 |  |  | 26
Hamilton, Mark (Polycom, Inc.) | 24 | 9 | 7 | 8 | 3 |  | 51
Hiertz, Guido R. (Philips) | 33 |  |  |  |  |  | 33
Hunter, David (TimeFactor) |  |  |  | 47 | 16 |  | 63
Ji, Lusheng (AT&T) | 1 |  |  |  |  |  | 1
Marshall, Bill (AT&T Labs Research) | 37 |  |  |  |  |  | 37
Mccann, Stephen (Research In Motion Limited) |  |  |  |  | 3 |  | 3
Miller, Robert R (AT&T) | 4 |  |  |  |  |  | 4
Rosdahl, Jon W (CSR) |  | 8 | 13 | 30 |  |  | 51
Vlantis, George A (STMicroelectronics) |  |  |  |  | 1 |  | 1

## Slide 7: Unsatisfied Technical Comments – Topics
Topic | Beamforming | PHY | MAC (frame formats) | MAC (MLME) | MAC (Others) | General | Total
Ashley, Alex (NDS Limited) |  |  | 19 |  | 9 | 7 | 35
Bahr, Michael (Siemens AG) |  |  | 6 |  |  |  | 6
Chaplin, Clint F (SAMSUNG) |  |  | 8 | 1 | 9 | 8 | 26
Hamilton, Mark (Polycom, Inc.) |  |  | 9 | 6 | 1 | 35 | 51
Hiertz, Guido R. (Philips) |  |  | 4 |  | 21 | 8 | 33
Hunter, David (TimeFactor) |  |  | 11 | 4 | 17 | 31 | 63
Ji, Lusheng (AT&T) |  |  |  |  | 1 |  | 1
Marshall, Bill (AT&T Labs Research) |  |  | 17 | 1 | 15 | 4 | 37
Mccann, Stephen (Research In Motion Limited) |  |  |  |  | 1 | 2 | 3
Miller, Robert R (AT&T) | 1 | 1 |  | 1 | 1 |  | 4
Rosdahl, Jon W (CSR) | 8 |  | 18 | 4 | 13 | 8 | 51
Vlantis, George A (STMicroelectronics) |  |  |  |  |  | 1 | 1
Total | 9 | 1 | 93 | 17 | 88 | 105 | 311

## Slide 8: Unsatisfied Editorial comments by commenter
Voter | LB168 | LB174 | LB177 | LB183 | LB185 |  | Total
Ashley, Alex (NDS Limited) | 6 |  | 3 |  | 4 |  | 13
Bahr, Michael (Siemens AG) |  |  |  |  |  |  | 0
Chaplin, Clint F (SAMSUNG) | 22 | 8 | 4 | 3 |  |  | 37
Hamilton, Mark (Polycom, Inc.) |  |  |  |  |  |  | 0
Hiertz, Guido R. (Philips) |  |  |  |  |  |  | 2
Hunter, David (TimeFactor) |  |  |  | 13 | 7 |  | 20
Ji, Lusheng (AT&T) | 2 |  |  |  |  |  | 2
Marshall, Bill (AT&T Labs Research) | 19 |  |  |  |  |  | 19
Mccann, Stephen (Research In Motion Limited) |  |  |  |  |  |  | 0
Miller, Robert R (AT&T) |  |  |  |  |  |  | 0
Rosdahl, Jon W (CSR) |  | 3 | 9 | 20 |  |  | 32
Vlantis, George A (STMicroelectronics) |  |  |  |  |  |  | 0

## Slide 9: Unsatisfied Editorial Comments – Topics
Topic | Beamforming | PHY | MAC (frame formats) | MAC (MLME) | MAC (Others) | General | Total
Ashley, Alex (NDS Limited) |  | 1 | 2 | 1 | 2 | 7 | 13
Bahr, Michael (Siemens AG) |  |  |  |  |  |  | 0
Chaplin, Clint F (SAMSUNG) |  | 1 | 7 | 7 | 14 | 8 | 37
Hamilton, Mark (Polycom, Inc.) |  |  |  |  |  |  | 0
Hiertz, Guido R. (Philips) |  |  |  |  | 2 |  | 2
Hunter, David (TimeFactor) |  |  | 3 |  | 3 | 14 | 20
Ji, Lusheng (AT&T) | 1 |  |  |  | 1 |  | 2
Marshall, Bill (AT&T Labs Research) |  |  | 7 |  |  | 12 | 19
Mccann, Stephen (Research In Motion Limited) |  |  |  |  |  |  | 0
Miller, Robert R (AT&T) |  |  |  |  |  |  | 0
Rosdahl, Jon W (CSR) | 9 |  | 9 | 1 | 6 | 7 | 32
Vlantis, George A (STMicroelectronics) |  |  |  |  |  |  | 0
Total | 10 | 1 | 21 | 2 | 14 | 40 | 125

## Slide 10: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 11: TGad Timeline
 | Open | Close
Fifth recirculation (TGad D5.0) | 11-Nov-11 | 20-Nov-11
First sponsor ballot | 14-Dec-11 | 13-Jan-12
Second sponsor ballot | 13-Mar-12 | 27-Mar-12
Third sponsor ballot | 16-Apr-12 | 30-Apr-12
Fourth sponsor ballot | 17-May-12 | 31-May-12
Fifth sponsor ballot | 16-Jun-12 | 30-Jun-12
EC to RevCom July-12 |  | 
RevCom to SB Dec-12 |  |