## Slide 1
Date: 2011-12-02
Authors:
P802.11ad Report to EC on Meeting Terms of Conditional Approval to go to Sponsor Ballot

## Slide 2: Summary
The IEEE 802 Executive Committee (EC) granted conditional approval to P802.11ad to proceed to sponsor ballot at its closing plenary on 2011-11-11.
P802.11ad D5.0 has completed its fifth recirculation ballot, achieving 95% approval and meeting the terms of the conditional approval.
This presentation is the report to the IEEE 802 executive committee in support of completion of the requirements for conditional approval to proceed to sponsor ballot.
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page 2

## Slide 3: Meeting the terms of conditional approval
As per LMSC OM Clause 14:
a) Recirculation ballot is completed. Generally, the recirculation ballot and resolution should occur in accordance with the schedule presented at the time of conditional approval.
  The Ballot occurred, in accordance with the schedule presented to the EC in document 11-11/1447r3. The recirculation running at the time conditional approval was granted completed on schedule.
b) After resolution of the recirculation ballot is completed, the approval percentage is at least 75% and there are no new valid DISAPPROVE votes.
  The approval percentage is 95%.
  There are no new DISAPPROVE votes.
c) No technical changes, as determined by the WG Chair, were made as a result of the recirculation ballot.
  No changes were made as a result of the recirculation ballot.
d) No new valid DISAPPROVE comments on new issues that are not resolved to the satisfaction of the submitter from existing DISAPPROVE voters
  During the last recirculation, 23 comments were received. Of these only 10 comments were from DISAPPROVE voters. None of these comments were on new issues.
  Therefore, no new DISAPPROVE comments were received.

## Slide 4: Meeting the terms of conditional approval - continued
e) If the WG Chair determines that there is a new invalid DISAPPROVE comment or vote, the WG Chair shall promptly provide details to the Sponsor.
There are no new DISAPPROVE votes
The 10 new DISAPPOVE comments from existing DISAPPROVE votes were a continuation of comments and issues from the previous recirculation.
f) The WG Chair shall immediately report the results of the ballot to the Sponsor including: the date the ballot closed, vote tally and comments associated with any remaining disapproves (valid and invalid), the WG responses and the rationale for ruling any vote invalid.
The ballot closed on 2011-11-24at 23:59 ET
The vote tally: For: 197, against: 11, abstain: 21. 82.4% return., 94.7% affirmative.
The comments associated with remaining disapproves are included in slides 8-11 of this deck.
No Disapprove votes have been ruled invalid.

## Slide 5: P802.11ad Draft Stability
Draft | Date | Number of Pages
1.0 | Sept 2010 | 385
2.0 | March 2011 | 500
3.0 | May 2011 | 552
4.0 | July 2011 | 597
5.0 | Sept 2011 | 601

## Slide 6: 802.11 WG Letter Ballot Results – P802.11ad
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
168 | 24 Oct 2010 | Technical Letter Ballot for TGad draft 1.0 | Technical | 278 | 213 | 77 | 26 | 12 | 163 | 24 | 87
174 | 5 April 2011 | First Recirculation Ballot for TGad draft 2.0 | Recirculation | 278 | 225 | 81 | 25 | 11 | 175 | 25 | 88
177 | 1 June 2011 | Second Recirculation Ballot for TGad draft 3.0 | Recirculation | 278 | 228 | 82 | 24 | 11 | 188 | 16 | 92
183 | 9 Aug 2011 | Third Recirculation Ballot for TGad draft 4.0 | Recirculation | 278 | 228 | 82 | 22 | 10 | 195 | 11 | 95
185 | 6 Oct 2011 | Fourth Recirculation Ballot for TGad draft 5.0 | Recirculation | 278 | 228 | 82 | 19 | 8 | 196 | 13 | 94
186 | 24 Nov 2011 | Fifth Recirculation Ballot for TGad draft 5.0 | Recirculation | 278 | 228 | 82 | 21 | 9 | 197 | 11 | 95

## Slide 7: 802.11 WG Letter Ballot Comments – P802.11ad
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
168 | 24 Oct 2010 | Technical Letter Ballot for TGad draft 1.0 | 1229 (670 T, 559 E)
174 | 5 April 2011 | First Recirculation Ballot for TGad draft 2.0 | 330 (198 T, 132 E)
177 | 1 June 2011 | Second Recirculation Ballot for TGad draft 3.0 | 214 (133 T, 81 E)
183 | 9 Aug 2011 | Third Recirculation Ballot for TGad draft 4.0 | 165 (95 T, 70 E)
185 | 6 Oct 2011 | Fourth Recirculation Ballot for TGad draft 5.0 | 41 (27 T, 14 E)
186 | 24 Nov 2011 | Fifth Recirculation Ballot for TGad draft 5.0 | 23 (22 T, 1 E)

## Slide 8: Unsatisfied Technical comments by commenter
Voter | LB168 | LB174 | LB177 | LB183 | LB185 | LB186 | Total
Ashley, Alex (NDS Limited) | 10 |  |  |  | 3 | 5 | 18
Bahr, Michael (Siemens AG) | 6 |  |  |  |  |  | 6
Chaplin, Clint F (SAMSUNG) | 13 | 5 | 5 | 3 |  |  | 26
Hamilton, Mark (Polycom, Inc.) | 24 | 9 | 7 | 8 | 3 | 4 | 55
Hiertz, Guido R. (Philips) | 33 |  |  |  |  |  | 33
Hunter, David (TimeFactor) |  |  |  | 47 | 16 |  | 63
Ji, Lusheng (AT&T) | 1 |  |  |  |  |  | 1
Marshall, Bill (AT&T Labs Research) | 37 |  |  |  |  |  | 37
Mccann, Stephen (Research In Motion Limited) |  |  |  |  | 3 |  | 3
Miller, Robert R (AT&T) | 4 |  |  |  |  |  | 4
Rosdahl, Jon W (CSR) |  | 2 | 13 | 30 |  |  | 45
Total |  |  |  |  |  |  | 291

## Slide 9: Unsatisfied Technical Comments – Topics
Topic | Beamforming | PHY | MAC (frame formats) | MAC (MLME) | MAC (Others) | General | Total
Ashley, Alex (NDS Limited) |  |  | 8 |  | 6 | 4 | 18
Bahr, Michael (Siemens AG) |  |  | 6 |  |  |  | 6
Chaplin, Clint F (SAMSUNG) |  |  | 8 | 1 | 10 | 8 | 30
Hamilton, Mark (Polycom, Inc.) |  |  | 9 | 6 | 1 | 38 | 51
Hiertz, Guido R. (Philips) |  |  | 4 |  | 21 | 8 | 33
Hunter, David (TimeFactor) |  |  | 11 | 4 | 17 | 31 | 63
Ji, Lusheng (AT&T) |  |  |  |  | 1 |  | 1
Marshall, Bill (AT&T Labs Research) |  |  | 17 | 1 | 15 | 4 | 37
Mccann, Stephen (Research In Motion Limited) |  |  |  |  | 1 | 2 | 3
Miller, Robert R (AT&T) | 1 | 1 |  | 1 | 1 |  | 4
Rosdahl, Jon W (CSR) | 8 |  | 15 | 4 | 10 | 8 | 45
Total | 9 | 1 | 76 | 17 | 81 | 99 | 291

## Slide 10: Unsatisfied Editorial comments by commenter
Voter | LB168 | LB174 | LB177 | LB183 | LB185 | LB186 | Total
Ashley, Alex (NDS Limited) | 3 |  |  |  | 4 |  | 7
Chaplin, Clint F (SAMSUNG) | 22 | 8 | 4 | 3 |  |  | 37
Hamilton, Mark (Polycom, Inc.) |  |  |  |  |  | 1 | 1
Hiertz, Guido R. (Philips) |  |  |  |  |  |  | 2
Hunter, David (TimeFactor) |  |  |  | 13 | 7 |  | 20
Ji, Lusheng (AT&T) | 2 |  |  |  |  |  | 2
Marshall, Bill (AT&T Labs Research) | 19 |  |  |  |  |  | 19
Rosdahl, Jon W (CSR) |  | 1 | 9 | 20 |  |  | 30
Total |  |  |  |  |  |  | 118

## Slide 11: Unsatisfied Editorial Comments – Topics
Topic | Beamforming | PHY | MAC (frame formats) | MAC (MLME) | MAC (Others) | General | Total
Ashley, Alex (NDS Limited) |  | 1 | 1 | 1 | 2 | 2 | 7
Chaplin, Clint F (SAMSUNG) |  | 1 | 7 | 7 | 14 | 8 | 37
Hiertz, Guido R. (Philips) |  |  |  |  | 2 |  | 2
Hunter, David (TimeFactor) |  |  | 3 |  | 3 | 14 | 20
Ji, Lusheng (AT&T) | 1 |  |  |  | 1 |  | 2
Marshall, Bill (AT&T Labs Research) |  |  | 7 |  |  | 12 | 19
Rosdahl, Jon W (CSR) | 9 |  | 7 | 1 | 7 | 6 | 30
Mark Hamilton (Polycom, Inc) |  |  |  |  |  | 1 | 1
Total | 10 | 2 | 25 | 9 | 29 | 42 | 118

## Slide 12: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 13: TGad Timeline
 | Open | Close
Fifth recirculation (TGad D5.0) (completed) | 9-Nov-11 | 24-Nov-11
First sponsor ballot | 19-Dec-11 | 18-Jan-12
Second sponsor ballot | 13-Mar-12 | 27-Mar-12
Third sponsor ballot | 16-Apr-12 | 30-Apr-12
Fourth sponsor ballot | 17-May-12 | 31-May-12
Fifth sponsor ballot | 16-Jun-12 | 30-Jun-12
EC to RevCom July-12 |  | 
RevCom to SB Dec-12 |  | 

## Slide 14: Backup
R3 of this document was approved during the plenary session of the 802.11 working group on 9 November 2011.
  Passed in the Working Group 73 yes, 0 no , 11 abstain