IEEE P802.11
Wireless LANs

| Minutes of TGmb – Nov 2011 Atlanta |
| --- |
| Date: 2011-11-08 |
| Author(s): |
| Name | Affiliation | Address | Phone | email |
| Jon Rosdahl | CSR | 10871 N 5750 W Highland, UT 84003 | +1-801-492-4023 | jrosdahl@ieee.org |

1.0 TGmb Tuesday PM1

  - Called to order by Dorothy at 1:30pm

  - Introduction of TG officers.

  - Agenda slides are in 11-11/1423r1

  - Remind WG rules and Patent Policy

    - Displayed slides and material

    - Call for Potentially Essential Patents –

      - None were identified

  - Review Proposed Agenda

      - Chair’s Welcome, Status, Review of Objectives, Approve Agenda, prior minutes

      - Review ExCom Presentation (11-1533)

      - Timeline and Schedule

      - Interpretation Requests (if any)

    - Cancel the Wed pm2 slot

    - Approved agenda as listed in 11-11/1423r2

  - Revew Minutes

    - No objection to the minutes

    - Approved as posted

  - Editor Report – Doc 11-11/0042r7

    - Review report

    - Review comment summary that came on recirc 5 (1005)

    - Review Comment Status

    - To avoid some errors in the final versions, we double checked all the changes.

    - Review Plan going forward.

      - Conference Calls are actually 15th and 18th Nov (if needed) 10am ET.

      - Conference Call for Dec will need to be scheduled.

      - Review rules of Recirc on the final two planned recircs

      - Continuous Process Deadline is thought to be Dec 14th.

      - If IEEE editors get the file sooner in Dec, then we can shoot for publication date at the latest as the first part of April…it may be earlier.

        - It may be earlier in March.

      - We should have sources by mid Nov to give to IEEE publication editor

  - Review EC presentation in Doc 11-11/1533r0

    - Explain what the package is for and why we have prepared it.

    - The document was opened for editing for revision 1.

    - Review outstanding comment status

    - After commentors reply to requests on outstanding unknown unsatisfied comments, the report will be updated.

  - Motion #139:

    - Move to approve 11-11-1533  as the TGmb report to the EC requesting conditional approval to go to RevCom, and authorize the chair to update the comment information as required.

    - Moved :Jon Rosdahl, 2nd Michael Montemurro

    - Results: 13-0-0 motion passes.

  - Review Plan of Record.

  - November to January Meeting Planning:

    - Sponsor Recirc Ballot closes on Nov 13

    - Conference Calls: 15 aand 18th of Nov (1 hour – 10 ET).and Dec 2nd.

      - Additional dates if required can be announced later.

    - No AdHoc meeting planned

  - Interpretation Requests

    - Reviewed process

    - Effective Jan 2012, this process will cease

      - Jon gave a short explaination of why.

  - Revision PAR Plan

    - Review Current Process

      - Once 3 Amendments are complete, the revision process must start.

      - Expect that by Dec 2012 AE, AD, and AA will be done, so we would start a new revision process again.

    - July 2012, we would start a new revision PAR for the next revision.

    - Question on the Revision process was asked and explained.

      - There is an 802 EC Task forc meeting on the process of Roll-ups on Wednesday

  - Plan for the rest of the Week:

    - There will be a motion on Friday to ensure time to get all the feedback rolled-up and updated in the presentation. Brought by Dorothy Chair TGmb.

    - Can we remove the Thursday Session.

      - No objection to dropping Thursday PM1 Session.

  - We hope to resolve all the comments on the first Telecon, but will have the second one if necessary.

  - We have completed all the work for the Task Group for this week.

  - Adjorned at 2:33pm

References:

Agenda Slides:

https://mentor.ieee.org/802.11/dcn/11/11-11-1423-02-000m-nov-2011-agenda.ppt

https://mentor.ieee.org/802.11/dcn/11/11-11-1423-01-000m-nov-2011-agenda.ppt

Editor Report:

https://mentor.ieee.org/802.11/dcn/11/11-11-0042-07-000m-tgmb-editor-reports-2011.ppt

Excom Request Report:

https://mentor.ieee.org/802.11/dcn/11/11-11-1533-00-000m-excom-request-to-proceed-to-revcom.ppt

Approved Minutes:

https://mentor.ieee.org/802.11/dcn/11/11-11-1241-00-000m-minutes-of-tgmb-sept-2011-okinawa-japan.doc

https://mentor.ieee.org/802.11/dcn/11/11-11-1406-03-000m-oct-2011-teleconferences.doc

# Text boxes

Abstract

Minutes of TGmb meetings during the November 802.11 Plenary Session.