## Slide 1: P802.11 REVmb report to EC on request for conditional approval to proceed to RevCom
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Date: 2011-11-10
Authors:
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 2: Summary
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
P802.11REVmb D12.0 is currently in recirculation ballot
The most recently completed ballot (the 5th recirculation on D11.0) achieved 94% approval
This presentation is the report to the IEEE 802 executive committee in support of a request for conditional approval to proceed to IEEE-SA RevCom
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>
doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page <number>

## Slide 3: IEEE 802 Sponsor Ballot Results – P802.11REVmb
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Draft | Opened | Closed | Days | Pool | For |  | Against |  | Abstain |  | Return |  | #Cmnts
 |  |  |  |  |  | % |  | % |  | % |  | % | 
6.00 | 2010-09-21 | 2010-11-05 | 45 | 186 | 122 | 86.5 | 19 | 13.5 | 9 | 6 | 150 | 80.6 | 454
7.00 | 2011-02-03 | 2011-02-18 | 15 | 186 | 132 | 90.4 | 14 | 9.6 | 9 | 5.8 | 155 | 83.3 | 132
8.00 | 2011-03-25 | 2011-04-14 | 20 | 186 | 136 | 91.9 | 12 | 8.1 | 10 | 6.3 | 158 | 84.9 | 863
9.00 | 2011-06-02 | 2011-06-22 | 20 | 186 | 139 | 93 | 11 | 7 | 10 | 6 | 160 | 86 | 208
10.00 | 2011-08-18 | 2011-09-07 | 20 | 186 | 142 | 92 | 13 | 8 | 9 | 5 | 164 | 88 | 257
11.00 | 2011-10-07 | 2011-10-22 | 15 | 186 | 147 | 94 | 9 | 5 | 8 | 5 | 164 | 88 | 92
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 4: Revision – 802.11
Revision of IEEE Std 802.11™-2007 as amended by
  IEEE Std 802.11k™-2008
  IEEE Std 802.11r™-2008
  IEEE Std 802.11y™-2008
  IEEE Std 802.11w™-2009
  IEEE Std 802.11n™-2009
  IEEE Std 802.11p™-2010
  IEEE Std 802.11z™-2010
  IEEE Std 802.11v™-2011
  IEEE Std 802.11u™-2011
  IEEE Std 802.11s™-2011
1200 pages to 2910 Pages
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 5: Mandatory Coordination
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Slide <number>
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D11.0 | Nov 11 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>
doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page <number>

## Slide 6: Comments by Ballot – P802.11REVmb
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Draft | Ballot | Not part of “no” vote | Satisfied | Unsatisfied | Total
6.00 | Initial Sponsor Ballot | 54 | 394 | 16 | 464
7.00 | First Recirc | 45 | 129 | 4 | 178
8.00 | Second Recirc | 86 | 481 | 296 | 863
9.00 | Third Recirc | 30 | 178 | 8 | 216
10.00 | Fourth Recirc | 65 | 181 | 11 | 257
11.00 | Fifth Recirc | 77 | 8 | 8 | 93
Total |  | 357 | 1371 | 343 | 2071
Note, counts are expanded here by comments received from outside the MyBallot system (late comments, comments from ISO and “unpacked” comments from attachments to MyBallot comments)
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 7: Unsatisfied Comments by Commenter
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Commenter | Initial | R1 | R2 | R3 | R4 | R5 | Total
Fischer, Matthew |  |  |  |  | 2 | 2 | 4
Hiertz, Guido | 11 |  |  |  |  |  | 11
Hunter, David | 2 | 4 | 295 | 8 | 6 |  | 315
Kraemer, Bruce |  |  | 1 |  |  | 4 | 5
Rosdahl, Jon | 3 |  |  |  | 3 | 1 | 7
Vlantis, George |  |  |  |  |  | 1 | 1
Grand Total | 16 | 4 | 296 | 8 | 11 | 8 | 343
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 8: Analysis of unsatisfied comments – top categories
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
Use of “can” vs “may” – 290 remain unsatisfied
  Use of “can” in a draft has been validated with editorial staff
Assorted MAC – 30
Inclusion of the term “Wireless Distribution System (WDS)” – 11
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 9: Unsatisfied comments
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
The composite of all unsatisfied comments and the resolutions approved by the ballot resolution committee during sponsor ballot is attached.
  Double click on the icons to the right to open.
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 10: REVmb Timeline
November 2011
D. Stanley (Aruba), B.Kraemer (Marvell)
Slide <number>
6th Recirculation (Draft 12.0) | Open 2011-11-04 | Close 2011-11-13
7th Recirculation (Draft 12.0 unchanged) | 2011-11-21 | 2011-11-30
RevCom – Submit to continuous process Dec 2011 |  | 
Notes: doc.: IEEE 802.11-10/0800r9
November 2010
        Bruce Kraemer, Marvell
Page <number>

## Slide 11: TGmb Conditional Approval to RevCom
Approve document 11-11/1533r1 as the Report to the IEEE 802 Executive Committee (EC) on the requirements for conditional approval to forward P802.11REVmb to RevCom, and
Empower the chair to make editorial changes if required, and
Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11REVmb to RevCom.
Moved: Dorothy Stanley (on behalf of TGmb)
Seconded:
In TGmb (similar motion on approval of report):
  Moved: Jon Rosdahl, Seconded: Mike Montemurro
  Motion passes: Result: 13-0-0
Nov 2011
Adrian Stephens, Intel Corporation
Slide <number>
Notes: doc.: IEEE 802.11-06/0528r0
May 2006
        Bruce Kraemer, Marvell
Page <number>