## Slide 1: P802.11aa Status report to EC on in support of approval to proceed to RevCom
Date: 2011-01-24
Authors:
Name | Company | Address | Phone | Email
Graham Smith | DSP Group | 2941 Sunrise Blvd, Ste 100 Rancho Cordova, CA 95762 | 916 379 8709 | Graham.smith@dspg.com
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | 321 427 4098 | bkraemer@marvell.com
Jan 2012

## Slide 2: Background
Graham Smith (DSP Group),
Slide 2
P802.11aa D8.0 has completed its second recirculation ballot, achieving 100% approval.
During the second re-circulation Sponsor Ballot, 6 comments were received. As well as preparing resolutions to all of the comments, the comment resolution committee did make 4 minor changes. All of the comments and their resolutions are available here
https://mentor.ieee.org/802.11/dcn/11/11-12-0002-02-00aa-second-sb-comments.xls
For convenience, a list of all four changes that were not comment resolutions, are contained here:
https://mentor.ieee.org/802.11/dcn/12/11-12-0132-01-00aa-additional-changes-in-11aa-d9-0.doc
Re-circulation of Sponsor ballot opened on January 17 and closes Jan 27, 2012
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page 2

## Slide 3: Summary
This presentation is the report to the IEEE 802 executive committee in support of completion of the requirements for approval to proceed to IEEE-SA RevCom
Jan 2012
Graham Smith (DSP Group),
Slide 3

## Slide 4: IEEE 802 Sponsor Ballot Results – P802.11aa
Draft | Opened | Closed | Days | Pool | For |  | Against |  | Abstain |  | Return |  | #Cmnts
 |  |  |  |  |  | % |  | % |  | % |  | % | 
6.0 | 2011-09-12 | 2011-10-12 | 30 | 156 | 106 | 93 | 8 | 7 | 9 | 7 | 123 | 79 | 147
7.0 | 2011-11-11 | 2011-11-26 | 15 | 156 | 113 | 96 | 4 | 4 | 9 | 7 | 127 | 81 | 23
8.0 | 2011-12-12 | 2012-01-02 | 21 | 156 | 119 | 99 | 1 | 1 | 11 | 8 | 131 | 84 | 6
8.0 | Post-ballot vote change |  |  | 156 | 120 | 100 | 0 | 0 | 11 | 8 | 131 | 84 | 6

## Slide 5: Mandatory Coordination
Slide 5
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D8.0 | Jan 12 | “Meets all editorial requirements. “
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) | D9.0 | ?? | Request Submitted for “GCR MAC Group Address” by Bruce Kraemer on Jan 11, 2011.
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page 5

## Slide 6: TGaa Approval for submission to RevCom
Approve document 11-12/0179r0 as the report to the IEEE 802 Executive Committee on the requirements for approval to forward P802.11aa to RevCom, and
Empower the chair to make editorial changes if required, and
On completion of the third sponsor ballot recirculation, if this ballot is successful, request the IEEE 802 Executive Committee to forward P802.11aa to RevCom.
[Moved by <name> on behalf of <group>
<group> vote:
Moved: <name>, Seconded: <name>, Result: y-n-a]