## Slide 1: P802.11aa Status report to EC in support of approval to proceed to RevCom
Date: 2011-01-31
Authors:
Name | Company | Address | Phone | Email
Graham Smith | DSP Group | 2941 Sunrise Blvd, Ste 100 Rancho Cordova, CA 95762 | 916 379 8709 | Graham.smith@dspg.com
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | 321 427 4098 | bkraemer@marvell.com
Jan 2012

## Slide 2: Background
Graham Smith (DSP Group),
Slide 2
P802.11aa D9.0 has completed its third recirculation ballot, achieving 100% approval with 0 negative votes with comments and 0 negative votes without comments.
Notes: doc.: IEEE 802.11-08/1437r1
November 2008
        Bruce Kraemer, Marvell
Page 2

## Slide 3: Summary
This presentation is the report to the IEEE 802 executive committee in support of completion of the requirements for approval to proceed to IEEE-SA RevCom
Jan 2012
Graham Smith (DSP Group),
Slide 3

## Slide 4: IEEE 802 Sponsor Ballot Results – P802.11aa
Draft | Opened | Closed | Days | Pool | For |  | Against |  | Abstain |  | Return |  | #Cmnts
 |  |  |  |  |  | % |  | % |  | % |  | % | 
6.0 | 2011-09-12 | 2011-10-12 | 30 | 156 | 106 | 93 | 8 | 7 | 9 | 7 | 123 | 79 | 147
7.0 | 2011-11-11 | 2011-11-26 | 15 | 156 | 113 | 96 | 4 | 4 | 9 | 7 | 127 | 81 | 23
8.0 | 2011-12-12 | 2012-01-02 | 21 | 156 | 119 | 99 | 1 | 1 | 11 | 8 | 131 | 84 | 6
8.0 | Post-ballot vote change |  |  | 156 | 120 | 100 | 0 | 0 | 11 | 8 | 131 | 84 | 6
9.0 | 2012-01-17 | 2012-01-27 | 10 | 156 | 124 | 100 | 0 | 0 | 11 | 8 | 135 | 86 | 0

## Slide 5: Mandatory Coordination
Slide 5
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D8.0 | Jan 12 | “Meets all editorial requirements”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) | D9.0 See Note* |  | Request Submitted for “GCR MAC Group Address” by Bruce Kraemer on Jan 11, 2011.
*Note: The IEEE SA Editor will insert a value to be provided by the RAC at a
location in the Draft that is flagged with an Editor’s note.
Notes: doc.: IEEE 802.11-09/0674r0
June 2009
        Bruce Kraemer, Marvell; Adrian Stephens, Intel
Page 5

## Slide 6: TGaa Approval for submission to RevCom
Approve document 11-12/0179r3 as the report to the IEEE 802 Executive Committee on the requirements for approval to forward P802.11aa to RevCom, and
Empower the chair to make editorial changes if required, and
Request the IEEE 802 Executive Committee to forward P802.11aa to RevCom.
Moved: Ganesh Venkatesan,
Seconded: Ed Reuss ,
Result: 4/0/0