## Slide 1: Smart Grid SC– May 2012
Date: 16 May 2012
Discussion topics during May ECSG Session in Atlanta
Name | Company | Address | Phone | email
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA, 95054 | +1-321-751-3988 | bkraemer@marvell.com
Topic Abstract:
NIST PAP2 activities of interest to 802

## Slide 2: Agenda
High level
PAP02 GOALS, Work plan, Schedule,
Discussion of details as appropriate
Catalog of Standards
Modeling Tool
PAP02 Intro
Cyber Security
Publications and References

## Slide 3
NIST SGIP
PAP02 History

## Slide 4: Major 802 Support Elements in SGIP
NIST
SGIP
PAP#2
OpenSG
SDOs
Smart Grid Strategy
Program management
Document Publication
Utility Requirements
Technology Capabilities

## Slide 5: High Level 802 Goals in the PAP02 Context
Recognition of IEEE 802 wireless standards in NIST Catalog of Standards
Acceptance of wireless standards as viable in Smart Grid deployments

## Slide 6: Major 802 Engagement Opportunities in SGIP
Participate in the PAP02 activity to develop Wireless Guideline 2.0
Prepare and Submit application paperwork for 802 standards to NIST for inclusion in the Catalog of Standards

## Slide 7: PAP#2 Status
Published: Version 1
  NISTIR 7761: NIST Priority Action Plan 2
    Guidelines for Assessing Wireless Standards for Smart Grid Applications
  Wireless Capability Matrix
  Application Communication Requirements Matrix
Extended Work: Update of the Guidelines with goal of completing Version 2 by August 2012
Slide 7
http://collaborate.nist.gov/twiki-sggrid/bin/view/SmartGrid/PAP02Wireless

## Slide 8: Guideline Version 1
Attribute | Standard Information
Identifier of the standard | NIST IR 7761
Title of the standard | Guidelines for Assessing Wireless Standards for Smart Grid Applications
Name of owner organization | NIST
Latest versions, stages, dates | 1
URL(s) for the standard | http://collaborate.nist.gov/twiki-sggrid/pub/SmartGrid/PAP02Objective3/NIST_PAP2_Guidelines_for_Assessing_Wireless_Standards_for_Smart_Grid_Applications_1.0.pdf
http://collaborate.nist.gov/twiki-sggrid/bin/view/SmartGrid/SGIPCosSIFNISTIR7761

## Slide 9: Guideline Sections
Sect 2 Acronyms and Definitions
Sect 3 SG Conceptual Model & Business Requirements
Sect 4 Wireless Technology
Sect 5 Modeling & Evaluation Approach
Sect 6 Factors to Consider
Sect 7 Conclusions
Sect 8 References
Sect 9 Bibliography
Annex (e.g. A, B, C, D, E)

## Slide 10: Annexes
ANNEX A IEEE 802.11
ANNEX B 3GPP LONG TERM EVOLUTION (LTE)
ANNEX C 3GPP HIGH SPEED PACKET ACCESS (HSPA)
ANNEX D CDMA2000 1X AND HIGH RATE PACKET DATA (HRPD)
ANNEX E IEEE 802.16/WIMAX NETWORK
January 2012
Slide 10

## Slide 11: Guideline 1 to 2 Differences
Provide a significantly better method for analyzing/comparing the performance of a wireless technology in a representative physical environment with a specified data load scenario
  Utilize realistic data loading (developed by OpenSG)
  Correct definitions contained in Section 4
  Significantly extend the technology modeling (SDO sub com) in Section 5

## Slide 12: UCAIUG
•The UCA® International Users Group is a not-for-profit corporation consisting of utility user and supplier companies that is dedicated to promoting the integration and interoperability of electric/gas/water utility systems through the use of international standards-based technology. It is a User Group for IEC 61850, the Common Information Model – Generic Interface Definition (CIM/GID as per IEC 61970/61968), advanced metering and demand response via OpenDR.
Our Mission: To enable utility integration through the deployment of open standards by providing a forum in which the various stakeholders in the utility industry can work cooperatively together as members of a common organization to: Influence, select, and/or endorse open and public standards appropriate to the utility market based upon the needs of the membership. Specify, develop and/or accredit product/system-testing programs that facilitate the field interoperability of products and systems based upon these standards. Implement educational and promotional activities that increase awareness and deployment of these standards in the utility industry.

## Slide 13
http://osgug.ucaiug.org/UtiliComm/Shared%20Documents/SG-NET%20PAP%20work-in-progress/Database-wip/database/SGNet-2010mod29Aug2011-5.1.zip
Latest data descriptions
Actors
Flows
Data size
Security levels
Open SG Utility Data Flow information

## Slide 14: SDO Sub group
SDO Sub-group
Purpose: Sub-group open to anyone with technical knowledge interested in contributing to clarifying SDO terms and generating estimates for covered equipment
When: Occurs every Monday effective 8/8/2011 from 9:00 AM to 10:30 AM (UTC-08:00) Pacific Time (US & Canada).
Conference Bridge: +1-858-658-1111 Conference ID: 3827472 Passcode: 0681

## Slide 15: Guideline Sections
Sect 2 Acronyms and Definitions
Sect 3 SG Conceptual Model & Business Requirements
Sect 4 Wireless Technology
Sect 5 Modeling & Evaluation Approach
Sect 6 Factors to Consider
Sect 7 Conclusions
Sect 8 References
Sect 9 Bibliography
Annex (e.g. A, B, C, D, E)
Re-write focus

## Slide 16: Annexes
ANNEX A IEEE 802.11
ANNEX B 3GPP LONG TERM EVOLUTION (LTE)
ANNEX C 3GPP HIGH SPEED PACKET ACCESS (HSPA)
ANNEX D CDMA2000 1X AND HIGH RATE PACKET DATA (HRPD)
ANNEX E IEEE 802.16/WIMAX NETWORK
January 2012
Slide 16

## Slide 17
NIST SGIP
PAP02 Update

## Slide 18: PAP02 Guideline – January Schedule Overview
Wireless Guideline 1 published – Jan 13, 2011
Finalize wireless model – Oct 7, 2011
Revise Sections 2,3,4,5,6,7,8,9,Annex - March 16, 2012
Collect all details on modeling scenarios – Nov 4, 2011
Exercise, refine, output model results – Feb 3, 2012
PAP02 vote on Guideline 2
Submit Guideline 2 to CoS process – April 16, 2012
Wireless Guideline 2 published – Aug 10, 2012

## Slide 19: PAP02 Guideline – March Schedule Overview
Wireless Guideline 1 published – Jan 13, 2011
Revise Sections 2,3,4,5,6,7,8,9,Annex
Model Assessment Tool ready for use– April 13, 2012
Exercise, refine, output model results – May-June, 2012
Draft ready for Group review – August 24, 2012
PAP02 vote on Guideline 2 – October 5, 2012
Submit Guideline 2 to CoS process – October 8, 2012
Wireless Guideline 2 published – February 22, 2013

## Slide 20: OpenSG Status
SG Network TF is please to announce the release of SG Requirements Release 5.1 documentation set that contains the Smart Grid Application Requirements and especially the architectural non-functional telecomm communication network requirements. This version is an incremental release of the content as measured against the 5.0 release 23Aug2011 and contains: 19 payload-groupings (use cases) 204 payloads (asymmetric messages 500 payload-parent-sets 7854 requirement rows (parent and child) payload tab that contains payload: description, attributes, security LICs, security C-I-A risk levels, business rationale for the C-I-A risk values The release 5.1 documentation set of files are listed in the following pdf. This document also identifies where the SG Communications - SG Network TF Shared Documents website the various files are located along with high level description of the file contents. Alternately, use the embedded link to the SG Communications SG Network TF "Latest_Release_Deliverables" folder If you have any questions, please contact Matt Gillmore or Ron Cunningham respectfully Ron Cunningham SG Network TF vice-chair 918-599-2622

## Slide 21: Work in Progress:
January 2012
Slide 21
Chapter 4:
Chapter 5:
Chapter 6:
Range Estimator:

## Slide 22: Range Estimator

## Slide 23: UCAIUG
•The UCA® International Users Group is a not-for-profit corporation consisting of utility user and supplier companies that is dedicated to promoting the integration and interoperability of electric/gas/water utility systems through the use of international standards-based technology. It is a User Group for IEC 61850, the Common Information Model – Generic Interface Definition (CIM/GID as per IEC 61970/61968), advanced metering and demand response via OpenDR.
Our Mission: To enable utility integration through the deployment of open standards by providing a forum in which the various stakeholders in the utility industry can work cooperatively together as members of a common organization to: Influence, select, and/or endorse open and public standards appropriate to the utility market based upon the needs of the membership. Specify, develop and/or accredit product/system-testing programs that facilitate the field interoperability of products and systems based upon these standards. Implement educational and promotional activities that increase awareness and deployment of these standards in the utility industry.

## Slide 24
http://osgug.ucaiug.org/UtiliComm/Shared%20Documents/SG-NET%20PAP%20work-in-progress/Database-wip/database/SGNet-2010mod29Aug2011-5.1.zip
Latest data descriptions
Actors
Flows
Data size
Security levels
Open SG Utility Data Flow information

## Slide 25
802 Smart Grid Teleconference Plans
Calls have been scheduled at 2pm ET on Wednesdays
Call topics between March and May meetings ??
Call Dates to schedule??
Mar 21
Mar 28
Apr 04
Apr 11
Apr 18
Apr 25
May 02

## Slide 26
802 Smart Grid Teleconference Plans
Calls have been scheduled at 2pm ET on Wednesdays
Agreed on one call between January and March meetings
Feb 08 – Telecon to discuss recommended parameters from 11ah and 15.4g to use in the propagation model

## Slide 27
Range Estimator Variables - Example Supplied
Frequency in MHz |  | 2000
BS Antenna Gain dBi |  | 15.0
Tx Amplifier Power per Antenna Element (watts) |  | 10.0
Number of Base Station Tx Antennas |  | 1
Number of Base Station Rx Antennas |  | 1
Base Station Rx Noise Figure dB |  | 4.0
Terminal Type (Actor) |  | Fixed Outdoor Mounted Terminal | Fixed Indoor Self-Installed Terminal | Vehicular Installed Mobile Terminal | Feeder Line Device | Wireless-Enabled Smart Meter | Mobile Handheld Device
Terminal (SS) Antennna Gain dBi |  | 12.0 | 5.0 | 7.0 | 5.0 | 0.0 | -1.0
Tx Amplifier Power per Antenna Element (watts) |  | 5.0 | 0.5 | 0.2 | 2.0 | 0.5 | 0.1
Number of Terminal/(SS) Tx Antennnas |  | 1 | 1 | 1 | 1 | 1 | 1
Number of Terminal/(SS) Rx Antennnas |  | 1 | 1 | 1 | 1 | 1 | 1
Terminal (SS) Rx Noise Figure dB |  | 5.0 | 6.0 | 6.0 | 6.0 | 5.0 | 5.0
DL Channel OH Factor |  | 29.3% | 29.3% | 29.3% | 29.3% | 29.3% | 29.3%

## Slide 28
Range Estimator Variables – 802.15 & 802.11 update
Frequency in MHz |  | 2000
BS Antenna Gain dBi |  | 15.0
Tx Amplifier Power per Antenna Element (watts) |  | 10.0
Number of Base Station Tx Antennas |  | 1
Number of Base Station Rx Antennas |  | 1
Base Station Rx Noise Figure dB |  | 4.0
Terminal Type (Actor) |  | Fixed Outdoor Mounted Terminal | Fixed Indoor Self-Installed Terminal | Vehicular Installed Mobile Terminal | Feeder Line Device | Wireless-Enabled Smart Meter | Mobile Handheld Device
Terminal (SS) Antennna Gain dBi |  | 12.0 | 5.0 | 7.0 | 5.0 | 0.0 | -1.0
Tx Amplifier Power per Antenna Element (watts) |  | 5.0 | 0.5 | 0.2 | 2.0 | 0.5 | 0.1
Number of Terminal/(SS) Tx Antennnas |  | 1 | 1 | 1 | 1 | 1 | 1
Number of Terminal/(SS) Rx Antennnas |  | 1 | 1 | 1 | 1 | 1 | 1
Terminal (SS) Rx Noise Figure dB |  | 5.0 | 6.0 | 6.0 | 6.0 | 5.0 | 5.0
DL Channel OH Factor |  | 29.3% | 29.3% | 29.3% | 29.3% | 29.3% | 29.3%
802.11ah
917.5
0
802.15.4g
917.5
0
Work not yet completed
Complete on conf call

## Slide 29: Choose values
Choose values representative of 802.11ah
Values will be contributed to NIST/PAP2 during the summer
Values will be published as part of Guideline version 2 in the fall

## Slide 30: Choose values
Good- Established SDO sub committee
Group meets for 1.5 hours every Monday
Very significant progress has been made in advancing the Guideline
Significantly rewrote Sections 4,5,6
Generated Range Estimator
Problematic:
The SDO subcommittee is now driven by cellular knowledgeable members

## Slide 31: RANge Estimator OPTIONS
Rewrite Range Estimator
Modify input form for WLAN
Supply representative data
Do nothing
Too much work – not enough time
Impairs visibility/credibility of 802

## Slide 33
Range Estimator - Environments
Density Area Category | House-Units2 per sq-mi | House-unit cluster area3 (sq-mi) | % of Population | % of House-Units | % of "Land" Area
dense urban0,4 | ≥ 4,000 | 4 places, median 1.00, 0.02 - 303 | 11.0% | 11.5% | 0.05%
urban0,5 | ≥1000 - <4000 | 74 places median 2.12, 0.01 - 579 | 34.7% | 34.3% | 0.6%
suburban0,6 | ≥100 - <1000 | 355 places, median 1.47, 0.02 - 757 | 30.7% | 29.8% | 3.2%
rural7 | ≥10 - <100 | 60 places, median 3.12, 0.04 - 400 | 17.0% | 17.6% | 22.7%
low density rural7 | < 10 | 9 places, median 21.04, 0.13 - 2,874 | 4.2% | 4.7% | 72.3%
Model Area Totals (count or sq-mi) |  |  | 5,703,000 | 2,346,000 | 71,000

## Slide 34
Range Estimator 3.0
Variables – 802.15 & 802.11 Technology
Frequency in MHz |  | 2000 | 2000 | 2000 | 2000 | 2000 | 2000
BS Antenna Gain dBi |  | 15.0 | 15.0 | 15.0 | 15.0 | 15.0 | 15.0
Tx Amplifier Power per Antenna Element (watts) |  | 10.0 | 10.0 | 10.0 | 10.0 | 10.0 | 10.0
Number of Base Station Tx Antennas |  | 1 | 1 | 1 | 1 | 1 | 1
Number of Base Station Rx Antennas |  | 1 | 1 | 1 | 1 | 1 | 1
Base Station Rx Noise Figure dB |  | 4.0 | 4.0 | 4.0 | 4.0 | 4.0 | 4.0
Terminal Type (Actor) |  | Fixed Outdoor Mounted Terminal | Fixed Indoor Self-Installed Terminal | Vehicular Installed Mobile Terminal | Feeder Line Device | Wireless-Enabled Smart Meter | Mobile Handheld Device
Terminal (SS) Antennna Gain dBi |  | 12.0 | 5.0 | 7.0 | 5.0 | 0.0 | -1.0
Tx Amplifier Power per Antenna Element (watts) |  | 5.0 | 0.5 | 0.2 | 2.0 | 0.5 | 0.1
Number of Terminal/(SS) Tx Antennnas |  | 1 | 1 | 1 | 1 | 1 | 1
Number of Terminal/(SS) Rx Antennnas |  | 1 | 1 | 1 | 1 | 1 | 1
Terminal (SS) Rx Noise Figure dB |  | 5.0 | 6.0 | 6.0 | 6.0 | 5.0 | 5.0
DL Chan OH Factor (Other PHY + Typically Layer 2: Data Link/MAC) |  | 29.3% | 29.3% | 29.3% | 29.3% | 29.3% | 29.3%

## Slide 35
Range Estimator – Deployment Conditions
Denotes values transferred from | Sheet A
Terminal type that best fits Smart Grid "Use Case" being analyzed (If multiple types, best to choose "worse case") | Wireless-Enabled Smart Meter
Spectrum is "Dedicated" or "Shared" | Dedicated
Duplexing Method is | TDD
Operating Frequency Band = | 2000
Req Cell Edge UL Channel Goodput = | 0.050
Req Cell Edge DL Channel Goodput = | 0.100
Required UL Cell Edge SNR = | 0.0
(Lowest of DL/UL/Control) System Gain = | 142.0
Effective UL Channel BW = | 6.00
Channel OH for Encryption = | 10.0%
Additional, higher layer Channel OH = | 10.0%
Total Channel OH = | 50.9%
Frequency Re-Use Factor = | 1
Base Station Antenna Height = | 200
Terminal (Actor) Antenna Height = | 2
Terminal (Actor) Location is | Outdoor
Required Cell Edge Availability = | 93.0%
Capacity-Limited Traffic Direction is | UL
Land Area of region to be covered = | 5.0
Required incremental7 Data Density for SG Network in MB/unit area = | 0.307
Required incremental7 Data Density for SG Network in Mbps/unit area = | 2.46
Average UL Spectrum Used = | 5.00
DL Link Budget minus UL Link Budget = | 12.0
Ratio of DL/UL Data Density Req = | 1.00

## Slide 36
Range Estimator – Output Example
Path Loss Model | Erceg-SUI-Modified | Hata-Okumura | Cost231-Hata | WINNER II | ITU-R M.2135-14 | 
Deployment Region | Type A | Suburban | Suburban | Suburban | Suburban | Units
Link Budget = | 126.1 | 126.1 | 126.1 | 126.1 | 126.1 | dB
Range projection = | n/a | n/a | 1.10 | 1.08 | 2.95 | km
Cell Coverage Area at Maximum Range1 = |  |  | 3.15 | 3.01 | 22.58 | sq-km
Cell SE Density at Maximum Range2 = | n/a | n/a | 0.393 | 0.413 | 0.065 | bps/Hz/sq-km
Avg Cell Data Density at Maximum Range = |  |  | 3.47 | 3.65 | 0.57 | bps/Hz/sq-km
Data Goodput per Cell/BS at Maximum Range3 = |  |  | 10.96 | 10.96 | 12.90 | Mbps
Required Cell SE Density = |  |  | 0.11 | 0.11 | 0.11 | bps/Hz/sq-km
Range for Required UL Data Density = |  |  | 1.10 | 1.08 | 2.57 | km
Coverage Area per Cell at Required BS-to-BS Spacing = |  |  | 3.15 | 3.01 | 17.16 | sq-km
Data Goodput/Sector at Required BS-to-BS Spacing = |  |  | 3.65 | 3.65 | 5.42 | Mbps/Sector
Required BS-to-BS Spacing5 in miles or kilometers = |  |  | 1.19 | 1.16 | 2.77 | mi
Minimum number of BS for ubiquitous coverage6 = |  |  | 5 | 5 | 1 | Base Stations
Goodput/BS at Required BS-to-BS Spacing (Mbps) = |  |  | 11.0 | 11.0 | 16.3 | Mbps/BS
Net Cell Spectral Efficiency (bps/Hz) = |  |  | 2.19 | 2.19 | 3.25 | bps/Hz/cell
Total # of Terminals (Actors) per Sector or Channel = | n/a |  | 141 | 141 | 703 | 
Approximate # of Terminals(Actors) per Sector or Channel based on Latency Requirement8 = | #N/A |  | 23318 | 23318 | 34623 |