## Slide 1: 802.11 WG Editor’s Meeting (Nov ‘12)
Date: 2012-11-11
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2012-11-13
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Coordination before SB
Style Guide for 802.11
Amendment Ordering / Draft Snapshots
Editor backup practices
Notes: July 2007

## Slide 4: Roll Call – 2012-11-13
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens
  P802.11ac Amendment (VHT L6) – Robert Stacey
  P802.11ad Amendment (VHT 60) – Carlos Cordeiro
  P802.11af Amendment (TVWS) – Peter Ecclesine
  P802.11ah Amendment (S1G) – Minyoung Park
  P802.11ai Amendment (FILS) – Lee Armstrong, Ping FANG
802.11 Editors not present
Also present:
  Al Petrick
  Mark Hamilton
  Rick Murphy
IEEE Staff present and always welcome!
    Michelle Turner – staff editor for 802, m.turner@ieee.org
    Kathryn Bennett– our staff liaison, k.bennett@ieee.org
IEEE Staff not present and always welcome!
  Francisco Drago – staff editor, drago.f@ieee.org
  Cathrine Berger- staff editor, berger.cathrine@ieee.org
  Lisa Perry – Staff liaison l.perry@ieee.org
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – rstacey@apple.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Lee Armstrong– LRA@tiac.net Ping FANG Ping.FANG@huawei.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGae – Henry Ptasinski – henry@LOGOUT.COM
Notes: July 2007

## Slide 6: November 13th Round table status report
REVmc – Resolving comments, probably not balloting out of this meeting
11ac – Draft 4.0 comment resolution, probably recirc in Jan
11af – 50% chance of WG LB in Nov
11ah – Spec framework document, 25 submissions this meeting
11ai – Posted D0.1 , hope to have TG technical review out of Jan. Ping handling the spec framework document, Lee handling the draft

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ad expected by yearend 2012
Notes: July 2007

## Slide 9: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r22 (2012 Nov 1)
802.11-2012 is numbering baseline. 11af goes first, then 11ah, 11ai.
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
Slide 9

## Slide 10: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 11: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
Expect D4.0 for P802.11ac Mandatory Draft Review, and need name of the independent reviewer

## Slide 12: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.

## Slide 13: 802.11 Style Guide
See 11-09-1034-05-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 14: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2011 Amendment 1 | TGae | Mar 2012
802.11-2011 Amendment 2 | TGaa | Jun 2012
802.11-2011 Amendment 3 | TGad | Oct 2012
802.11-2011 Amendment 4 | TGac | Feb 2014
802.11-2011 Amendment 5 | TGaf | Jun 2014
802.11-2011 Amendment 6 | TGah | May 2015
802.11-2011 Amendment 7 | TGai | Mar 2014
Data as of Nov 2012
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 15: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 16: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ad | ac | af | ah | ai | mc | aj |  |  |  |  | 
ad | Y | 9.0 |  |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordero | 13-Nov
ac | Y | 9.0 | 4.0 |  |  |  |  |  | Frame 10.0 | No | 2012 | Robert Stacey | 13-Nov
af | Y | 9.0 | 4.0 | 2.1 |  |  |  |  | Frame 10.0 | No | 2012 | Peter Ecclesine | 13-Nov
ah | Y | 9.0 | 3.0 | 2.0 | 0.0 |  |  |  | Frame 10.0 | No | 2012 | Minyoung Park | 13-Nov
ai | Y | 7.0 | 2.2 | 1.07 | 0.0 | 0.1 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 13-Nov
mc | Y |  |  |  |  |  | 0.4 |  | Frame 10.0 | No | 2012 | Adrian Stephens | 13-Nov
aj |  |  |  |  |  |  |  |  |  |  |  |  | 
Changes from last report shown in red.
Slide 16
Nov 2012
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 16

## Slide 17: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame.
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012)

## Slide 18: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.

## Slide 19: Pending Actions
MIB text files to be available - aps
Ask WG for MDR reviewer for 11ac - petere