## Slide 1: 802.11REVmc Editor’s Report – May 2015
May 2015
Adrian Stephens, Intel Corporation
Slide <number>
Date: 2015-05-01
Authors:
Notes: doc.: IEEE 802.11-11/0051r2
May 2011
        Adrian Stephens, Intel Corporation
Page <number>

## Slide 2: Acknowledgement
The following people have kindly aided the technical editor in one way or another during the development of REVmc:
  Dorothy Stanley, Jon Rosdahl, Mark Hamilton, Mark Rison, Peter Ecclesine, Mike Montemurro, Liwen Chu, Eldad Perahia, Brian Hart, Sai Shankar, James {Yee|Wang|P.K. Gilb}, Assaf Kasher, Carlos Cordeiro, Edward Au, Kaberi Banerjee, Rich Kennedy, Yongho Seok, Carlos Aldana, Gabor Bajko
And thank you to Edward Au and Emily Qi, who are sub-editors.
May 2015
Adrian Stephens, Intel Corporation
Slide <number>

## Slide 3: Status of Draft
May 2015
Adrian Stephens, Intel Corporation
Slide <number>

## Slide 4: Page Count
May 2015
Adrian Stephens, Intel Corporation
Slide <number>

## Slide 5: Reference Documents
Draft: P802.11REVmc D4.0 (members’ area)
WG Ballot composite comments
  11-15/0532
    LB193 comments start at CID 1000
    LB199 comments start at CID 2000
    LB202 comments start at CID 3000
    LB206 comments start at CID 4000
    SB0 is shown as “LB1000”, comments start at CID 5001
    Includes pre-ballot comments
MAC comment resolutions
  11-13/0361
GEN comment resolutions
  11-14/0975
MAC/GEN sheets usually used for motioning tech resolutions.
Composite SS may lag contents of these sheets during a session, but is the eventual resting place of approved resolutions.
May 2015
Adrian Stephens, Intel Corporation
Slide <number>

## Slide 6: Comments by commenter
May 2015
Adrian Stephens, Intel Corporation
Slide <number>
 | N |  |  | N Total | Y |  |  | Y Total | Grand Total
Owning Ad-hoc | E | G | T |  | E | G | T |  | 
RISON, Mark |  |  |  |  | 317 | 16 | 324 | 657 | 657
Hunter, David | 1 |  |  | 1 | 561 |  | 58 | 619 | 620
Stephens, Adrian | 15 | 23 | 4 | 42 | 14 | 39 | 50 | 103 | 145
Schelstraete, Sigurd | 17 |  | 73 | 90 |  |  |  |  | 90
Hamilton, Mark | 7 |  | 3 | 10 | 7 |  | 40 | 47 | 57
Fischer, Michael | 38 |  |  | 38 | 2 |  | 2 | 4 | 42
Hiertz, Guido | 9 |  |  | 9 | 21 | 1 | 1 | 23 | 32
Stanley, Dorothy | 9 |  |  | 9 | 21 |  | 1 | 22 | 31
Thomas, Angela |  |  |  |  |  |  | 29 | 29 | 29
Eastlake 3rd, Donald | 24 |  | 2 | 26 |  |  |  |  | 26
Bahr, Michael | 13 |  | 7 | 20 |  |  |  |  | 20
Aldana, Carlos | 3 |  | 15 | 18 |  |  |  |  | 18
TorabJahromi, Payam |  |  |  |  | 2 |  | 15 | 17 | 17
Trainin, Solomon |  |  |  |  |  |  | 12 | 12 | 12
Yang, Yunsong | 8 |  | 4 | 12 |  |  |  |  | 12
Fischer, Matthew |  |  |  |  |  |  | 11 | 11 | 11
Cordeiro, Carlos |  |  |  |  | 2 |  | 9 | 11 | 11
Seok, Yongho |  |  |  |  | 2 |  | 9 | 11 | 11
Gwynne, Gloria | 5 |  | 1 | 6 | 2 | 1 |  | 3 | 9
Ecclesine, Peter |  |  | 1 | 1 |  |  | 5 | 5 | 6
Bajko, Gabor |  |  |  |  | 1 |  | 5 | 6 | 6
Adachi, Tomoko | 3 |  | 3 | 6 |  |  |  |  | 6
Malinen, Jouni |  |  | 2 | 2 | 1 |  | 3 | 4 | 6
Qi, Emily | 2 |  | 3 | 5 |  |  |  |  | 5
Wentink, Menzo |  |  |  |  |  |  | 4 | 4 | 4
Yee, James | 3 |  |  | 3 |  |  |  |  | 3
McCann, Stephen |  |  | 3 | 3 |  |  |  |  | 3
Smith, Graham |  |  |  |  |  |  | 3 | 3 | 3
Sakoda, Kazuyuki |  |  | 2 | 2 |  |  |  |  | 2
Kasher, Assaf |  |  |  |  |  |  | 2 | 2 | 2
Hach, Rainer |  |  |  |  |  | 1 |  | 1 | 1
Eitan, Alecsander |  |  | 1 | 1 |  |  |  |  | 1
Grow, Robert |  |  |  |  |  |  | 1 | 1 | 1
Grand Total | 157 | 23 | 124 | 304 | 953 | 58 | 584 | 1595 | 1899

## Slide 7: Previous Comment Resolution Performance
May 2015
Adrian Stephens, Intel Corporation
Slide <number>
Date | Event | Comments | Non-Ed Comments | Duration (d)
31/01/2013 | LB193 Start | 713 | 405 | 245
03/10/2013 | LB199 | 497 | 375 | 154
06/03/2014 | LB202 | 779 | 367 | 328
28/01/2015 | LB206 | 46 | 21 | 42

## Slide 8: Predicted Comment Resolution duration
Based on the number of non-editorial comments received, and the performance during WG ballot, the predicted duration of comment resolution is 445 days, which equates to a completion date of June 2016.
The plan, on which our timeline is based, assumes a period of 186 days.
Based on the two previous points, we might expect to slip approval of REVmc by about 8 months into 2017. Furthermore, 802.11ah and 802.11ai might need to be “put on ice” while REVmc completes.
May 2015
Adrian Stephens, Intel Corporation
Slide <number>

## Slide 9: Initial Partition of comments
May 2015
Adrian Stephens, Intel Corporation
Slide <number>
Owning Ad-hoc | Unassigned | Submission Required | Discuss | Resolution Drafted | Defer | Grand Total
EDITOR | 494 | 10 | 11 | 405 | 2 | 922
EDITOR_A | 206 |  |  |  |  | 206
GEN | 166 |  |  |  |  | 166
MAC | 603 | 2 |  |  |  | 605
Grand Total | 1469 | 12 | 11 | 405 | 2 | 1899

## Slide 10: Editorial Comment resolution has started
May 2015
Adrian Stephens, Intel Corporation
Slide <number>
Owning Ad-hoc | Unassigned | Submission Required | Discuss | Resolution Drafted | Defer | Grand Total
EDITOR | 494 | 10 | 11 | 405 | 2 | 922
Editorials | 277 | 7 | 1 | 55 | 1 | 341
MIB | 1 |  |  |  |  | 1
Security | 1 |  |  |  |  | 1
Terminology | 3 |  |  |  |  | 3
(blank) | 2 |  |  | 1 |  | 3
Style | 7 |  |  | 3 |  | 10
Insufficient Detail | 1 |  |  | 1 |  | 2
Frame Control field | 12 |  |  |  |  | 12
Editorials - Hunter |  | 1 | 4 | 323 | 1 | 329
Style - value of | 118 |  | 1 | 2 |  | 121
Style - value for |  |  |  | 14 |  | 14
Style - for a | 51 |  |  | 5 |  | 56
Style - 1.4 | 6 |  | 2 |  |  | 8
Style - contents of | 12 |  | 1 |  |  | 13
Style - WNM-Notification | 1 | 2 |  | 1 |  | 4
Style - Extensibility | 2 |  | 2 |  |  | 4