## Slide 1: IEEE 802.11TGai Closing Report
Date: 2013-1-18
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com

## Slide 2: Abstract
This presentation is the closing report for the Vancouver meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Vancouver Jan 2013
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Spec Text discussion
  Draft Spec Text
  Approve Draft Spec Text
  Move to internal review of TG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March

## Slide 4: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Nov 2012 (12/1245r0) :
  12-1425-00-00ai-november-2012-san-antonio-session-minutes.doc
Approve TGai teleconference meeting minutes of San Antonio to Vancouver meeting (12/1437r3) :
  12/11-12-1437-03-00ai-november-january-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
8 regular slots and 1 adhoc slot were held.
293 comments were received in the beginning of week
  230 resolved comment
  63 open technical comments
14 Technical motions ( 14 passed/ 0 failed)
Instructed editor to revise the TGai draft D0.4 with all of resolved comment.

## Slide 6: Plan for March
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution to volunteer review comments
  Approve final technical contribution
  Move to forward TGai call for comment
  Joint meeting with TGaq
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for May

## Slide 7: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 17:00 ET from 29th Jan 2013 until 12nd Mar 2013.
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved :Lei Wang
Seconded: Lee Armstrong
Approved by unanimous consent

## Slide 8: Time line of TGai (Changed)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan13 / Mar 13
  WG Letter Ballots Initial / Recirc Jul 13/ Nov13
  Form Sponsor Ballot Pool / Reform Mar14
  MEC Done Mar 14
  IEEE-SA Sponsor Ballots Initial / Recirc Jul14/ Sep14
  Final 802.11 WG Approval Nov14
  final or Conditional 802 EC Approval Nov14
  RevCom & Standards Board Final or Continuous Process Approval Feb15
  ANSI Approved N/A

## Slide 9: Reference
Submission list 13-0053r2
Technical Motions 13-0107r1
Resolution for editorial comments received during the "volunteer review of TGai D0.2” 13-0122r0
TGai Draft Review Combined Comments 13-0036r9
Closing report 13/0163r0

## Slide 10: Thanks to all who participated!