## Slide 1: 802.11 July 2013 Motions to 802 EC
Date: 2013-07-19
Authors:

## Slide 2: Abstract
This document contains Motions and supporting material to be brought on behalf of IEEE 802.11 at the July 2013 802 EC closing plenary.

## Slide 3: IEEE Standards Board and Sponsor Ballot Items

## Slide 4: (5.08.1) P802.11af PAR Extension
Request NesCom to approve a 1-year extension of the P802.11af (TVWS) PAR.
Moved: Bruce Kraemer
Seconded:
In the WG Vote: 47,0,0 – passes
PAR information is in 11-09/934r8
Rationale for extension:
  The 802.11 TGaf draft passed working group letter ballot in August 2012. The draft has been recirculated in February, April and June 2013. The working group expects to start Sponsor Ballot before the end of the year. The working group will require time to complete the Sponsor Ballot process and therefore an extension of the PAR is required

## Slide 5: P802.11af PAR extension supporting data
3.1. What date did you begin writing the first draft: 24-Jan-2011
3.2. How many people are actively working on the project: 40
3.3. How many times a year does the working group meet? In person: 6; Via teleconference: 35
3.4. How many times a year is a draft circulated to the working group via electronic means: 3
3.5. What percentage of the Draft is stable: 97%
3.6. How many significant work revisions has the Draft been through: 5
4. When will/did sponsor balloting begin: 01-Sep-2013
When do you expect to submit the proposed standard to RevCom: 01-Jun-2014
Has this document already been adopted by another source?: No

## Slide 6: (5.08.2) P802.11af to Sponsor Ballot (Conditional)
Grant conditional approval to forward P802.11af to sponsor ballot.
Moved: Bruce Kraemer
Seconded:
In the WG vote: 107,0,1 – passes
Document https://mentor.ieee.org/802.11/dcn/13/11-13-0726-02-00af-p802-11-report-to-ec-on-conditional-approval-for-sponsor-ballot.pptx contains the supporting report

## Slide 7: 802.11 WG Letter Ballot Results – P802.11af
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
189 | 2012-08-19 | Draft P802.11af_D2.0.pdf | Technical | 300 | 219 | 73 | 14 | 6 | 163 | 43 | 79
192 | 2013-02-08 | Draft P802.11af_D3.0.pdf first recirculation | Recirculation | 300 | 231 | 77 | 8 | 4 | 194 | 30 | 87
195 | 2013-04-17 | Draft P802.11af_D4.0.pdf second recirculation | Recirculation | 300 | 237 | 79 | 7 | 3 | 211 | 19 | 92
196 | 2013-06-14 | Draft P802.11af_D5.0.pdf third recirculation | Recirculation | 300 | 238 | 79 | 8 | 3 | 215 | 14 | 94
196.1 |  | LB196 Post Ballot vote changes |  | 300 | 238 | 79 | 8 | 3 | 225 | 3 | 99

## Slide 8: Unsatisfied Technical comments by commenter
Voter | LB189 | LB192 | LB195 | LB196 | Total
bin.chen@huawei.com | 1 | 0 | 0 | 0 | 1
joekwak@sbcglobal.net | 4 | 16 | 2 | 0 | 22
joseph.levy@interdigital.com | 7 | 4 | 1 | 0 | 12
Total | 12 | 20 | 3 | 0 | 35

## Slide 9: TGaf Timeline
 | Open | Close
Ballot Group formation | 2-July-13 | 6-Aug-13
Fourth recirculation (TGaf D5.0) | 17-July-13 | 1-Aug-13
First sponsor ballot | Aug-13 | Sept-13
Second sponsor ballot | Oct-13 | Oct-13
Third sponsor ballot | Nov-13 | Nov-13
Fourth sponsor ballot | Jan-14 | Jan-14
Fifth sponsor ballot | Feb-14 | Feb-14
EC to RevCom Jan-14 |  | 
RevCom to SASB Feb-14 |  | 

## Slide 10: Executive Committee Study Groups, Working Groups, TAGs

## Slide 11: (6.10.1) 802.11 HEW SG Extension Motion
Grant an extension of the 802.11 High Efficiency WLAN (HEW) Study Group.
Moved: Bruce Kraemer
Seconded:
In the WG Result: 50,0,0 - passes

## Slide 12: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts
from slide 4/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 13: LMSC Liaisons and External Interface

## Slide 14: (7.08.1) 802.11 HEW SG WFA Liaison Letter
Approve the liaison letter to the Wi-Fi Alliance in 11-13/902r1 and grant the working group chair editorial rights.
Moved: Bruce Kraemer
Seconded:
In the WG Result: 49,0,0 - passes