## Slide 1: 802.11 WG Editor’s Meeting (Nov ‘13)
Date: 2013-11-01
Authors:
Notes: July 2007

## Slide 2: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – robert.stacey@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Yongho Seok – yongho.seok@gmail.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
Tgak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
Notes: July 2007

## Slide 3: 11ac publication process
Final draft should be available mid-November (about 350 pages)
The expected approval is at RevCom December 5, and publication could be before yearend (Dec 28th).

## Slide 4: 11af publication process
Final draft should be available mid-November (about 200 pages)
The expected approval is at RevCom December 5, and publication could be 14 weeks after that (12 March).

## Slide 5: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 6: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Feb 2014
802.11-2012 Amendment 5 | TGaf | Mar 2014
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Nov 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Nov 2013
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 7: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ac | af | mc | ah | ai | ak | aq |  |  |  |  | 
ac | Y | 7.0 |  |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Robert Stacey | 12-Nov
af | Y | 7.0 | 6.0 |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Peter Ecclesine | 30-Oct
mc | Y |  |  | 2.1 |  |  |  |  | Frame 11.0 | No | 2012 | Adrian Stephens | 4-Nov
ah | Y | 5.0 | 3.0 | 1.1 | 1.0 |  |  |  | Frame 10.0 | No | 2012 |  | 12-Nov
ai | Y | 5.0 | 5.0 | 1.0 | 0.0 | 1.1 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 5-Nov
ak | Y |  |  |  |  |  |  |  | Word | No | 2012 | Donald Eastlake | 12-Nov
aq | N |  |  |  |  |  |  |  | Word |  | 2012 | Dan Gal | 4-Nov
Changes from last report shown in red.
Slide 7
Nov 2013
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 7