## Slide 1: HEW SG Progress – November 2013
Date: 2013-10-14
Authors:

## Slide 2: Abstract
This submissions provides an up to date summary of HEW SG progress.

## Slide 3: SG Progress Summary
Interest continues to be high in the SG with an average of about 40 submissions every meeting.
The SG prepared a usage case document defining deployment scenarios where HEW devices will add value.
  The SG communicated with the Wi-Fi Alliance to assist in prioritization of the usage cases.
Significant progress in discussions related to simulation scenarios, evaluation methodologies, and channel models.
Several submissions addressed specific MAC and PHY technologies to enhance performance of previous amendments.
PAR discussion has started and PAR scope proposals were discussed
  The SG is working towards achieving consensus on the PAR

## Slide 4: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts

## Slide 5: References