## Slide 1: IEEE 802.11TGai Closing Report
Date: 2014-1-24
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com

## Slide 2: Abstract
This presentation is the closing report for the Los Angels meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Jan Los Angels meeting
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve to forward the draft to WG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March

## Slide 4: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Nov 2013
  11-13/1482r0
Approve TGai teleconference meeting minutes of Dallas to Los Angels meeting.
  11-13-1517r3
Approve TGai meeting minutes of Los Angels Adhoc.
  11-14/0120/r0

## Slide 5: Accomplishments TGai 2/2
9 regular slots were held.
1389 comments were received by WG LB198.
Total of 668 resolutions were solved.
  Total of 1332 approved comment resolutions.
  57 technical open
Approved Timeline
Approved Teleconference schedule
Approved Plan for March

## Slide 6: Plan for Mar
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB198.
  Approve all of comment resolution and move to forward WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for May

## Slide 7: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Jan 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 10:00 ET 18th,25th Feb, 11th March
  Duration 1.5Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent

## Slide 9: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-02-00ai-tgai-motion-deck.pptx
Draft 1.2 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-27-00ai-tgai-lb-198-comments-for-d1-0.xlsx

## Slide 10: Thanks to all who participated!