## Slide 1: 802.11ax Spec Development Process Proposal
Date: 2014-07-14
Authors:

## Slide 2: Contents
Context and Introduction
Rationale for introducing a Spec Framework Document (SFD) step in previous projects
Proposal for inclusion of an SFD step in the update to the TGax spec development process
Next Steps

## Slide 3: Context and Introduction
Once Taskgroup .11ax has been formed, the group will have to develop and agree on a selection procedure
The purpose of this document is to present the argument for the inclusion of the development of a ‘Spec Framework Document’ process step in the selection procedure

## Slide 4: Historic Context
The Selection Procedure used for 802.11n and other 802.11 groups was based on a process of continuous down selects of competing proposals
The use of this down-select procedure has contributed to considerable delays in the standardization process
  ‘Battles’ between competing proposal camps
  Scope / feature / option creep
In the case of .11ac and later in .11ah and .11ai an alternative procedure was adopted
  This procedure includes the development of a Spec Framework Document (SFD)
  Examples of SFD’s can be found in documents: for .11ac: 11/09-0992 for .11ah: 11/11-1137 for .11ai: 11/12-0151

## Slide 5: High Level Overview of Spec Framework based Process
Taskgroup develops consensus around a framework for spec elements
  Aim is to achieve consensus
  Spec Framework text is added with 75% Taskgroup approval
  Taskgroup votes to approve a document that describes all spec elements, with the intent that this solidifies the scope and contents of the new specification
Participants create detailed text proposals for one or more spec elements
  Could in theory cover all Spec Elements (i.e. ‘Complete Proposal’) but not necessarily
Once the Taskgroup has a coherent enough solution for all spec elements, a vote takes place to send the draft spec out for Taksgroup Review or Working Group Letterballot

## Slide 6: Example: TGai Process, 75% approval vote required for addition / change to SFD
Functional Requirements
(Doc 11/745)
Technical Contribution
Technical Contribution
Technical Contribution
75%
Y
Add to Spec Framework?
Spec Framework Document
Detailed Spec Text (Draft)
Technical Contribution
Technical Contribution
Spec Framework Text
75%
Spec Addresses Spec Framework and ready for LB?
TG or WG Letter Ballot
Spec Text Contributions
Source: Doc 12/0147r1

## Slide 7: Sample Content; Excerpt of .11ac Spec Framework Document
VHT mixed format (MF) preamble shall be supported in the draft specification and device support is mandatory. The VHT mixed format preamble shall have the following characteristics:
R3.2.1.A: Robust legacy 11a deferral. The VHT MF preamble shall be designed such that a legacy 11a device will defer for the duration of the transmission to the same degree that it does for an HT MF preamble.
R3.2.1.D: The VHT MF preamble shall include training for
a wider channel
1 to 8 spatial streams (see Section 3.4)
DL MU-MIMO
R3.2.1.E: Since the HT SIG field cannot be expanded without breaking backward compatibility, the VHT MF preamble shall include VHT SIG fields. The VHT SIG fields may include signaling for the following:
a) wider bandwidth
b) enhanced MCS (see Section 3.3)
c) more spatial streams (see Section 3.4)
Source: Doc 11-09/0992r21

## Slide 8: Key Benefits of Spec Framework Approach*
Emphasis on consensus building
Technology selection based on technical merits
Fair and balanced consideration of which elements to include in the spec
Equal access for all participants to contribute technically sound elements to the specification
Decision process favors a single solution for a problem over multiple alternative solutions
Source: Doc 11-08-0579r0 slide 8

## Slide 9: Proposal
Propose to include an SFD step in the 802.11ax selection procedure
Discussion

## Slide 10: Next Steps
Once the taskgroup has been established, the group will need to develop and adopt a selection procedure
Proposal here is to include an SFD step in the selection procedure for TG ax

## Slide 11: Strawpoll
Do you agree with the inclusion of a SFD (Spec Framework Document) step in the .11ax selection procedure?
Yes
No
Abstain