## Slide 1: IEEE 802.11ah Closing Report for March 2014
Date: 2014-03-20
Authors:

## Slide 2: Activity in TGah
Letter Ballot 200 for Draft 1.0 closed November 4th
  1984 comments received
Total 823 comments (60 PHY comments and 763 MAC comments) with 43 submissions addressed in this week)
  438 (405 MAC comments, 33 PHY comments) comments unresolved after March F2F meeting
  13/1336 LB200 Comment Spreadsheet
Instructed the editor to generate Draft 1.3

## Slide 3: Going forward
TGah leadership election in May meeting
Work on addressing comments received during conference calls and the May meeting
Generate D2.0 in May meeting

## Slide 4: Teleconference
April 2, 7PM ET for 2 hour
April 9, 7PM ET for 2 hour
April 16, 7PM ET for 2 hour
April 23, 7PM ET for 2 hour
April 30, 7PM ET for 2 hour
May 7, 7PM ET for 2 hour

## Slide 5: TGah Timeline Update
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : November 2013 September 2014
Initial Sponsor Ballot : February 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016