## Slide 1: TGax May 2014 Closing Report
Date: 2014-05-15
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the May 2014 session.

## Slide 3: Work Completed- TG Elections
The TG elected a TG chair and a Secretary
  TG Chair: Osama Aboul-Magd
  TG Secretary: Yasuhiko Inoue

## Slide 4: Work Completed – TG Documents
Approved initial revisions of the TG Simulation Scenarios (11-14/0621r4) and Evaluation Methodology (11-14/0571r2) documents.
Started the discussion related to Functional Requirements document. Expectation is to approve the initial revision of the document in July.
Discussion related to Channel Model document is expected to start in July.
The TG had a brief discussion related to TG structure. More discussion on the process and TG structure is expected in July.

## Slide 5: Work Completed – Technical Presentation
40 submissions were covered during the week.
A list of the submissions is available in the agenda document available at:
  https://mentor.ieee.org/802.11/dcn/14/11-14-0478-05-00ax-tgax-may-2014-meeting-agenda.ppt

## Slide 6: Work Completed - Timeline
2018
2017
2015
2014
2013
2016
2019
Sept ‘08
11ac PAR Approved
11ac SFD R0 (Mar)
Sept ‘09
11ac SFD
SFD R21, D 0.1 (July )
Jan ‘11
.11ac Draft 1.0
Jan
July ‘11
.11ac Draft 2.0
Sept
Feb ‘12
.11ac Final
July
Dec ‘13
.11ax Draft 2.0 (Mar 2017)
.11ax Final
PAR Approved
(Mar 2014)
.11ax Draft 1.0 (July 2016)
Study Group
Launch
(March 2013)
Spec Framework
Document
(Nov 14 - Jan 2016)
11ax SFD
TG Kick Off
(May 2014)

## Slide 7: July 2014 Goals
Continue to advance simulation scenarios (11-14/0621) and Evaluation Methodologies (11-14/0571) documents.
Approve an initial Functional Requirements documents
Approve an initial Channel Model document.
Discuss and approve TG structure and process.
Technical Presentations.

## Slide 8: Conference Call Times
Wednesday June 4 – 10:00 -12:00 ET
Wednesday June 18 – 20:00 – 22:00 ET
Wednesday July 2 – 10:00 – 12:00 ET