## Slide 1: IEEE 802.11TGai Closing Report
Date: 2014-5-16
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Davinchi Shinjuku 6F 4-3-17 Shinjuku,Shinjuku-ku, Tokyo 160-0022 Japan | +81-3-6867-1581 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – May 2014 Waikoloa meeting
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Officer Election
  Comment resolution of WG LB for D2.0.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for July

## Slide 4: Accomplishments TGai 1/2
7regular slots
Approve TGai Meeting Minutes for the IEEE 802.11 Beijing meeting:
  11-14/0448r0
Approve TGai teleconference meeting minutes of Beijing meeting to Waikoloa.
  11-14/0489r0
Officer Election
  TGai elected the following officers by unanimous consent
    Hiroshi Mano (Koden Techno Info K.K.) Chair
    Marc Emmelman (self) Vice Chair
    Lee Armstrong (US DoT) Technical editor
    Hitoshi Morioka (ATRD) Secretary
    Ping Fung (Huawei) Co-Technical

## Slide 5: Accomplishments TGai 2/2
Approved extension PAR & 5C
  11-10/1153r0 5C
  11-14/0653r2 extension PAR
Approved to forward P802.11ai-D2.0 to IEEE store.
1186 comments were received by WG LB201
  176 resolved
    140 Editorial
    36 Technical
  956 without resolution (all CIDs were assigned to champions )
    467 editorial
    489 Technical
Approved Plan for July
Approved Time line
Approved Teleconference Schedule

## Slide 6: Plan for July (Adhoc and F2F)
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG.
  Comment resolution.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep

## Slide 7: Time line of TGai (changed)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences between May 27th to July 1st.
  Tuesdays 10:00 ET
  Duration 1.0Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent

## Slide 9: San Diego Adhoc (Date & Location)
Date
  Start: 2014-07-10 9.00AM
  End: 2014-07-11 5.00PM
Location
    Qualcomm Morehouse Campus
    Building QRC
    5665 Morehouse Dr, San Diego, CA 92121
    Note: There is a parking structure on the right side as you enter into the Morehouse campus. Security folks will be able to help you out. There are enough parking spots there.
Registration
  lease indicate if you are (or are not) participating in the TGai AdHoc in July by responding to the following e-poll.
  https://mentor.ieee.org/802.11/poll-vote?p=13400008&t=13400008
  Please vote "approve" if you are coming, "disapprove" if your will not be joining.

## Slide 10: Reference
Motions
  14-1186r4 TGai-Motion-deck
TGai LB201 comments for Draft 2.0
  14-0565r7 TGai LB201 comments for Draft 2.0
TGai July Ad-Hoc Information
  14-0693r0 TGai July Ad-Hoc Information
  https://mentor.ieee.org/802.11/poll-vote?p=13400008&t=13400008

## Slide 11: Thanks to all who participated!