## Slide 1: TGak November Closing Report
Date: 2014-11-06
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com

## Slide 2: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, November 2014, held in San Antonio, Texas.

## Slide 3: TGak Closing Report
Accomplishments
  Resolved 6% more of the comments from CC17.
    6% remain to be resolved.
  Met jointly with 802.1 and ARC SC Thursday AM1.
  A D0.05 was produced and posted and a D0.06 is in process.
  Received and discussed the submissions listed on the next page.
  The minutes of this TGak meeting will be in 11-14/1538 and an annotated agenda is in 11-14/1320r9.

## Slide 4: TGak Closing Report
Submissions
  11-14/0539r4, “Some Proposed Changes to 11ak D0.01 (CC17) ”
  11-14/0562r3, “802.11ak and 802.1AC Convergence Function”
  11-14/1213r1, “AP Architectural concepts, and Distribution System Access Function”
  11-14/1423r4, “CC17 MAH assigned comments”
  11-14/1438r2, “11ak PICS”
  11-14/1482r3, “Link Costs”

## Slide 5: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences, to be joint with 802.1Qbz, on Monday, November 24th, and December 15th, both at 11am Eastern US time.
January 2015 Plans
  Complete comment resolution on CC17.
  Receive and discuss technical presentations.
  Produce a D1.0 and go to Letter Ballot
  Joint meeting with 802.11 ARC.